ARGOS

Visual Speech Processing
R&D Research Journal

Development Log, Technical Analysis & Progress Report

Period: July 2025 — February 2026

Last Updated: February 18, 2026 at 14:09 UTC

Repository: github.com/MrYoyoad/Argos

Classification: Internal R&D Documentation

# 1. Project Overview

Argos is a production visual speech processing (lip-reading) system that takes raw video as input and produces text transcriptions by analyzing lip movements. It is built on top of the VSP-LLM research paper (Yeo et al., arXiv:2402.15151, 2024) which combines a visual speech encoder with a large language model.

## Architecture

The system chains three neural network components: (1) AV-HuBERT, a self-supervised visual speech encoder that extracts 1024-dimensional features from 88x88 mouth crop videos at 25fps; (2) a linear bridge layer that projects these features into the 4096-dimensional space of the language model; and (3) LLaMA-2-7B, a 7-billion parameter language model fine-tuned with QLoRA (rank 16, 4-bit quantization) to generate text from visual speech features.

Visual speech units are deduplicated using K-means clustering (200 clusters), reducing consecutive identical frames by ~50%, before being fed to the language model for text generation.

## Repository Structure

| Component | Repository | Role |
| --- | --- | --- |
| Argos (main) | MrYoyoad/Argos | Pipeline orchestration, UI, deployment, documentation |
| VSP-LLM (fork) | MrYoyoad/VSP-LLM | Model architecture, decode, training, clustering |
| auto_avsr (fork) | MrYoyoad/auto_avsr | Video preprocessing, mouth cropping, ASR |
| av_hubert | facebookresearch/av_hubert | Feature extraction, data preparation |

## Technology Stack

| Layer | Technology | Version/Details |
| --- | --- | --- |
| GPU Runtime | NVIDIA CUDA | 12.8 (preprocessing), 12.4 (VSP-LLM) |
| Language Model | LLaMA-2-7B | 4-bit NF4 quantization via BitsAndBytes |
| Visual Encoder | AV-HuBERT Large | Pre-trained on LRS3 + VoxCeleb2 |
| Fine-tuning | QLoRA (PEFT) | Rank 16, targets Q/K/V projections |
| ML Framework | PyTorch + fairseq | 2.8.0 (preprocessing), 2.5.1 (VSP-LLM) |
| ASR | OpenAI Whisper | Medium model, English |
| Face Detection | MediaPipe | v0.10.21 |
| Web UI | Flask + JavaScript | Custom-built, 4,500+ lines |
| Deployment | Docker + NVIDIA Container Toolkit | Ubuntu 22.04 base |
| Client OS | Arch Linux | With offline NVIDIA driver packages |

# 2. What the Paper Provides vs What Argos Built

## Layer 1: Upstream Open-Source Projects

Argos builds on four upstream open-source projects that provide foundational capabilities:

| Project | Source | What It Provides |
| --- | --- | --- |
| AV-HuBERT | facebookresearch/av_hubert | Self-supervised visual speech encoder (315M params) |
| Auto-AVSR | mpc001/auto_avsr | Audio-visual preprocessing, mouth cropping, LRS3 format |
| fairseq | facebookresearch/fairseq | Sequence-to-sequence training framework (~66K lines) |
| LLaMA-2-7B | meta-llama/Llama-2-7b-hf | 7B parameter language model backbone |

## Layer 2: The VSP-LLM Paper (Sally-SH/VSP-LLM)

The paper repository adds the core VSP-LLM model architecture on top of the upstream projects. It provides: the model definition (vsp_llm.py, ~15KB), K-means clustering pipeline (10 Python files), QLoRA integration with BitsAndBytes, basic training/decode wrappers (train.sh at 31 lines, decode.sh at 2 lines), and Hydra configuration files.

Critically, the paper repo does NOT provide: any video preprocessing pipeline, end-to-end orchestration, ASR integration, user interface, deployment infrastructure, or reporting beyond basic WER. The README instructs users to 'follow AV-HuBERT and Auto-AVSR docs separately' for data preparation — there is no unified pipeline.

## Layer 3: Argos — What We Built From Scratch

### 3a. First Client Delivery (Jul–Nov 2024)

The original VSP-LLM paper code was downloaded (to_download/VSP-LLM.tar.gz, July 2025) and the work began to turn it into a usable product. The first deliverable was the FOR_CLIENT_OLD package:

vsp-llm-pipeline.tar.gz — a 90MB Docker image (OCI format, ~2.7GB uncompressed) containing the first containerized pipeline

VSP-LLM-App/ — client-facing application folder with input_videos/ and outputs/ directories

run_pipeline.txt — Docker-based launcher script that maps host volumes and runs the pipeline

vsp-llm.Desktop.txt — Linux desktop icon for one-click execution via gnome-terminal

arch-nvidia-offline/ — offline NVIDIA driver packages (v580.119.02) for the client's Arch Linux system, with pacman installation instructions

installation_order_for_drivers.txt — step-by-step driver installation guide (blacklist nouveau, install DKMS, build kernel modules)

### 3b. Galaxy Export — First Production Pipeline (Nov 2024)

The galaxy_export/ directory was created as a self-contained deployable package. This was the foundation for all subsequent container builds:

run_flat_english_pipeline.sh — 285-line monolithic pipeline built from scratch, integrating all 4 upstream repos into 8 sequential stages

Original bash UI: ui/process_videos.sh (30 lines) — simple CLI prompting users to place videos in a folder and press Enter

Pre-built virtual environments shipped with the export (pre-process-venv ~8.2GB, vsp-llm-yoad-venv ~6.2GB)

Offline requirements and pre-downloaded Whisper model cache for air-gapped deployment

Dockerfile copies this galaxy_export directory into /workspace/ to create the container image

### 3c. Pipeline Evolution (Nov 2024 – Jan 2026)

The pipeline underwent continuous development, growing from 285 to 803 lines:

| Version | Lines | Date | Key Changes |
| --- | --- | --- | --- |
| Original (galaxy_export) | 285 | Nov 2024 | 8 stages, basic normalization, 4s segments |
| Jan 18 backup (.bak) | 240 | Jan 18, 2026 | Simplified EC2 version (removed Docker paths) |
| updated_script.txt (FOR_CLIENT) | 410 | Dec 2025 | QUIET/NORM controls, TRAIN_KMEANS toggle, Cython check, host export |
| Pre-refactor backup | 612 | Jan 2026 | Container-adapted version with /host/galaxy_export paths |
| Pre-Claude backup | 673 | Feb 1, 2026 | Feature-complete monolithic version |
| Initial git commit | 803–823 | Jan 29, 2026 | Full features: segmentation, overlap, reports, burned videos |
| Current (modular) | 393 + 1,526 | Feb 18, 2026 | 11 lib/ modules, 37 tests, environment-aware |

### 3d. Custom Python Scripts (1,886 lines)

| Script | Lines | Purpose |
| --- | --- | --- |
| fast_segment.py | 197 | Ultra-fast ffmpeg -c copy video segmentation |
| preprocess_with_overlap.py | 370 | Extends upstream to support overlapping segments |
| make_report.py | 809 | Report generation: WER, WWER, NEA (spaCy), HTML/ANSI/CSV/JSON |
| make_burn.py | 510 | Burns subtitles onto original video segments with ffmpeg |
| merge_overlapping_predictions.py | 289 | Merges predictions from overlapping segments with conflict detection |
| transcribe_segments.py | 353 | Post-processing of segment transcriptions |
| calculate_per_video_wer.py | 300 | Per-video WER calculation with overlap deduplication |

### 3e. Web UI Built From Scratch (4,564 lines)

The original 30-line bash UI was replaced with a full-featured web application:

| Component | File | Lines | Description |
| --- | --- | --- | --- |
| Backend | server.py | 1,124 | Flask REST API, pipeline execution, progress tracking |
| Pipeline Runner | pipeline_runner.py | 349 | Subprocess orchestration, log monitoring |
| Progress Tracker | progress_tracker.py | 206 | Real-time log parsing, stage detection |
| Transcription Mgr | transcription_manager.py | 280 | CRUD operations, auto/manual metadata |
| Validator | validator.py | 374 | Input validation, video inspection |
| Frontend | app.js | 1,921 | Client-side logic, drag-drop, transcription UI |
| Layout | index.html | 328 | Responsive UI layout |
| Styling | style.css | 1,191 | Dark theme, responsive design |

## Quantitative Comparison

| Aspect | Paper Repo | Original Argos | Current Argos |
| --- | --- | --- | --- |
| Pipeline orchestration | 0 lines | 285–803 lines | 393 + 1,526 lines (modular) |
| Video preprocessing | Not included | Normalization + segmentation | HDR/10-bit + overlap + fallback |
| ASR integration | Not included | Whisper (basic) | Whisper + transcription reuse |
| User interface | Not included | 30-line bash → 4,564-line web UI | Enhanced (9 features) |
| Report generation | ~100 lines | 809 lines (WER/WWER/NEA) | 28.5KB (8x expansion) |
| Burned video output | Not included | 510 lines (make_burn.py) | Enhanced with metadata |
| Container deployment | Not supported | Dockerfile + galaxy_export | 5 versions, INSTALL.sh, desktop launcher |
| Testing | No tests | Manual testing | 37 automated tests |
| Documentation | Basic README | Inline comments | 3,000+ lines across 5 docs |

# 3. Pipeline Parameters: Argos vs Paper

The following table shows that Argos preserves all core model parameters from the paper. The only differences are in the production infrastructure built around the model.

| Parameter | VSP-LLM Paper | Argos | Match? |
| --- | --- | --- | --- |
| Visual encoder | AV-HuBERT Large | AV-HuBERT Large | YES |
| Encoder features | 1024-dim (layer 12) | 1024-dim (layer 12) | YES |
| LLM backbone | LLaMA-2-7B | LLaMA-2-7B | YES |
| Quantization | QLoRA 4-bit NF4 | QLoRA 4-bit NF4 | YES |
| LoRA rank | 16 | 16 | YES |
| LoRA targets | Q, V projections | Q, K, V projections | K added |
| LoRA dropout | 5% | 5% | YES |
| K-means clusters | 200 | 200 | YES |
| Beam search width | 20 | 20 | YES |
| Length penalty | 0.0 | 0.0 | YES |
| Learning rate | 5e-4 | 5e-4 | YES |
| Training steps | 30K (433h data) | 30K | YES |
| Optimizer | Adam (0.9, 0.98) | Adam (0.9, 0.98) | YES |
| LR scheduler | Tri-stage | Tri-stage | YES |
| Freeze schedule | 18K steps | 18K steps (finetune) | YES |
| Training GPUs | 8x RTX 3090 | Config: 8 GPUs | YES |
| Segmentation | None (full videos) | 12s segments, 2s overlap | ADDED |
| Video normalization | Not discussed | HDR/10-bit, NVENC/CPU | ADDED |
| ASR transcription | Not applicable | Whisper medium | ADDED |
| Reporting | Basic WER | WER/WWER/NEA/HTML/JSON | EXTENDED |

# 4. Chronological Development Log

## Pre-Claude: Foundation Work (Jul 2025 – Jan 2026)

### July 2025 — Paper Acquisition & Initial Setup

Downloaded VSP-LLM paper repository from Sally-SH/VSP-LLM (69MB tarball)

Forked to MrYoyoad/VSP-LLM; forked mpc001/auto_avsr to MrYoyoad/auto_avsr

Acquired LLaMA-2-7B model weights from Hugging Face

Acquired AV-HuBERT Large pre-trained checkpoint (large_vox_iter5.pt)

Set up EC2 development environment with Tesla T4 GPU (16GB VRAM)

### Jul–Nov 2025 — Pipeline Construction

Integrated 4 separate upstream repos into unified pipeline — paper's README provided no guidance on this

Built run_flat_english_pipeline.sh (285 lines) from scratch with 8 processing stages

Set up dual virtual environments: pre-process-venv (PyTorch 2.8+cu128) and vsp-llm-yoad-venv (PyTorch 2.5.1+cu124) — required because preprocessing and VSP-LLM have conflicting package dependencies

Integrated Whisper ASR for automatic transcription (paper assumes pre-existing labels)

Created Whisper wrapper script (asr_to_words_notime.py) for text extraction

Set up K-means clustering with 200 clusters (matching paper)

### November 2024 — Galaxy Export & First Client Delivery

Created galaxy_export/ as self-contained deployable package (~65GB)

Pre-built virtual environments included for offline deployment

Original UI: simple bash script (ui/process_videos.sh, 30 lines)

Built Docker container (vsp-llm-pipeline.tar.gz, 90MB OCI image)

Prepared offline NVIDIA driver packages for client's Arch Linux system (v580.119.02)

Created VSP-LLM-App/ folder with desktop launcher for client

Delivered FOR_CLIENT_OLD package: Docker image + drivers + installation instructions

### Dec 2025 – Jan 2026 — Pipeline Growth & Feature Development

Pipeline grew from 285 to 803 lines as features were added

Added video segmentation with configurable overlap (fast_segment.py, 197 lines)

Added overlap-aware preprocessing (preprocess_with_overlap.py, 370 lines)

Added video normalization with NVENC GPU encoding and HDR/10-bit handling

Created make_report.py (809 lines) — extended paper's ~100 lines with WER, WWER, NEA, spaCy, HTML/ANSI output

Created make_burn.py (510 lines) — burns subtitles onto original video segments

Created merge_overlapping_predictions.py (289 lines) — handles overlapping segments

Built complete web UI from scratch (4,564 lines) replacing the 30-line bash UI

Established frame-based segment naming: {video_id}_{seg}_{start_frame}_{end_frame}.mp4

## Claude R&D Phase 1: Modular Refactoring (Jan 29, 2026)

Mission 1: Transform the 823-line monolithic pipeline into a modular architecture.

Initial commit: VSP Pipeline with sync automation (commit 5a0ce3a)

Extracted 11 modules into lib/ directory: common.sh, config.sh, archive.sh, normalization.sh, asr.sh, lrs3_prep.sh, manifests.sh, clustering.sh, decode.sh, outputs.sh, test_all_modules.sh

Result: 52% line reduction (823 to 393 lines), 37 automated tests passing

Environment-aware configuration: auto-detects EC2 vs container paths

Added intelligent transcription matching (Step 0.6) and persistence (Step 1.5)

## Phase 2: Bug Fixes & Operational Hardening (Jan 29 – Feb 1)

CRITICAL — log_info stdout contamination: All logging functions echoed to stdout instead of stderr, contaminating return values. Broke client outputs, archive paths, and derived variables. Fixed: redirect all logging to stderr.

Non-segmented video naming: Videos <24s received artificial segment suffixes, breaking transcription matching. Fixed: keep original names.

Burned output full-frame fix: Burned videos showed 88x88 mouth crops instead of full-frame originals. Fixed: extract from original video.

Segment-first normalization: Restructured to preprocess individual segments instead of full videos. Result: ~90% faster normalization.

Successful end-to-end 12-second segment pipeline run validated

## Phase 3: Container Sync & Path Corrections (Feb 1–3)

Migrated submodules to MrYoyoad forks (VSP-LLM, auto_avsr)

Systematic path correction: /workspace → /host/galaxy_export across entire codebase

Dynamic transcription paths (uses RAW_DIR instead of hardcoded $HOME)

First deployment package created: vsp_linux_container_FINAL_20260203.tar.gz

Comprehensive deployment documentation: 94KB across 5 files

## Phase 4: Testing & Documentation (Feb 4)

Comprehensive environment setup documentation

Complete dependency lists for all environments

Installation instruction clarification for container updates

## Phase 5: Container Hardening (Feb 9–12)

Bugs 11-13 fixed: fairseq max_len configuration, UI networking, host launcher

Added docker-run.sh with correct container start command

Added docker.conf for configurable Docker image names (client vs developer)

Desktop icon launcher tolerates mounted filesystem permissions

## Phase 6: Deployment Fixes (Feb 15)

Bugs 32-35 fixed: server startup, decode step, terminal detection, docker.conf auto-detect

## Phase 7: Major Evaluation & Critical Fixes (Feb 17)

CRITICAL — NVENC silent corruption (43% video loss): NVENC H.264 encoder silently produced corrupt streams (exit code 0 but undecodable). Combined with bash fd interference that corrupted filenames in loops. 656/1520 videos failed face detection. Fixed: post-encode validation + CPU fallback (libx264). Result: 0% failure rate.

Added lip crop copy to client output folder

Fixed chunked upload for large drag-and-drop files

Split CLAUDE.md into 5 topic-based documentation files

Synced 5 features to standalone container (v1.0.31-35)

Documented 28 pending container sync items with exact code diffs

## Phase 8: Performance Analysis & Reports (Feb 17–18)

Evaluated 860 segments from ~1,000 YouTube videos (english_1k dataset)

Mean WER: 67.0% — identified 2.6x domain gap vs paper's 25.4% on LRS3

Only 11.4% of segments usable (WER <= 20%); 20.6% catastrophically hallucinated (WER >= 100%)

Created 6 comprehensive analysis reports (executive, hyperparameter, prompt engineering, confidence scoring, beam search, fine-tuning)

All reports converted to PDF and DOCX formats

Tuning experiment framework created with 7 parameter variations

## Phase 9: Fine-Tuning Infrastructure (Feb 18)

Created run_avspeech_finetune_pipeline.sh — end-to-end fine-tuning pipeline reusing all lib/ modules

Created vsp-llm-avspeech-finetune.yaml — Hydra training config for domain adaptation

Training research notes document covering LoRA rank, length distribution, angle robustness

Dry-run validated: all prerequisites check passed

Expected improvement: 15-25 WER points with full encoder unfreezing

# 5. Container Building & Deployment

## Docker Image Construction

The container was built from the galaxy_export directory using a 261-line Dockerfile:

Base image: nvidia/cuda:12.8.0-base-ubuntu22.04 (NVIDIA CUDA runtime + Ubuntu)

System packages: ffmpeg, build-essential, Python 3, CUDA development tools

Two isolated virtual environments created with exact package pinning:

pre-process-venv: PyTorch 2.8.0+cu128, Whisper, MediaPipe — 135+ packages, ~8.2GB

vsp-llm-yoad-venv: PyTorch 2.5.1+cu124, fairseq, transformers, PEFT — 256+ packages, ~6.2GB

Galaxy export bundle (~65GB) copied into /workspace/: all code + pre-built venvs + model checkpoints

Pre-built offline wheels for air-gapped deployment: spaCy (20), Whisper deps (37), MediaPipe, PyTorch

Final image: ~80-100GB uncompressed; pre-built venvs save 30+ min on startup

## Container Version History

| Version | Date | SHA256 (first 12) | Changes |
| --- | --- | --- | --- |
| v1.0.0 | Feb 3, 2026 | 5ff5ce59... | Initial release — modular architecture, core pipeline |
| v1.0.13 | Feb 8, 2026 | e429c21a... | Bugs 1-13: venv paths, Whisper offline, imports, max_len |
| v1.0.25 | Feb 12, 2026 | 8d89ae22... | Bugs 14-25: CUDA OOM, port access, drag-drop, docker.conf |
| v1.0.31 | Feb 15, 2026 | 80e19533... | Bugs 26-31: upload parser, beam OOM, terminal, server startup |
| v1.0.39 | Feb 17, 2026 | 081b1228... | NVENC corruption fix, bash fd fix, lip crops, docs split |

## Bug Fix Summary (37 Bugs)

| Category | Bug Range | Key Issues |
| --- | --- | --- |
| Installation & Setup | Bugs 1-13 | Venv paths, Whisper offline mode, missing imports, fairseq Cython build, max_len config |
| Deployment & GPU | Bugs 14-25 | CUDA OOM on 12GB GPU, port access, drag-drop, segment duration, desktop launcher |
| Final Fixes | Bugs 26-37 | Multipart upload parser (cgi.FieldStorage replaced), beam search OOM, terminal detection, GPU memory management |

### Critical Bug Highlights

CUDA OOM (Bug 14): Memory accumulation during decode. Fixed with gc.collect(), torch.cuda.empty_cache(), and dynamic max_new_tokens calculation.

NVENC corruption (v1.0.36): GPU encoder silently produced corrupt video (exit code 0). 43% of videos failed face detection. Fixed: post-encode frame extraction test + CPU fallback.

Cython auto-build (Bug 29): fairseq Cython extensions not pre-compiled for container's CPU architecture. Fixed: auto-detection and build on first run.

Upload parser (Bug 26): Python's cgi.FieldStorage deprecated in 3.11+. Replaced with manual multipart boundary parser.

## Deployment Infrastructure

| Script | Lines | Purpose |
| --- | --- | --- |
| INSTALL.sh | 459 | Automated installation with timestamped backups, venv validation |
| VERIFY.sh | ~100 | Post-deployment verification (venvs, paths, syntax, packages) |
| vsp-start.sh | 336 | Host launcher: terminal auto-detect, Docker lifecycle, UI startup |
| docker-run.sh | ~30 | Docker run command with GPU, ports, volume mounts |
| build_container.sh | 93 | EC2-to-container sync orchestrator |
| verify_container_sync.sh | 164 | Compares EC2 vs container files, auto-copies |
| check_container_inventory.sh | 136 | In-container validation of directory structure |

# 6. Key Metrics & Evaluation Results

## Evaluation Dataset: english_1k

860 video segments from ~1,000 YouTube videos across diverse domains (news, vlogs, interviews, tutorials). Ground truth: Whisper ASR transcriptions. Segments: up to 12 seconds.

## Performance Distribution

| Quality Tier | WER Range | Segments | % of Total | Assessment |
| --- | --- | --- | --- | --- |
| Usable | 0–20% | 98 | 11.4% | Output can be trusted |
| Marginal | 21–40% | 150 | 17.4% | Core meaning preserved |
| Poor | 41–60% | 153 | 17.8% | Meaning distorted |
| Unusable | 61–99% | 282 | 32.8% | Output mostly wrong |
| Hallucinated | 100%+ | 177 | 20.6% | Model fabricated text |

## Aggregate Metrics

| Metric | Value | Paper (LRS3) | Gap |
| --- | --- | --- | --- |
| Mean WER | 67.0% | 25.4% | 2.6x worse |
| Median WER | 63.8% | — | — |
| Corpus WER | 125.5% | — | Model outputs more words than exist |
| Named Entity F1 | 38.8% | — | Poor entity preservation |
| WWER (Weighted) | 61.9% | — | Names/numbers penalized 2x |
| Segments WER <= 20% | 11.4% | ~70-80% (estimated) | ~1 in 9 usable |
| Segments WER >= 100% | 20.6% | ~0% | Catastrophic hallucination |

## Domain Gap Analysis

The 2.6x performance gap is explained by domain mismatch between training data (LRS3: curated TED talks) and evaluation data (YouTube: diverse real-world content):

| Dimension | LRS3 (Paper) | YouTube (Real-World) |
| --- | --- | --- |
| Head pose | Frontal, stable | Variable angles, movement |
| Lighting | Professional, consistent | Variable, poor conditions |
| Speaker diversity | TED presenters | Global creators, all demographics |
| Vocabulary | Academic, rehearsed | Casual, slang, brand names |
| Speech style | Clear, deliberate | Fast, natural, overlapping |
| Video quality | Professional cameras | Phone cameras, webcams |

## Paper's Reported Results (Table 1)

| Configuration | Data | WER | Notes |
| --- | --- | --- | --- |
| VSP-LLM (frozen encoder) | 433h | 26.7% | LoRA + bridge only |
| VSP-LLM (fine-tuned) | 433h | 25.4% | Best result — encoder unfrozen after 18K steps |
| VSP-LLM (low data) | 30h | 29.8% | Competitive with 433h methods |
| AV-HuBERT (baseline) | 433h | 28.6% | Prior SOTA |

# 7. Fine-Tuning Roadmap

## Component Impact Analysis

| Component | Parameters | Expected WER Improvement | Risk |
| --- | --- | --- | --- |
| LoRA adapters only | ~4.2M | +3-8 points (67% → 59-64%) | Low — minimal forgetting |
| LoRA + bridge layer | ~8.4M | +5-10 points (67% → 57-62%) | Low |
| LoRA + bridge + encoder | ~323M | +15-25 points (67% → 42-52%) | Medium — needs careful LR |

## Recommended Training Strategy

Two-phase approach, starting from existing checkpoint_finetune.pt (transfer learning):

Phase A (steps 0–5K): Freeze encoder, train LoRA + bridge. Low risk, lets adapters learn new vocabulary/style.

Phase B (steps 5K–15K): Unfreeze encoder, train everything. Encoder adapts to diverse visual conditions — this is where the main improvement comes from.

## Infrastructure Ready

Fine-tuning pipeline script: run_avspeech_finetune_pipeline.sh (validated with dry run)

Training config: vsp-llm-avspeech-finetune.yaml (15K steps, freeze 5K, lr=5e-4)

Multi-GPU support: NUM_GPUS=8 matches paper's setup (~3-5 hour training)

Single-GPU fallback: gradient accumulation (update_freq=8) for Tesla T4

## Research Recommendations

LoRA rank increase: r=16 → r=64 (0.2% → 0.4% of LLM params). Literature suggests r=48-64 is peak for substantial domain shift.

Data curation: 80% clean + 20% moderate difficulty. Avoid extreme angles where Whisper labels are unreliable.

Length strategy: Use all 3-10s clips. RoPE handles length generalization. Do not filter by length.

Length penalty tuning: lenpen=0.0 (current) contributes to hallucination. lenpen=0.5-1.0 may reduce corpus WER by 15-30 points.

# 8. Architecture Decisions

### Segment-level output (no merging)

Early versions merged overlapping segment predictions. Removed because: (a) merge algorithm introduced errors at boundaries, (b) segment-level output is more transparent for evaluation, (c) users can review individual segments.

### 12-second segments with 2-second overlap

Paper uses full videos. We segment because: (a) real-world videos are minutes long, (b) model was trained on 3-10s clips, (c) overlap prevents boundary cutoffs. 12s chosen to match model's max_sample_size of 500 frames (20s at 25fps).

### Modular pipeline (lib/ directory)

823-line monolithic script split into 11 modules. Benefits: each module testable independently, can be reused by fine-tuning pipeline, clear separation of concerns. 37 tests validate all modules.

### Dual virtual environments

Preprocessing (Whisper, MediaPipe) and VSP-LLM (fairseq, transformers) have conflicting PyTorch/CUDA requirements. Two separate venvs avoid dependency hell. ASR venv uses PyTorch 2.8+cu128; VSP-LLM venv uses PyTorch 2.5.1+cu124.

### CPU encoding default (not GPU NVENC)

NVENC silently produced corrupt streams on 43% of videos. CPU encoding (libx264) is 100% reliable. Post-encode validation added as safety net. GPU encoding available as opt-in for trusted hardware.

### Transcription reuse system

Manual transcriptions persist in .transcriptions/ directory across pipeline runs. Whisper automatically skips segments with existing .wrd files. Saves hours of ASR processing on re-runs. Users can manually correct transcriptions and they survive.

# 9. Executive Summary

This section provides a high-level overview of the Argos project status, achievements, and next steps for management review.

## Project Status: Production System Deployed, Research Phase Active

Argos is a working visual speech processing (lip-reading) system based on the VSP-LLM research paper. The system has been deployed to a client via Docker container on Arch Linux with NVIDIA GPU support. The production pipeline processes raw videos end-to-end and produces text transcriptions with quality metrics.

## Key Accomplishments

Built production pipeline from research code: Integrated 4 separate open-source repositories (VSP-LLM, AV-HuBERT, Auto-AVSR, fairseq) plus LLaMA-2-7B into a single, end-to-end system. The paper provided only model code with no pipeline — all orchestration, preprocessing, reporting, and deployment was built from scratch.

Developed complete web interface: Replaced the original 30-line bash script with a 4,564-line web application featuring drag-and-drop upload, real-time progress tracking, transcription management, and segment review.

Refactored into modular architecture: Transformed 823-line monolithic script into 11 independent modules (52% reduction in main script). Created 37 automated tests. Enables code reuse across inference and training pipelines.

Built and deployed 5 production container versions: From initial Dockerfile through 5 iterative releases, fixing 37 documented bugs across installation, deployment, GPU memory, and UI categories. Includes automated installation and verification scripts.

Evaluated model on 860 real-world video segments: Identified 67% mean WER on YouTube content vs paper's 25.4% on LRS3 benchmark — a 2.6x domain gap. Only 11.4% of outputs are usable. Root cause: domain mismatch between training data (curated TED talks) and real-world video.

Produced 6 comprehensive analysis reports: Executive assessment, hyperparameter tuning, prompt engineering, confidence scoring, beam search aggregation, and fine-tuning analysis — all in PDF and DOCX format.

Created fine-tuning infrastructure: Ready-to-run pipeline script and training configuration for domain adaptation on custom video datasets. Research indicates 15-25 WER point improvement is achievable.

Fixed critical NVENC corruption bug: Discovered that GPU video encoding silently produced corrupt output on 43% of videos, causing face detection failures. Implemented post-encode validation and CPU fallback. Zero failure rate after fix.

## Metrics Summary

| Metric | Value |
| --- | --- |
| Pipeline architecture | 11 modules, 393-line orchestrator + 1,526 lines of libraries |
| Automated tests | 37 (all passing) |
| Custom code written | ~8,500 lines (pipeline + Python scripts + web UI) |
| Container versions deployed | 5 (Feb 3–17, 2026) |
| Bugs fixed | 37+ across EC2 and container |
| Video segments evaluated | 860 (from ~1,000 YouTube videos) |
| Current mean WER | 67.0% (real-world YouTube) |
| Paper WER (benchmark) | 25.4% (curated LRS3 TED talks) |
| Usable output rate | 11.4% (WER <= 20%) |
| Domain gap factor | 2.6x |
| Expected improvement (fine-tuning) | 15-25 WER points (to 42-52%) |
| Analysis reports produced | 6 (PDF + DOCX) |
| Documentation | 3,000+ lines across 5 documents |

## Risk Assessment

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Hallucination rate (20.6%) | High | Fine-tuning + length penalty tuning expected to reduce |
| Domain gap (2.6x) | High | Fine-tuning on AVSpeech-like data is primary mitigation |
| No confidence scoring | Medium | Report 4 designs solution; requires code change to enable output_scores |
| GPU memory (T4 16GB) | Low | Inference works; training tight but feasible; 8xGPU available |
| Container sync overhead | Low | Automated sync tools and documentation in place |

## Next Steps

1. Transfer AVSpeech data from external machine to training environment

2. Run fine-tuning on 8xGPU AWS instance using prepared pipeline and config (~3-5 hours)

3. Evaluate fine-tuned model on english_1k dataset — compare WER to 67% baseline

4. Iterate on LoRA rank (16→64), length penalty, and data curation based on results

5. Deploy updated model to client container with improved checkpoint

This document was last updated on February 18, 2026 at 14:09 UTC. It is a living document that will be updated as the project progresses.