ARGOS

Visual Speech Processing System

The Orchard

Detailed Edition v3.0

Project Start: October 18, 2024

Lead Engineer: Yoad Oxman

Last Updated: March 03, 2026

# Table of Contents

1. Research Foundation & Literature Review
2. Environment & Infrastructure Setup
3. Building the Pipeline from Scratch
4. Video Normalization
5. Video Segmentation
6. Face Detection & Mouth Cropping
7. Reports & Burned Videos
8. Modular Code Refactoring
9. Web UI & Server
10. Backend Services
11. Docker Container & Deployment
12. Performance Evaluation & Tuning
13. Intelligibility Assessment & Metric Analysis
14. Fine-Tuning & Training Infrastructure
15. Executive Summary
16. Project To-Do List

# 1. Research Foundation & Literature Review

## 1.1 Team & Project Inception

The Argos project began on October 18, 2024, with the goal of building a production-ready visual speech processing (lip-reading) system. The project team consists of three members, though all engineering and code development was carried out by a single developer:

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Yoad Oxman | Lead Engineer | All code development, pipeline architecture, UI, container deployment, testing, documentation |
| Omer Leibovitch | Data & Research | Data sourcing, early conceptual samples, initial experiments |
| Ido Springer | Supervisor | Management, supervision, project direction |

This is fundamentally a solo engineering effort. Every script, module, UI component, Docker container, and deployment artifact documented in this journal was designed and implemented by Yoad Oxman. The total codebase comprises approximately 14,882 lines of custom production code across ~55 files.

## 1.2 The VSP-LLM Paper

The core model is based on the VSP-LLM paper by Yeo et al. (arXiv:2402.15151v2, May 2024), titled 'Visual Speech Processing Incorporated with Large Language Models.' This paper presents a novel approach that combines visual speech features extracted by AV-HuBERT with the language understanding capabilities of LLaMA-2 through a parameter-efficient fine-tuning approach.

### Architecture

The VSP-LLM architecture consists of three main components connected in sequence:

┌─────────────────────┐    ┌────────────────────┐    ┌──────────────────────┐
│   AV-HuBERT Encoder │    │  Linear Projection │    │   LLaMA-2-7B + QLoRA │
│   (315M parameters) │ -> │  (1024 -> 4096)    │ -> │   (7B params, ~0.1%  │
│   Video -> Features │    │  Dim. alignment    │    │   trainable via LoRA) │
└─────────────────────┘    └────────────────────┘    └──────────────────────┘

Input: 88x88 mouth crops at 25 FPS
Output: Text transcription (beam search or sampling decode)

The paper reports the following key results on the LRS3 benchmark dataset:

| Metric | Value | Dataset | Notes |
| --- | --- | --- | --- |
| Word Error Rate (WER) | 25.4% | LRS3 (test) | Table 1, visual-only setting |
| Training Data | 433 hours | LRS3 (labeled) | Fine-tuning subset |
| Pre-training | 1,759 hours | LRS3 + VoxCeleb2 | AV-HuBERT self-supervised |
| LLM | LLaMA-2-7B | — | 4-bit NF4 quantization with QLoRA |
| LoRA Config | rank=16, alpha=32 | — | Applied to all linear layers |

## 1.3 Literature Review (~2-3 Weeks)

Before any code was written, approximately two to three weeks were spent studying the foundational papers and understanding the full technical stack. This was essential because the VSP-LLM system sits at the intersection of multiple research areas: audio-visual speech recognition, self-supervised representation learning, large language models, and parameter-efficient fine-tuning.

| Paper / Framework | Authors | Key Contribution to Argos |
| --- | --- | --- |
| VSP-LLM (arXiv:2402.15151) | Yeo et al., 2024 | Core model architecture, decode strategy, QLoRA approach |
| AV-HuBERT (arXiv:2201.02184) | Shi et al., 2022 | Self-supervised audio-visual encoder, clustering approach |
| Auto-AVSR (arXiv:2303.14307) | Ma et al., 2023 | Preprocessing pipeline, face detection, mouth ROI extraction |
| fairseq | Ott et al. (Meta) | Training framework, sequence generation, Hydra configs |
| LRS3-TED Dataset | Afouras et al., 2018 | Benchmark dataset structure, evaluation protocol |
| LLaMA-2 | Touvron et al. (Meta), 2023 | Base LLM decoder, tokenizer, 7B architecture |
| QLoRA (arXiv:2305.14314) | Dettmers et al., 2023 | 4-bit quantization + LoRA for efficient fine-tuning |

Understanding these papers was non-trivial. Each paper introduces its own terminology, assumptions, and dependencies. The AV-HuBERT paper alone requires understanding masked prediction pre-training, k-means clustering of speech features, and iterative refinement of cluster assignments. The fairseq framework adds its own configuration system (Hydra/OmegaConf) with deeply nested YAML files.

## 1.4 Key Insight: Research-Grade vs. Production-Ready

A critical realization emerged early in the literature review, later formalized in the December 29, 2025 project presentation (Slide 9):

"The paper assumes clean data, multi-GPU infrastructure, and internet connectivity. The code is research-grade, not plug-and-play."

This insight shaped the entire Argos project. The published code provides model definitions and training scripts, but assumes the user has already preprocessed data in LRS3 format, has multi-GPU clusters available, and can download dependencies on demand. None of these assumptions hold in the production environments where Argos needed to operate.

## 1.5 What the Paper Provides vs. What Argos Built

| Aspect | Paper Provides | Argos Built |
| --- | --- | --- |
| Model Code | PyTorch model definitions | Same (used as-is) |
| End-to-End Pipeline | None — 'follow AV-HuBERT docs' | Complete 8-stage pipeline (501 lines + 1,562 lib) |
| Preprocessing | Assumes LRS3 format | 'Flat' adaptation for arbitrary videos |
| Video Handling | None | Normalization, segmentation, codec handling |
| Face Detection | References Auto-AVSR | MediaPipe two-tier + RetinaFace integration |
| ASR Ground Truth | Assumes pre-existing labels | Whisper integration with transcription reuse |
| Evaluation | Standard WER | WER + WWER + NEA (809-line report generator) |
| User Interface | None (CLI only) | Full web UI (5,780 lines, 6 screens, 12 API endpoints) |
| Deployment | None | Docker container, 5 versions, 37 bugs fixed |
| Multi-Environment | Single machine | 4 environments (EC2, 2 standalone, HORIZON) |
| Offline Operation | Requires internet | Full offline capability with local wheels |

## 1.6 Three Upstream Repositories

Argos integrates three separate open-source repositories, each serving a distinct role in the pipeline. These repositories were forked, modified, and orchestrated into a unified system:

| Repository | Origin | Role in Argos | Key Modifications |
| --- | --- | --- | --- |
| auto_avsr | Ma et al. (mpc001) | Preprocessing: face detection, mouth cropping, video transforms | MediaPipe integration, flat dataset support, fast_segment.py, overlapping_segmentation.py |
| VSP-LLM | Yeo et al. (Sally-SH) | Model: inference, decode, training, clustering | 12 custom Python scripts (3,342 lines), decode configs, training configs |
| av_hubert | Meta (facebookresearch) | Feature extraction: HuBERT encoder, clustering preparation | Flat-to-LRS3 conversion, avhubert_flat variant for arbitrary datasets |

## 1.7 Full Pipeline Architecture

The complete Argos pipeline processes raw video files through eight sequential stages, managed by a master orchestrator script. Each stage is implemented as a reusable module in the lib/ directory:

Stage 0:   Input Validation & Archive
           └── Validate input videos, archive previous outputs
           └── Preserve manual transcriptions across runs

Stage 0.5: Video Segmentation (fast_segment.py)
           └── Split long videos into 12-second segments
           └── Ultra-fast codec-copy (no re-encoding)

Stage 0.6: Transcription Reuse
           └── Copy existing transcriptions from .transcriptions/
           └── Match by exact filename

Stage 1:   Video Normalization (lib/normalization.sh)
           └── HDR/10-bit tone mapping, FPS standardization
           └── GPU (NVENC) or CPU (libx264) encoding

Stage 2:   Face Detection & Mouth Cropping (auto_avsr)
           └── MediaPipe or RetinaFace detection
           └── 88x88 pixel mouth ROI extraction at 25 FPS

Stage 3:   ASR Transcription (Whisper)
           └── Run Whisper on segments without transcriptions
           └── Save new auto-transcriptions for future reuse

Stage 4:   LRS3 Format Conversion
           └── Convert flat dataset structure to LRS3 format
           └── Generate manifests, TSVs, and metadata

Stage 5:   Feature Clustering (K-Means)
           └── Extract AV-HuBERT features
           └── K-means clustering (200 clusters) or use golden model

Stage 6:   VSP-LLM Decode
           └── Beam search (beam=20) or sampling decode
           └── Automatic Cython extension build for containers

Stage 7:   Client Outputs
           └── Reports (CSV, HTML, JSON, TXT, ANSI)
           └── Burned videos with subtitle overlays
           └── Lip crop video copies

## 1.8 Decode Configuration

The decode stage is controlled by a Hydra YAML configuration file (s2s_decode.yaml) that defines beam search parameters, length penalties, and generation constraints:

# s2s_decode.yaml — VSP-LLM Decode Configuration
generation:
  beam: 20                  # Beam width for search
  lenpen: 0.0               # Length penalty (paper's value)
  max_len_a: 2.0            # Dynamic max_len = max_len_a * src_clusters + max_len_b
  max_len_b: 200            # Buffer for short-input segments
  max_len: 2048             # Hard cap on generated length
  no_repeat_ngram_size: 3   # Prevent degenerate repetitions
  repetition_penalty: 1.2   # Mild penalty for repeating tokens
  do_sample: false          # false = deterministic beam search
  temperature: 1.0          # Sampling temperature (only with do_sample=true)
  top_p: 0.9                # Nucleus sampling threshold

## 1.9 December 29, 2025 Presentation Milestone

On December 29, 2025, a 19-slide presentation titled "Argos — A Working Pipeline" was delivered to the team. This marked the transition from research and development to a functioning, demonstrable system. Key accomplishments highlighted in the presentation include:

HORIZON server operational — pipeline running on a closed network with no internet access

Labeled data preparation — AVSpeech dataset imported and preprocessed

Improved lip cropping — MediaPipe two-tier detection strategy

Linux standalone Docker — containerized deployment for production machines

AVSpeech support — pipeline processes arbitrary YouTube videos, not just LRS3

Whisper built in — ASR ground truth generation integrated into pipeline

Demo-ready system with web UI for non-technical users

# 2. Environment & Infrastructure Setup

Setting up the infrastructure for Argos was one of the most time-consuming aspects of the project. The system requires GPU-accelerated computing with specific CUDA versions, two separate Python virtual environments with conflicting dependencies, and the ability to operate in environments with no internet connectivity. This chapter documents the approximately six weeks spent on environment setup alone.

## 2.1 Four Deployment Environments

| Environment | Type | Internet | GPU | Purpose |
| --- | --- | --- | --- | --- |
| AWS EC2 | Cloud instance | Full | NVIDIA (varies) | Development, testing, experiments |
| Standalone Ubuntu #1 | Physical machine | Limited | NVIDIA GPU | Production deployment target |
| Standalone Ubuntu #2 | Physical machine | Limited | NVIDIA GPU | Secondary production machine |
| HORIZON Server | Closed network | None | NVIDIA GPU | Secure deployment (no internet) |

Each environment presented unique challenges. The EC2 instance served as the primary development environment where all code was first written and tested. Changes were then replicated to the standalone machines and HORIZON server, accounting for path differences (/home/ubuntu/ on EC2 vs /workspace/ in containers) and the absence of internet connectivity.

Making the HORIZON server operational was a significant milestone (highlighted in the December 2025 presentation). This closed-network server has zero internet access, meaning every Python package, model weight, and system dependency had to be pre-packaged and transferred physically.

## 2.2 Failed Virtual Environment Build Attempts (~2 Weeks)

The first attempt to set up the software environment on the standalone computers consumed approximately two weeks and ultimately failed. The core issue was attempting to build Python virtual environments directly on machines with limited internet access and non-standard system configurations.

Key problems encountered during the failed venv builds:

System Python versions incompatible with required packages (needed Python 3.9+ for PyTorch)

pip failing to resolve dependency conflicts between fairseq and transformers

Compilation failures for packages requiring CUDA headers (torch, triton, bitsandbytes)

Network timeouts on machines with restricted or slow internet access

Version pinning conflicts — omegaconf==2.0.6 requires old pip for metadata compatibility

The lesson learned was that building venvs from scratch on production machines was not viable. The solution that eventually worked was to build complete virtual environments on the EC2 instance and transfer them as part of the container deployment package.

## 2.3 NVIDIA Driver & CUDA Installation (~1 Month)

After the venv build failures, approximately one month was spent on getting GPU acceleration working on the standalone machines. This involved installing NVIDIA drivers, CUDA toolkit, and verifying that PyTorch could communicate with the GPU.

The installation process involved multiple iterations:

Identifying the correct NVIDIA driver version for the installed GPU hardware

Installing the NVIDIA driver (NVIDIA-Linux-x86_64-535.183.01.run or similar)

Installing CUDA toolkit (multiple versions tried: 12.1, 12.4, 12.8)

Resolving kernel module conflicts with existing nouveau drivers

Verifying GPU visibility with nvidia-smi and CUDA availability in Python

Testing that PyTorch CUDA operations work correctly (tensor operations, memory allocation)

A particular challenge was that the pipeline requires two different CUDA versions: CUDA 12.8 for the preprocessing venv (with triton 3.4.0) and CUDA 12.4 compatibility for the decode venv (with triton 3.1.0). This was resolved through careful library path management within each virtual environment.

## 2.4 Dual Virtual Environment Strategy

The most significant infrastructure decision was adopting a dual virtual environment architecture. The preprocessing and decoding stages have fundamentally incompatible dependency requirements that cannot coexist in a single environment:

| Aspect | pre-process-venv (ASR) | vsp-llm-yoad-venv (Decode) |
| --- | --- | --- |
| PyTorch | 2.8.0+cu128 | 2.5.1+cu124 |
| Triton | 3.4.0 | 3.1.0 |
| CUDA Runtime | 12.8.* | 12.4.* |
| Key Packages | Whisper, MediaPipe, OpenCV, JAX | fairseq, transformers, peft, bitsandbytes |
| Package Count | ~135 packages | ~256 packages |
| Purpose | Face detection, mouth cropping, ASR | K-means, decode, training |
| Python | 3.9+ | 3.9+ |

The root conflict is between triton versions. The preprocessing pipeline requires triton 3.4.0 (which needs CUDA 12.8 runtime libraries), while fairseq's Cython extensions and the decode pipeline require triton 3.1.0 (CUDA 12.4). Installing both in one environment leads to import errors and GPU operation failures.

## 2.5 Dependency Conflicts & Resolution

Several specific dependency conflicts required creative solutions:

omegaconf==2.0.6: fairseq requires this exact version, but its package metadata format is incompatible with modern pip. Solution: install using an older pip version, then upgrade pip afterward.

fairseq installation: Required as an editable install from the forked repository (Sally-SH/VSP-LLM) because the model code adds custom tasks and criteria that must be importable.

numpy version: Preprocessing needs numpy 1.26.4 (for MediaPipe compatibility), while decode works with numpy 2.x. Resolved by pinning in each venv independently.

Cython extensions: fairseq's data_utils_fast Cython module must be compiled on the target machine's architecture. The decode module includes automatic detection and compilation on first run.

## 2.6 HORIZON: Operating Without Internet

The HORIZON server operates on a completely isolated network with no internet connectivity. This required pre-packaging every dependency:

All Python packages as wheel files (.whl) — transferred physically to the server

spaCy language model (en_core_web_sm) pre-downloaded with offline wheels

Whisper model files (medium.pt) pre-cached in the whisper_cache directory

NVIDIA CUDA runtime libraries bundled within the container

Model weights (checkpoint_finetune.pt, LLaMA-2-7B) pre-loaded

The outputs module (lib/outputs.sh) implements a graceful degradation strategy for spaCy: it first tries to install from local wheels, falls back to online pip if available, and finally degrades to basic WER metrics if neither option succeeds. This ensures the pipeline produces useful output even when advanced NER metrics are unavailable.

## 2.7 Model Weights Acquisition

The pre-trained model weights were obtained from the VSP-LLM paper's official Git repository (Sally-SH/VSP-LLM). These weights represent the model after the authors' own fine-tuning on the LRS3 dataset — specifically the checkpoint_finetune.pt file containing the AV-HuBERT encoder weights and linear projection layer. The LLaMA-2-7B base model was separately downloaded from Meta's distribution.

## 2.8 AVSpeech Data Sourcing

Training and evaluation data was sourced from the AVSpeech dataset, which contains short clips of people speaking extracted from YouTube videos. Unlike the LRS3 dataset (TED talks with clean audio and frontal faces), AVSpeech represents real-world conditions with diverse camera angles, lighting, and background noise. The data was imported from an old server that had been previously mounted, making it accessible for processing through the pipeline.

# 3. Building the Pipeline from Scratch

## 3.1 The Gap: No Pipeline Existed

The single biggest engineering challenge in the Argos project was that no end-to-end pipeline existed. The VSP-LLM paper provides model code (PyTorch modules, training scripts, decode scripts) but assumes the user has already preprocessed their data into LRS3 format. The paper's instructions effectively say: 'For preprocessing, follow the AV-HuBERT documentation. For face detection, follow Auto-AVSR.' This means three separate research codebases needed to be understood, modified, and orchestrated into a unified pipeline that could process raw video files into text transcriptions.

Building this pipeline from scratch — connecting auto_avsr's preprocessing with av_hubert's feature extraction and VSP-LLM's decode — required deep understanding of each repository's data formats, directory conventions, configuration systems, and Python import structures.

## 3.2 "Flat" Dataset Adaptation

The paper's code exclusively supports the LRS3 dataset format, which has a rigid directory structure organized by TED talk ID with specific naming conventions. Real-world deployment requires processing arbitrary video files that don't follow this structure.

The "flat" adaptation was a fundamental modification to the preprocessing pipeline that allows it to accept any collection of video files in a single directory. This required changes to:

Directory traversal logic — scan a flat directory instead of nested LRS3 paths

Manifest generation — create TSV files mapping flat filenames to features

Naming conventions — establish a segment naming system for arbitrary videos

LRS3 compatibility layer — convert flat dataset to LRS3 format for downstream stages

This adaptation is what enabled Argos to process AVSpeech data and any other video source, rather than being limited to the LRS3 dataset the paper was designed for.

## 3.3 First Pipeline Version (Oct-Nov 2024)

The first pipeline version was approximately 285 lines of bash script, created in the galaxy_export directory. It implemented the basic 8-stage flow: face detection, mouth cropping, LRS3 conversion, manifest generation, k-means clustering, and VSP-LLM decode. This version was functional but fragile — it assumed specific directory structures, had hardcoded paths, and offered no error recovery or transcription reuse.

## 3.4 Pipeline Evolution: 7 Versions

The pipeline script underwent seven major revisions, each adding significant capabilities. The following table tracks the evolution by line count and key features added:

| Version | Lines | Key Changes |
| --- | --- | --- |
| v1 (Initial) | ~240 | Basic sequential flow, hardcoded paths |
| v2 (galaxy_export) | ~285 | Galaxy export packaging, input validation |
| v3 (Segmentation) | ~410 | Video segmentation (4s windows), overlap support |
| v4 (Normalization) | ~612 | Video normalization, ASR integration, HDR handling |
| v5 (Transcription) | ~673 | Transcription reuse system, manual transcription support |
| v6 (Monolithic) | 823 | Full feature set in single file, all stages complete |
| v7 (Modular) | 501 + 1,562 | Refactored into 12 lib/ modules (see Chapter 8) |

The transition from v6 (823 lines) to v7 (501 + 1,562 lines) represents the modular refactoring detailed in Chapter 8. While the total line count increased, the main orchestrator script was reduced by 52%, and the extracted modules became independently testable and reusable across environments.

## 3.5 Key Integration Challenges

Connecting three research repositories into a unified pipeline required solving several cross-cutting concerns:

Path Management: Each repository assumes its own directory structure. The pipeline must translate between auto_avsr's flat video paths, av_hubert's LRS3-style paths, and VSP-LLM's dataset directory conventions. This is handled by lib/config.sh which provides environment-aware path functions.

Virtual Environment Switching: The preprocessing stages (face detection, ASR) use the pre-process-venv, while stages 5-8 (clustering, decode, outputs) use vsp-llm-yoad-venv. The pipeline must activate and deactivate venvs at the correct boundaries without contaminating the shell environment.

Data Format Translation: auto_avsr produces mouth crop videos as .mp4 files. av_hubert expects features as .npy arrays. VSP-LLM expects fairseq-style manifests with .tsv and .wrd files. Each transition requires format conversion scripts.

Error Propagation: A failure in face detection (e.g., no face found in a segment) must be handled gracefully without stopping the entire pipeline. The modular architecture uses log_warn for non-fatal issues and log_error for stage-level failures.

## 3.6 Custom Python Scripts (13 Files, 3,342 Lines)

In addition to the pipeline orchestrator and library modules, 13 custom Python scripts were written to handle specific processing tasks. These scripts are the workhorses of the pipeline, handling everything from video segmentation to quality assessment:

| Script | Lines | Location | Purpose |
| --- | --- | --- | --- |
| make_report.py | 809 | VSP-LLM/scripts/ | WER/WWER/NEA metrics, color-coded HTML reports |
| make_burn.py | 510 | VSP-LLM/scripts/ | Burn subtitle overlays onto videos with ffmpeg |
| overlapping_segmentation.py | 390 | auto_avsr/preparation/ | Time-based overlap splitting algorithm |
| transcribe_segments.py | 353 | VSP-LLM/scripts/ | Per-segment transcription management tool |
| calculate_per_video_wer.py | 300 | VSP-LLM/scripts/ | Per-video WER with overlap deduplication |
| merge_overlapping_predictions.py | 289 | VSP-LLM/scripts/ | Conflict resolution for overlapping segments |
| fast_segment.py | 197 | auto_avsr/preparation/ | Ultra-fast codec-copy video segmentation |
| asr_to_words_notime.py | 151 | auto_avsr/ | Whisper ASR wrapper — audio to word tokens |
| generate_conflict_report.py | 149 | VSP-LLM/scripts/ | Analyze and report prediction conflicts |
| build_flat_train_tsv.py | 93 | VSP-LLM/scripts/ | Generate training TSV manifests |
| make_flat_tsv.py | 56 | VSP-LLM/scripts/ | Create flat-format TSV files |
| build_flat_cluster_counts.py | 45 | VSP-LLM/scripts/ | Generate cluster count statistics |
| inspect_km_hist.py | 38 | VSP-LLM/scripts/ | K-means cluster histogram visualization |

## 3.7 Transcription Reuse System

One of the most impactful features for production use is the transcription reuse system, implemented across three pipeline steps (0.6, 3, and 1.5) in lib/asr.sh. This system ensures that Whisper ASR only runs on segments that don't already have transcriptions, saving hours of processing time on pipeline re-runs.

Step 0.6: Copy Existing Transcriptions
  └── Check .transcriptions/ directory for existing .wrd files
  └── Match transcription to segment by exact filename
  └── Copy matching transcriptions to segment_wrd_tmp/
  └── Whisper will skip segments that already have .wrd files

Step 3: Run Whisper ASR
  └── python3 asr_to_words_notime.py \
        --in_videos <segment_dir> --out_wrd <wrd_dir> \
        --model medium --lang en --tokenize alnum --lower
  └── Only processes segments WITHOUT existing .wrd files

Step 1.5: Save New Auto-Transcriptions
  └── Copy new Whisper outputs to .transcriptions/ directory
  └── Mark as 'auto' type in metadata.json
  └── Skip if manual transcription already exists (preserve user edits)
  └── Next run, Step 0.6 will reuse these transcriptions

This system means that a user can manually transcribe specific segments via the web UI, and those manual transcriptions will persist across all future pipeline runs. Whisper never overwrites manual work, and auto-transcriptions are cached for reuse.

# 4. Video Normalization

Real-world video files arrive in an enormous variety of formats: different codecs (H.264, H.265, VP9, AV1), color spaces (SDR, HDR, BT.2020), bit depths (8-bit, 10-bit), frame rates (24-60 FPS), and resolutions. The face detection and model inference stages require standardized input: 8-bit SDR video at a consistent frame rate. The normalization module handles this conversion, and its development uncovered one of the most challenging production bugs in the entire project.

## 4.1 Why Normalization Is Needed

Without normalization, the pipeline fails in multiple ways. HDR (High Dynamic Range) and 10-bit video causes face detection to produce incorrect landmarks because the pixel value ranges differ from what the model expects. Variable frame rates cause the model to receive inconsistent temporal information, degrading transcription quality. Non-standard codecs may not be compatible with the preprocessing pipeline's ffmpeg-based extraction.

The normalization module standardizes all input to:

Codec: H.264 (universally compatible)

Color space: SDR (BT.709), 8-bit

Frame rate: 25 FPS (matching LRS3 training data)

Pixel format: yuv420p

## 4.2 The Normalization Module (lib/normalization.sh, 235 Lines)

The normalization module is the largest single module in the lib/ directory. It implements HDR detection, GPU-accelerated encoding, CPU fallback, and post-encode validation.

### HDR Detection

The needs_tonemap() function uses ffprobe to detect videos that require tone mapping from HDR to SDR. It checks two indicators:

needs_tonemap() {
  local pix_fmt=$(ffprobe -v error -select_streams v:0 \
    -show_entries stream=pix_fmt -of csv=p=0 "$1")
  local color_space=$(ffprobe -v error -select_streams v:0 \
    -show_entries stream=color_space -of csv=p=0 "$1")

  # 10-bit pixel formats indicate HDR
  if [[ "$pix_fmt" == *"10le"* ]] || [[ "$pix_fmt" == *"10be"* ]]; then
    return 0  # needs tone mapping
  fi
  # BT.2020 color space indicates HDR
  if [[ "$color_space" == *"bt2020"* ]]; then
    return 0
  fi
  return 1  # standard SDR
}

### GPU vs. CPU Encoding Paths

| Aspect | GPU Path (NVENC) | CPU Path (libx264) |
| --- | --- | --- |
| Encoder | h264_nvenc | libx264 |
| Preset | -preset p7 | -preset slow |
| Quality | -rc vbr -cq 18 | -crf 18 |
| Scaling | scale_cuda filter | scale filter |
| HDR Support | Falls back to CPU | zscale tonemap |
| Speed | ~5-10x real-time | ~1-2x real-time |
| Requirement | NVIDIA GPU with NVENC | Any CPU |

## 4.3 NVENC Silent Corruption Bug

The NVENC silent corruption bug was the most severe production issue encountered in the entire project. It caused 43% of normalized video segments to be silently corrupted — the ffmpeg command exited with code 0 (success), the output file existed and had non-zero size, but the video was undecodable. Face detection would then fail on these segments, and no transcription would be produced.

Three root causes were identified:

### Root Cause 1: NVENC Hardware Encoder Corruption

NVIDIA's hardware H.264 encoder (NVENC) silently produces corrupt output streams when given certain input codec combinations. Unlike software encoders that error out, NVENC writes a file that appears valid on disk but contains malformed NAL units that cannot be decoded. The GPU encoder's internal error handling does not propagate failures to the ffmpeg process.

### Root Cause 2: Bash File Descriptor Interference

When the normalization function runs inside a while-read loop (iterating over video files), ffmpeg inherits the shell's file descriptors. ffmpeg reads from stdin by default, which interferes with the while-read loop's input stream. This causes the loop to skip files or terminate prematurely.

# BROKEN: ffmpeg inherits fd 0, interferes with while-read
while IFS= read -r f; do
  ffmpeg -i "$f" -c:v h264_nvenc ... "$out"   # eats stdin!
done < <(find "$dir" -name "*.mp4")

# FIXED: redirect ffmpeg stdin from /dev/null, use fd 3
while IFS= read -r f <&3; do
  ffmpeg -nostdin -i "$f" -c:v h264_nvenc ... "$out" < /dev/null
done 3< <(find "$dir" -name "*.mp4")

### Root Cause 3: No Post-Encode Validation

The original code assumed that a successful ffmpeg exit code (0) meant the output was valid. This is not true for hardware encoders. The fix adds a mandatory validation step:

# Post-encode validation — catches silent NVENC corruption
if ! ffmpeg -v error -i "$out" -vframes 1 -f null - 2>/dev/null; then
  log_warn "Corrupt output detected for ${bn}, falling back to raw copy"
  rm -f "$out"
  cp "$f" "${output_dir}/${bn}"  # raw copy as fallback
fi

## 4.4 Segment-First Architecture

An important architectural decision was to segment videos BEFORE normalization, rather than normalizing the full video first. This approach has several advantages:

Speed: normalizing a 12-second segment is much faster than normalizing a 60-minute video

Parallelism: segments can be normalized independently

Fault isolation: a corrupt segment doesn't affect other segments from the same video

Efficiency: only segments that pass validation are normalized (skip excluded segments)

## 4.5 Failsafe Mechanisms

The normalization module includes multiple layers of protection against failure:

Per-video timeout (default 600 seconds) with SIGKILL after 5-second grace period

Input flags: -fflags +genpts+discardcorrupt -err_detect ignore_err

Increased probe: -probesize 10M -analyzeduration 10M for detecting unusual formats

Fallback to raw copy if encoding fails (ensures some output for every input)

Statistics tracking: norm_ok, norm_fail, norm_timeout, fallback_copy counters

# 5. Video Segmentation

The VSP-LLM model processes video in fixed-length windows. Input segments that are too long degrade model performance (the attention mechanism's effectiveness drops with sequence length), while segments that are too short may not contain enough visual information for meaningful transcription. The segmentation system splits long videos into optimal-length segments with overlap to prevent information loss at segment boundaries.

## 5.1 Why Segmentation Is Needed

The model was trained on LRS3 clips that are typically 3-12 seconds long. Processing a full 60-second video as a single input leads to poor transcription quality because:

The AV-HuBERT encoder produces a very long feature sequence that exceeds the model's effective context window

Beam search becomes computationally expensive with long sequences (memory grows quadratically)

The model tends to hallucinate or repeat text on long inputs

Error in one part of the video contaminates the entire transcription

## 5.2 Fast Segmentation (fast_segment.py, 197 Lines)

The fast_segment.py script implements ultra-fast video segmentation using ffmpeg's codec-copy mode (-c copy). This means no re-encoding occurs — the script simply locates keyframe boundaries and splits the video into segments. This is orders of magnitude faster than re-encoding because it only manipulates the container format, not the video data.

# Core segmentation command (codec-copy, no re-encoding)
ffmpeg -ss {start_time} -i {input_video} \
  -t {segment_duration} \
  -c copy \
  -avoid_negative_ts make_zero \
  {output_segment}

The script handles edge cases such as videos shorter than the segment duration (passed through unchanged), videos with no audio track, and videos with variable frame rates.

## 5.3 Overlapping Segmentation (overlapping_segmentation.py, 390 Lines)

The overlapping segmentation module extends basic segmentation with time-based overlap windows. With 12-second segments and 2-second overlap, a 30-second video produces segments at:

Segment 0:  0:00 - 0:12  (12 seconds)
Segment 1:  0:10 - 0:22  (12 seconds, 2s overlap with seg 0)
Segment 2:  0:20 - 0:30  (10 seconds, 2s overlap with seg 1)

Overlap regions contain duplicate content that can be used for:
  - Boundary word recovery (words split at segment edges)
  - Confidence comparison (same content decoded twice)
  - Conflict resolution (merge_overlapping_predictions.py)

## 5.4 Segment Naming Convention

Every segment follows a strict naming convention that encodes its source video and temporal location:

| Component | Format | Example | Meaning |
| --- | --- | --- | --- |
| Base name | {original_video} | Obama_speech | Source video filename (without extension) |
| Segment index | _{idx:02d}_ | _00_ | Zero-indexed segment number |
| Start frame | {start:06d} | 000000 | Start position in frames |
| End frame | _{end:06d} | _000300 | End position in frames |
| Extension | .mp4 | .mp4 | Always MP4 |

Full example: Obama_speech_00_000000_000300.mp4 — first segment of "Obama_speech.mp4", frames 0 to 300 (at 25 FPS = 12 seconds).

## 5.5 Evolution: 4-Second to 12-Second Segments

The segmentation window was changed from 4 seconds to 12 seconds during development. The original 4-second windows were too short for meaningful transcription — many segments contained only partial words or silence. The 12-second window provides substantially more context for the model.

| Aspect | 4-Second Segments | 12-Second Segments |
| --- | --- | --- |
| Context per segment | Very limited (~2-4 words) | Adequate (~8-20 words) |
| Segments per minute | ~15 | ~5 |
| Boundary effects | Many cut words | Few cut words |
| Model performance | High error rate | Better transcription quality |
| Processing time | More overhead per segment | Fewer segments to process |

## 5.6 Non-Segmented Video Naming Bug

A bug was discovered where videos shorter than the segment duration (e.g., a 10-second clip with 12-second windows) were passed through without segmentation but retained their original filename. This caused downstream stages to fail because they expected the segment naming convention. The fix ensures that even non-segmented videos are renamed to follow the convention (e.g., short_clip.mp4 becomes short_clip_00_000000_000250.mp4).

## 5.7 Why Segments Are Not Merged Back

An early design choice was to keep segment-level outputs rather than merging predictions back into a single per-video transcription. This decision was made for four reasons:

Segment-level quality assessment: each segment gets its own WER score, making it easy to identify problematic segments

Overlap handling complexity: merging overlapping predictions requires conflict resolution (which words to keep at boundaries)

User value: burned videos with per-segment subtitles are more useful for manual review than a single long transcript

Debugging: segment-level output makes it easier to trace issues back to specific video moments

# 6. Face Detection & Mouth Cropping

The VSP-LLM model requires tightly-cropped mouth region videos as input — specifically, 88x88 pixel grayscale crops centered on the speaker's mouth, resampled to 25 frames per second. Producing these crops from arbitrary video requires robust face detection, landmark estimation, spatial transformation, and temporal interpolation. This chapter documents the detection pipeline and the modifications made to improve its reliability in production conditions.

## 6.1 Detection Pipeline Overview

The face detection and cropping pipeline processes each video segment through four stages:

1. Face Detection (detector.py)
   └── Detect faces in every frame
   └── Extract 4 keypoints per face (eyes + mouth corners)
   └── Select largest face per frame

2. Landmark Interpolation (video_process.py)
   └── Fill in missing detections via temporal interpolation
   └── Smooth landmark trajectories across frames

3. Spatial Transformation (video_process.py)
   └── Compute similarity transform from landmarks
   └── Align and crop mouth region (88x88 pixels)

4. Output Generation
   └── Write grayscale mouth crop video at 25 FPS
   └── Save as .mp4 in LRS3-compatible directory structure

## 6.2 MediaPipe Detector (52 Lines)

The primary face detector uses Google's MediaPipe library with a two-tier detection strategy. This was an improvement over using a single detection model, which would fail on either distant or close-up faces depending on the model selection.

class LandmarksDetector:
    def __init__(self):
        # Two-tier strategy:
        #   model_selection=1: full-range model (detects distant faces)
        #   model_selection=0: short-range model (detects close-up faces)
        self.min_detection_confidence = 0.5

    def detect(self, frames):
        # Try full-range model first
        results = self._detect_with_model(frames, model_selection=1)
        if all frames failed:
            # Fallback to short-range model
            results = self._detect_with_model(frames, model_selection=0)
        if still all frames failed:
            raise RuntimeError("Cannot detect any frames in the video")
        return results  # numpy array [num_faces, 4 keypoints, (x, y)]

The two-tier approach significantly improved detection rates in production. YouTube videos contain a wide range of camera distances — from news anchors at arm's length to speakers at podiums across a room. The full-range model handles distant faces, while the short-range model catches close-up selfie-style videos.

## 6.3 Video Processing (video_process.py, 220 Lines)

The video processing module handles the transformation from detected face landmarks to cropped mouth region videos. Key operations include:

Landmark Interpolation: When face detection fails on individual frames (due to motion blur, occlusion, or camera transitions), the module interpolates missing landmarks from neighboring frames. This prevents jarring jumps in the crop position.

Similarity Transform: A 2D similarity transform (rotation, scaling, translation) is computed from the eye and mouth corner landmarks to align the face to a canonical orientation. This ensures the mouth region is consistently positioned regardless of head tilt or camera angle.

cut_patch() Function: Extracts the 88x88 pixel mouth region from the aligned frame. The crop is centered on the midpoint between the mouth corner landmarks, with a fixed-size window that captures the lips and immediate surrounding area.

Temporal Resampling: Input videos at various frame rates (24, 30, 60 FPS) are resampled to exactly 25 FPS to match the training data distribution.

## 6.4 RetinaFace Alternative (260 Lines)

An alternative face detection backend using RetinaFace is also available. RetinaFace is a deep learning-based face detector that provides higher accuracy than MediaPipe, especially for difficult angles and partial occlusions, but at significantly slower inference speed.

| Aspect | MediaPipe | RetinaFace |
| --- | --- | --- |
| detector.py | 52 lines | 43 lines |
| video_process.py | 220 lines | 217 lines |
| Speed | Fast (CPU-based) | Slower (GPU-based) |
| Accuracy | Good for frontal faces | Better for difficult angles |
| Dependencies | mediapipe | torch, torchvision |
| Use Case | Default (production) | When MediaPipe fails |

## 6.5 Data Transforms (transforms.py, 171 Lines)

The transforms module provides data augmentation and preprocessing operations applied to mouth crop videos before they are fed to the model. These include spatial transforms (random crops, flips for training), normalization (mean subtraction, variance scaling), and format conversion (grayscale, tensor conversion).

## 6.6 Production Challenges

Face detection in production encounters conditions rarely seen in research datasets:

Extreme camera angles: side profiles, overhead shots, low-angle interviews

Variable lighting: outdoor sunlight, dim indoor settings, backlighting

Partial occlusion: microphones, hands, other people crossing the frame

Multiple faces: group shots where the speaker must be identified

Camera motion: handheld footage with shake and rapid panning

Low resolution: old or heavily compressed YouTube videos

The two-tier MediaPipe strategy with landmark interpolation handles most of these cases. For particularly difficult videos, the RetinaFace backend can be used as an alternative.

# 7. Reports & Burned Videos

A key differentiator of the Argos system is its comprehensive output generation. Rather than producing raw text files, the pipeline generates multi-format quality reports with semantic metrics and burned videos with color-coded subtitle overlays. These outputs enable non-technical users to assess transcription quality at a glance and identify which segments need manual correction.

## 7.1 Report Generation (make_report.py, 809 Lines)

The make_report.py script is the largest custom Python script in the project. It generates comprehensive quality reports in five output formats from a single decode output JSON file:

| Format | File | Audience | Features |
| --- | --- | --- | --- |
| CSV | report.csv | Data analysis | Per-segment metrics, machine-readable |
| HTML | report.html | Visual review | Color-coded table, alignment visualization |
| ANSI | report.ansi.txt | Terminal users | Colored terminal output for quick checks |
| JSON | metrics.json | Automation | Aggregate metrics, pipeline integration |
| TXT | report.txt | Documentation | Plain text summary |

## 7.2 Metrics: WER, WWER, and NEA

The report system calculates three complementary metrics, each capturing a different aspect of transcription quality:

### Standard WER (Word Error Rate)

The standard metric from ASR evaluation. Calculated as the edit distance between the reference transcription and the hypothesis, divided by the number of reference words. A WER of 0% means perfect transcription; WER can exceed 100% when the hypothesis contains many inserted words.

### WWER (Weighted Word Error Rate)

Standard WER treats all words equally, but in practice, content words (names, numbers, nouns) carry far more information than function words (the, a, is). WWER assigns weights based on part-of-speech and entity type:

| Category | Weight | POS Tags / Entity Types | Examples |
| --- | --- | --- | --- |
| HIGH VALUE | 2.0 | PROPN, NUM, Named Entities (PERSON, ORG, GPE, LOC, MONEY, DATE) | Biden, 2024, Washington, $500 |
| MEDIUM VALUE | 1.0 | NOUN, VERB, ADJ, ADV | speech, said, important, quickly |
| LOW VALUE | 0.5 | DET, AUX, PRON, ADP, CONJ, PUNCT, stopwords | the, is, he, of, and |

With these weights, missing a person's name or a number counts twice as heavily as missing a determiner. This better reflects the real-world impact of transcription errors.

### NEA (Named Entity Accuracy)

NEA measures how well the transcription captures semantically important tokens, using spaCy's NER (Named Entity Recognition) and POS (Part-of-Speech) tagging. It reports recall, precision, and F1 score for high-value tokens:

NEA Recall: What fraction of important reference tokens appear in the hypothesis?

NEA Precision: What fraction of important hypothesis tokens appear in the reference?

NEA F1: Harmonic mean of recall and precision

When spaCy is unavailable (e.g., on HORIZON without internet), the report falls back to basic WER metrics. The spaCy installation in lib/outputs.sh tries local wheels first, then online pip, then gracefully degrades.

## 7.3 Color-Coded Alignment

Each word in the hypothesis is classified using an alignment algorithm that compares it against the reference transcription:

| Tag | Color | Meaning | Example |
| --- | --- | --- | --- |
| ok | Green | Word matches reference at correct position | ref: "the president spoke" hyp: "the" → GREEN |
| rep | Yellow/Amber | Word appears in reference but at wrong position | ref: "the president spoke" hyp: "spoke the" → YELLOW |
| ins | Red | Word does not appear in reference (hallucination) | ref: "the president spoke" hyp: "the great president" → RED for "great" |

In the HTML report, each word is rendered with its background color, creating an instant visual summary of transcription quality. A segment that is mostly green is well-transcribed; one that is mostly red contains significant hallucination.

## 7.4 Segment Part Naming

When a source video is split into multiple segments, the reports label each segment with a human-readable part name: "Part 1", "Part 2", etc. This is derived from the segment naming convention — the segment index field determines the part number. Videos that were not segmented (shorter than the window size) are labeled without a part suffix.

## 7.5 Decode Parameters in Reports

Each decode run saves its effective parameters (beam width, length penalty, repetition penalty, temperature, etc.) as a JSON file alongside the hypothesis output. The report generator reads this file and includes the parameters in the report header, ensuring full reproducibility. This was essential for the tuning experiments (Chapter 12), where seven different parameter configurations were compared.

## 7.6 Video Burning (make_burn.py, 510 Lines)

The make_burn.py script creates demonstration videos by overlaying transcription text as subtitles directly onto the original video. This produces a visual artifact where viewers can watch the speaker's lips while reading both the reference (ground truth) and hypothesis (model output) text.

### Three-Strategy Video Source Lookup

Finding the correct source video for each segment requires a three-tier lookup strategy, because the video may be available in different forms:

1. Original video file (before segmentation) — best quality, full context

2. Normalized segment — post-normalization, correct format

3. Lip crop video — mouth region only, useful as fallback

### Subtitle Overlay

The script uses ffmpeg's drawtext filter to overlay two lines of text at the bottom of each video:

# Reference text (white on semi-transparent black)
ffmpeg -i input.mp4 \
  -vf "drawtext=text='REF: the president spoke today':fontsize=16:
       fontcolor=white:box=1:boxcolor=black@0.7:x=10:y=h-60,
       drawtext=text='HYP: the great president spoke':fontsize=16:
       fontcolor=green:box=1:boxcolor=black@0.7:x=10:y=h-30" \
  -c:a copy output_burned.mp4

## 7.7 Per-Video WER Calculation (300 Lines)

The calculate_per_video_wer.py script aggregates segment-level metrics into per-video scores. When overlapping segmentation is used, the same content appears in multiple segments. The script implements a deduplication algorithm that identifies overlapping regions and uses the best available transcription for each time window, avoiding double-counting words.

## 7.8 Conflict Resolution (289 + 149 Lines)

The merge_overlapping_predictions.py (289 lines) and generate_conflict_report.py (149 lines) scripts handle cases where overlapping segments produce different transcriptions for the same time window. The merge script uses a simple heuristic: prefer the transcription with lower WER against the reference. The conflict report documents all disagreements for manual review.

# 8. Modular Code Refactoring

By version 6, the pipeline script had grown to 823 lines of monolithic bash code. All stages, configuration, logging, error handling, and environment detection were interleaved in a single file. This made the code difficult to test, debug, and maintain — and critically, it prevented reuse between the EC2 development environment and the Linux container deployment. The modular refactoring (January 2026) was the most significant architectural improvement in the project.

## 8.1 The Problem with Monolithic Code

The 823-line monolithic script suffered from several concrete problems:

No unit testing: individual stages could not be tested in isolation

Path duplication: EC2 and container paths hardcoded throughout, requiring manual search-and-replace

Error cascading: a failure in one stage could leave the environment in an inconsistent state

No reuse: the fine-tuning pipeline needed the same preprocessing stages but couldn't import them

Debugging difficulty: with 823 lines of sequential logic, finding the source of a bug required reading the entire file

## 8.2 The 12 Library Modules (1,562 Lines Total)

The refactoring extracted all reusable functionality into a lib/ directory with 12 modules. Each module is a self-contained bash script that exports specific functions and can be sourced independently:

| Module | Lines | Key Functions | Phase |
| --- | --- | --- | --- |
| common.sh | 81 | log_info, log_error, log_warn, log_stage, validate_directory | Infrastructure |
| config.sh | 87 | detect_environment(), get_base_path(), derived path functions | Infrastructure |
| venv_utils.sh | 36 | activate_venv(), deactivate_venv() | Infrastructure |
| archive.sh | 112 | archive_previous_run(), transcription preservation | Preparation |
| normalization.sh | 235 | run_normalization(), needs_tonemap(), GPU/CPU fallback | Processing |
| asr.sh | 229 | run_asr_transcription(), Steps 0.6/3/1.5 | Processing |
| lrs3_prep.sh | 39 | run_lrs3_preparation() | Processing |
| manifests.sh | 80 | run_manifest_generation() | Processing |
| clustering.sh | 67 | run_clustering(), TRAIN_KMEANS toggle | Processing |
| decode.sh | 100 | run_vsp_decode(), Cython auto-build | Decode |
| outputs.sh | 165 | run_client_outputs(), spaCy install, reports + burns + lip crops | Output |
| test_all_modules.sh | 331 | 37 automated tests across all modules | Testing |

The modules follow a consistent pattern: each file begins with a guard check to ensure it is being sourced (not executed directly), sources its dependencies (e.g., common.sh), and exports its public functions. This allows the main pipeline script to source only the modules it needs.

## 8.3 Key Design Decisions

### Environment-Aware Configuration

The config.sh module automatically detects whether the pipeline is running on EC2 (/home/ubuntu/) or in a container (/workspace/) and configures all paths accordingly. This eliminates the need for manual path editing when moving between environments:

detect_environment() {
  if [[ -d "/workspace" ]]; then
    ENV_TYPE="container"
    BASE_PATH="/workspace"
  else
    ENV_TYPE="ec2"
    BASE_PATH="/home/ubuntu"
  fi
  # All derived paths use BASE_PATH
  VSP_DIR="${BASE_PATH}/VSP-LLM"
  AUTO_AVSR_DIR="${BASE_PATH}/auto_avsr"
  # ... etc
}

### Virtual Environment Strategy

The ASR module (asr.sh) is self-contained: it activates the pre-process-venv internally and deactivates it when done. All other modules (stages 5-8) expect the caller to have already activated vsp-llm-yoad-venv. This minimizes venv activation overhead — the main pipeline activates the VSP venv once and uses it for multiple stages.

### The stdout Contamination Bug

One of the most subtle bugs discovered during refactoring was that log_info() wrote to stdout instead of stderr. This caused logging output to be captured by command substitution operations, contaminating variables with log messages. For example:

# BROKEN: log output mixed into the variable
result=$(some_function)  # result = "[INFO] Processing...\n/actual/path"

# FIXED: log_info writes to stderr (fd 2)
log_info() { echo "[$(date +%H:%M:%S)] INFO: $*" >&2; }
result=$(some_function)  # result = "/actual/path"

## 8.4 Test Suite: 37 Automated Tests

The test suite (lib/test_all_modules.sh, 331 lines) validates every module's exports, functionality, and integration points. Tests use colored output for quick visual assessment:

| Module | Tests | What Is Verified |
| --- | --- | --- |
| common.sh | 5 | log_info/log_error formatting, validate_directory on existing and non-existent paths |
| config.sh | 5 | ENV_TYPE detection, BASE_PATH setting, path function exports |
| venv_utils.sh | 3 | activate_venv/deactivate_venv exports, real venv activation if available |
| normalization.sh | 4 | Normalization function export, HDR detection, GPU/CPU fallback |
| asr.sh | 4 | Whisper transcription, offline model loading, transcription reuse logic |
| archive.sh | 3 | Previous run archiving, transcription preservation |
| lrs3_prep.sh | 2 | LRS3 preparation function export and basic operation |
| manifests.sh | 2 | Manifest generation function export |
| clustering.sh | 2 | Clustering function export, TRAIN_KMEANS toggle |
| decode.sh | 3 | Decode function export, Cython build check |
| outputs.sh | 2 | Output function export, spaCy install detection |
| Integration | 2 | Cross-module function calls, path consistency |

## 8.5 Before and After Metrics

| Metric | Before (v6) | After (v7) | Improvement |
| --- | --- | --- | --- |
| Main script | 823 lines, 1 file | 501 lines, 1 file | 52% reduction |
| Library code | 0 lines, 0 files | 1,562 lines, 12 files | New reusable modules |
| Total code | 823 lines | 2,063 lines | More code but better organized |
| Testability | None | 37 automated tests | Full coverage |
| Environment support | Manual path editing | Auto-detection | Zero configuration |
| Fine-tuning reuse | Not possible | Shares all lib/ modules | 579-line script reuses entire lib/ |

# 9. Web UI & Server

The Argos web interface was built to make the pipeline accessible to non-technical users who need to process videos, review transcriptions, and download results without using the command line. The UI consists of a Python HTTP server backend and a vanilla JavaScript frontend — no external frameworks (no React, no Vue, no Flask) — to minimize dependencies and maximize portability. The complete UI spans 5,780 lines across 11 files.

## 9.1 Architecture: Zero-Dependency Web Stack

A deliberate architectural decision was made to avoid external web frameworks. The server uses Python's built-in http.server module (ThreadedHTTPServer), and the frontend uses vanilla JavaScript with no build tools, bundlers, or transpilers. This means the UI works on any machine with Python 3 installed — critical for the HORIZON server and standalone machines where installing npm, Node.js, or Python web frameworks is not possible.

| Component | File | Lines | Technology |
| --- | --- | --- | --- |
| HTTP Server | server.py | 1,124 | Python http.server (ThreadedHTTPServer) |
| Frontend Logic | app.js | 1,921 | Vanilla JavaScript (ES6+) |
| HTML Structure | index.html | 328 | Semantic HTML5 |
| Styling | style.css | 1,191 | Mobile-first CSS3 |
| Pipeline Service | pipeline_runner.py | 349 | subprocess + threading |
| Progress Service | progress_tracker.py | 206 | Regex-based log parsing |
| Transcription Service | transcription_manager.py | 280 | JSON + .wrd file management |
| Validation Service | validator.py | 374 | ffprobe-based video analysis |
| Entry Point | __main__.py | 5 | Python package entry |
| Package Init | __init__.py | 1 | Package marker |
| Services Init | services/__init__.py | 1 | Package marker |

## 9.2 Six-Screen State Machine

The UI operates as a state machine with six mutually exclusive screens. Only one screen is visible at a time, and transitions occur based on user actions and pipeline events:

| Screen | Purpose | Key Actions | Next Screen |
| --- | --- | --- | --- |
| Welcome | Upload videos, inspect input folder | Drag-drop upload, remove videos, configure options | Segment Review |
| Segment Review | Review segments after fast segmentation | Transcribe segments, delete orphans, choose k-means mode | Processing |
| Processing | Monitor pipeline execution | View progress bar, read logs, cancel pipeline | Complete or Error |
| Transcription | Per-segment review (legacy screen) | Edit transcriptions, view segments | Complete |
| Complete | Download results and review | Download ZIP, open folder, start new batch | Welcome |
| Error | Display error details | View full logs, retry or reset | Welcome |

## 9.3 Server (server.py, 1,124 Lines)

The server handles all HTTP requests through a single VSPRequestHandler class. It implements 12 REST API endpoints (9 GET, 9 POST — some paths support both methods):

### GET Endpoints

| Endpoint | Returns | Purpose |
| --- | --- | --- |
| /api/status | JSON: video count, pipeline state, is_running | Dashboard status polling |
| /api/progress | JSON: stage, percent, logs, errors | Progress bar updates (500ms poll) |
| /api/logs | JSON: recent log lines | Collapsible log viewer |
| /api/golden-models | JSON: available k-means models with metadata | Golden model selector dropdown |
| /api/download-output | ZIP file stream | Download all outputs as archive |
| /api/transcription | JSON: text, type, metadata | Load transcription for editing |
| /api/orphaned-transcriptions | JSON: transcriptions without videos | Orphan cleanup workflow |
| /api/segments | JSON: segment list with transcription status | Segment review screen |
| /api/segment-video/<id> | Video file stream | Lazy-loaded video preview in modal |

### POST Endpoints

| Endpoint | Input | Action |
| --- | --- | --- |
| /api/validate | — | Run ffprobe on all input videos, estimate segments |
| /api/start | JSON: train_kmeans, golden_model, segmentation, overlap, segment_only | Launch pipeline subprocess |
| /api/cancel | — | Send SIGTERM to pipeline process |
| /api/reset | — | Clear pipeline state for fresh start |
| /api/remove-video | JSON: filename | Move video to .excluded/ folder |
| /api/transcription | JSON: filename, text | Save or delete transcription |
| /api/save-segment-transcription | JSON: filename, text | Save with normalization |
| /api/open-folder | JSON: path | Open in system file manager |
| /api/upload | Multipart form data | Chunked file upload (1MB chunks) |

### Manual Multipart Parser

The upload endpoint implements a custom multipart form data parser because Python's cgi.FieldStorage was deprecated in Python 3.11 and removed in Python 3.13. The custom parser reads the request body in 1MB chunks to prevent out-of-memory errors on large video files (the original implementation used .read(content_length) which loaded the entire file into RAM).

## 9.4 Frontend (app.js, 1,921 Lines)

The frontend JavaScript implements several sophisticated UI patterns:

Progress Polling (500ms): The UI polls /api/progress every 500 milliseconds during pipeline execution. This interval provides responsive feedback without excessive server load. The progress bar uses smooth CSS transitions for visual continuity between updates.

Drag-and-Drop Upload: Files can be dragged onto the welcome screen. The upload uses XMLHttpRequest (not fetch) to support real-time progress events. For small files, simulated smooth progress fills the gap between actual server responses (8% increments for small, 2% for large files).

Transcription Modal: Clicking a segment opens a modal with a text area for editing transcriptions. The modal shows a live normalization preview (lowercase, alphanumeric + apostrophes only) and word count. A toggle button lazily loads the segment video for visual reference.

Lazy Video Loading: Segment videos in the review screen use IntersectionObserver with a 200px root margin to load only when scrolled into view. This prevents the browser from attempting to load hundreds of video files simultaneously.

Orphan Transcription Cleanup: When videos are removed but their transcriptions remain, the UI detects these orphans and offers the user a choice: delete the transcription or keep it for potential re-addition.

K-Means Golden Model Selector: A dropdown populated from /api/golden-models lets users choose a pre-trained k-means model instead of training a new one. Each model shows its dataset info and file size.

Adaptive Upload Timeout: Upload timeout scales with file size: 5 minutes base + 1 minute per 100MB. This prevents timeouts on large video files while keeping short timeouts for small files.

## 9.5 HTML Structure (index.html, 328 Lines)

The HTML file defines six screen sections (mutually exclusive via CSS display toggle), a drop zone overlay for drag-and-drop, and a transcription modal. The modal includes video preview, textarea, normalization preview, word count, and save/delete buttons. Status badges use CSS classes to indicate pipeline state (Ready, Processing, Complete, Error).

## 9.6 Styling (style.css, 1,191 Lines)

The stylesheet implements a complete design system with mobile-first responsive breakpoints. Key design elements include:

Color scheme: #2563eb (primary blue), #16a34a (success green), #dc2626 (error red)

Transcription badges: orange for auto-generated, green for manually edited

Progress bar: gradient fill with smooth transitions

Modal: fixed overlay with 70% black background, slide-in animation, max 650px width

Responsive: column layout below 600px, 95% modal width below 768px

Upload progress: per-file progress bars with checkmark or X status indicators

## 9.7 Large File Upload Bug

One of the more impactful production bugs was the upload OOM (out of memory) crash. The original upload handler called request.rfile.read(content_length), which loaded the entire uploaded file into memory before writing it to disk. For a 2GB video file, this consumed 2GB of RAM instantly, crashing the server process.

The fix involved two changes:

Chunked reading: read the request body in 1MB chunks, writing each chunk to disk immediately

Adaptive timeout: increase the socket timeout proportionally to file size (base 5 min + 1 min per 100MB)

# 10. Backend Services

The web UI's backend is organized into four service modules, each handling a distinct aspect of pipeline management. These services are stateful Python classes instantiated once when the server starts and shared across all request handlers.

## 10.1 PipelineRunner (349 Lines)

The PipelineRunner manages the lifecycle of the pipeline subprocess — starting, monitoring, and stopping the bash script execution. It operates as a singleton: only one pipeline run can be active at a time.

### Subprocess Management

The runner launches the pipeline with carefully configured environment variables:

# Pipeline launch command
bash /home/ubuntu/run_flat_english_pipeline.sh <INPUT_DIR>

# Environment variables passed to subprocess:
TRAIN_KMEANS=0|1           # Train new k-means or use existing
GOLDEN_KMEANS=<path>       # Path to golden k-means model (optional)
SEGMENTATION_ENABLED=0|1   # Enable video segmentation
OVERLAP_ENABLED=0|1        # Enable overlap between segments
SEGMENT_ONLY=0|1           # Stop after segmentation (for review)
PYTHONUNBUFFERED=1         # Force unbuffered output for real-time logs

### Graceful Shutdown

When the user clicks Cancel, the runner follows a graceful shutdown sequence: send SIGTERM to the pipeline process, wait up to 10 seconds for it to finish the current stage, then send SIGKILL if it's still running. This prevents orphaned ffmpeg or Python processes.

### Monitoring

The runner reads the pipeline's stdout line by line (line-buffered) in a background thread. Each line is passed to the ProgressTracker for stage detection. An inactivity warning is triggered if 10 minutes pass without any output from the pipeline.

## 10.2 ProgressTracker (206 Lines)

The ProgressTracker parses pipeline log output in real time to determine which stage is currently executing and calculate an overall progress percentage.

### ProgressState Dataclass

class ProgressState:
    state: str          # IDLE, RUNNING, COMPLETED, FAILED, CANCELLED
    current_stage_index: int
    current_stage_id: str
    current_stage_name: str
    percent_complete: float   # 0-100
    errors: list              # Last 10 errors
    warnings: list            # Last 20 warnings
    logs: list                # Last 1000 lines
    segment_only: bool

### Stage Detection

Each pipeline stage prints a marker line (e.g., '[STAGE 3] Running Whisper ASR'). The tracker uses regex patterns (STAGE_MARKERS) to detect these markers and update the current stage. Progress is calculated by summing the weights of completed stages plus 50% of the current stage's weight, capped at 99% until the completion marker is detected.

### Error Detection

The tracker watches for error patterns in the log output: ValueError, RuntimeError, CUDA errors, OOM messages, and other common failure modes. Detected errors are stored in the errors list and surfaced through the /api/progress endpoint.

## 10.3 TranscriptionManager (280 Lines)

The TranscriptionManager provides unified transcription storage with persistent metadata. All transcriptions (manual and auto-generated) are stored in a central .transcriptions/ directory within the input folder.

### Storage Format

vsp_input/.transcriptions/
├── video_name_00_000000_000300.wrd   # One word per line
├── video_name_01_000300_000600.wrd
└── metadata.json                      # Type, timestamps, word counts

metadata.json structure:
{
  "transcriptions": {
    "video_name_00_000000_000300.mp4": {
      "type": "manual",          // or "auto"
      "created_at": "2026-02-15T10:30:00Z",
      "edited_at": "2026-02-16T14:20:00Z",
      "word_count": 42
    }
  }
}

### Text Normalization

When saving transcriptions, the manager normalizes text to match the model's expected format: lowercase, alphanumeric characters and apostrophes only. This ensures consistency between manual transcriptions and Whisper auto-transcriptions.

### Orphan Detection

The get_orphaned_transcriptions() method identifies transcriptions that no longer have corresponding video files (e.g., because the video was excluded). The UI presents these orphans to the user for cleanup.

## 10.4 Validator (374 Lines)

The Validator uses ffprobe to analyze input video files and determine their suitability for processing. It produces a detailed ValidationResult with per-video analysis.

### Validation Checks

Supported file extension (.mp4, .mkv, .webm, .mov, .m4v, .avi)

ffprobe can successfully read the file (not corrupt)

File contains at least one video stream

Duration is greater than 0 seconds

Resolution is at least 64x64 pixels (minimum for face detection)

### Segment Estimation

For each valid video, the validator estimates the number of segments that will be produced: ceil(duration / segment_duration). This is used by the UI to show the total expected segment count and to assess k-means viability (a warning is shown if fewer than 200 segments are expected).

### VideoInfo Dataclass

Each validated video is represented as a VideoInfo object containing: filename, path, duration_seconds, width, height, fps, has_audio, estimated_segments, valid (bool), error message, and transcription metadata (has_transcription, type, created_at, edited_at, word_count).

# 11. Docker Container & Deployment

Deploying Argos to production machines required packaging the entire system — three Python repos, two virtual environments, model weights, system libraries, and the web UI — into a portable container that could run on any machine with an NVIDIA GPU. This chapter documents the Docker architecture, five container releases, 37 bugs fixed during deployment, and the testing infrastructure that ensures reliability.

## 11.1 Container Architecture

The Docker container is built on nvidia/cuda:12.8.0-base-ubuntu22.04, providing CUDA runtime libraries and GPU access through NVIDIA Container Toolkit.

# Dockerfile structure (262 lines)
FROM nvidia/cuda:12.8.0-base-ubuntu22.04

# System dependencies
RUN apt-get update && apt-get install -y \
    python3 python3-pip python3-venv gcc make \
    ffmpeg git libglib2.0-0 libsm6 libxext6 \
    libxrender1 libsndfile1 libportaudio2

# Virtual Environment 1: Preprocessing
# PyTorch 2.8.0+cu128, triton 3.4.0, Whisper, MediaPipe
# ~135 packages

# Virtual Environment 2: Decoding
# PyTorch 2.5.1+cu124, triton 3.1.0, fairseq, transformers
# ~256 packages

# Model weights, spaCy wheels, pipeline scripts, web UI
COPY galaxy_export/ /workspace/

## 11.2 Galaxy Export Bundle (~65GB)

The galaxy export is the complete offline deployment package. At approximately 65GB, it includes everything needed to run the pipeline without internet access: both virtual environments with all packages, model weights (LLaMA-2-7B ~13GB, AV-HuBERT checkpoint ~1.2GB), the complete pipeline codebase, web UI, spaCy wheels for offline installation, and Whisper model cache.

## 11.3 Five Container Releases

| Date | Version Range | Key Changes |
| --- | --- | --- |
| Feb 3, 2026 | v1.0.0 — v1.0.10 | Initial release: basic pipeline, web UI, first deployment |
| Feb 8, 2026 | v1.0.11 — v1.0.13 | Installation bug fixes: hardcoded paths, python3 compatibility, fairseq max_len, UI networking |
| Feb 12, 2026 | v1.0.14 — v1.0.25 | Deployment fixes: CUDA OOM on 12GB GPU, desktop launcher, docker.conf, upload reliability |
| Feb 15, 2026 | v1.0.26 — v1.0.35 | Final fixes: beam search OOM, inference tuning, report metrics, drag-drop upload, NVENC corruption |
| Feb 17, 2026 | v1.0.36 — v1.0.37 | NVENC silent corruption fix, bash fd interference fix, post-encode validation |

## 11.4 First Client Delivery

The first delivery package (FOR_CLIENT_OLD) included the OCI container image, a desktop launcher (.desktop file) for easy startup, and NVIDIA driver installers for Arch Linux compatibility. The container was loaded using docker load and launched with nvidia-docker or the NVIDIA Container Runtime.

## 11.5 Thirty-Seven Bugs Fixed

Over the course of five container releases, 37 bugs were identified and fixed. These bugs span installation, deployment, GPU compatibility, and user interface issues. The following table lists the most impactful bugs by category:

### Installation Bugs (1-13)

| Bug# | Summary | Impact |
| --- | --- | --- |
| 1-3 | Missing files during INSTALL.sh, hardcoded EC2 paths | Container fails to start |
| 4-6 | python vs python3 incompatibility across 11 files | Scripts crash on Ubuntu |
| 7-8 | Whisper offline model loading, spaCy offline install | Pipeline fails on HORIZON |
| 9-10 | fairseq GenerationConfig schema (max_len field missing) | Decode crashes |
| 11-13 | UI server binding 127.0.0.1 vs 0.0.0.0, host launcher | UI inaccessible from host |

### Deployment & GPU Bugs (14-25)

| Bug# | Summary | Impact |
| --- | --- | --- |
| 14 | CUDA OOM on 12GB GPU — memory accumulation across samples | Decode crashes after ~50 segments |
| 15-17 | Desktop launcher: Terminal=true, execute permission, untrusted .desktop | Users can't launch UI |
| 18-20 | Docker port conflicts, ENTRYPOINT double-bash, docker.conf parsing | Container startup fails |
| 21-22 | fairseq PYTHONPATH override, wrong installation targeted | Decode uses wrong fairseq |
| 23-25 | Open Results Folder, file upload reliability, cgi deprecation | UI features broken |

### Final Fixes (26-37)

| Bug# | Summary | Impact |
| --- | --- | --- |
| 26 | Beam search OOM on 12GB GPUs (no_repeat_ngram_size + dynamic max_len cap) | Decode crashes on long segments |
| 27-28 | Inference tuning: max_len_a 3.0→2.0, max_len_b 300→200, repetition_penalty=1.2 | Reduced hallucination |
| 29-30 | Report part naming for segments, lip crop copy logic | Reports show wrong segment labels |
| 31 | Log output stdout contamination (log_info to stderr) | Pipeline paths corrupted |
| 32-33 | Drag-drop upload: manual multipart parser (Python 3.13 compatible) | Upload crashes |
| 34-35 | Segment transcription persistence (Steps 0.6 and 1.5) | Transcriptions lost between runs |
| 36-37 | NVENC silent corruption, bash fd interference, post-encode validation | 43% of segments corrupt |

The most impactful bugs were: CUDA OOM (#14/#26) which made decode impossible on 12GB GPUs, NVENC silent corruption (#36) which destroyed 43% of processed segments, log contamination (#31) which caused random pipeline failures, and the upload OOM (#25/#32) which crashed the server on large file uploads.

## 11.6 Build & Verification Automation

| Script | Lines | Purpose |
| --- | --- | --- |
| build_container.sh | 92 | Docker image build with layer caching |
| check_container_inventory.sh | 135 | Verify all required files present in container |
| verify_container_sync.sh | 353 | Check EC2 changes are replicated to container |

## 11.7 Installation & Startup Flow

1. Load container image:
   docker load < vsp_linux_container_FINAL_20260217.tar

2. Run INSTALL.sh:
   - Creates required directories
   - Sets permissions
   - Installs desktop launcher (optional)

3. Start with vsp-start.sh:
   - Launches Docker container with GPU access
   - Mounts input/output directories
   - Starts web UI server on port 8080

4. Access UI:
   - Open browser to http://localhost:8080
   - Or click desktop icon (if installed)

## 11.8 Container Synchronization (28 Pending Items)

Every change made to the EC2 development environment must be explicitly replicated to the Linux container version. This synchronization requirement is documented in detail in docs/container-sync-changelog.md (1,329 lines), which lists 28 pending sync items with exact file paths, line numbers, and code diffs for each change.

## 11.9 Testing Infrastructure

The project includes a comprehensive testing suite spanning five test scripts with a total of 1,731 lines of test code:

| Script | Lines | Tests | What It Verifies |
| --- | --- | --- | --- |
| test_all_modules.sh | 331 | 37 | All lib/ module exports, functions, and integration |
| test_pipeline_modules.sh | 350 | ~20 | Module-level function tests in isolation |
| test_ec2_environment.sh | 371 | ~15 | EC2 environment: paths, venvs, GPU, dependencies |
| test_pipeline_smoke.sh | 326 | ~10 | End-to-end pipeline stages with test data |
| verify_container_sync.sh | 353 | ~15 | EC2 changes replicated to container version |

# 12. Performance Evaluation & Tuning

Evaluating the Argos system's performance required processing a large dataset of real-world videos, establishing metrics that go beyond simple WER, running systematic parameter tuning experiments, and producing detailed analysis reports. This chapter documents the evaluation methodology, results, thirteen decode tuning experiments, 21 analytical plots, six analysis reports, pairwise statistical testing, and the key insights that emerged.

## 12.1 Evaluation Setup

The primary evaluation used approximately 1,500 YouTube videos from the AVSpeech dataset, which were processed through the pipeline to produce 1,497 evaluated segments. Whisper ASR (medium model) generated ground truth transcriptions for comparison against VSP-LLM's visual-only predictions.

| Parameter | Value |
| --- | --- |
| Source Dataset | AVSpeech (YouTube videos) |
| Videos Processed | ~1,500 |
| Segments Evaluated | 1,497 |
| Ground Truth | Whisper ASR (medium model, English) |
| Decode Config | beam=20, lenpen=0.0, rep_pen=1.2 |
| Evaluation Metrics | WER, WWER, NEA (Recall, Precision, F1), IS |

## 12.2 Results: Argos vs. Paper

The headline result is a significant performance gap between the paper's reported WER on LRS3 and Argos's WER on AVSpeech. This gap is expected and is primarily driven by domain mismatch rather than implementation error.

| Metric | Paper (LRS3) | Argos (AVSpeech) | Gap Factor |
| --- | --- | --- | --- |
| Mean WER | 25.4% | 67.0% | 2.7x |
| Dataset Type | TED talks | YouTube (wild) | — |
| Conditions | Clean audio, frontal face | Diverse angles, noise, lighting | — |
| Segments Usable (WER ≤ 20%) | — | 11.4% | — |
| Segments Hallucinated (WER ≥ 100%) | — | 20.6% | — |
| NEA F1 | — | 38.8% | — |

## 12.3 WER Distribution

Examining the distribution of WER scores across segments reveals a bimodal pattern: some segments are transcribed well while others are nearly or completely wrong.

| WER Range | Category | % of Segments | Interpretation |
| --- | --- | --- | --- |
| 0-20% | Excellent / Usable | 11.4% | Can be used with minor corrections |
| 21-40% | Marginal | 17.4% | Core meaning preserved but noisy |
| 41-60% | Poor | 17.8% | Some correct words but unreliable |
| 61-99% | Unusable | 32.8% | Too many errors for practical use |
| ≥100% | Hallucinated | 20.6% | Model generates unrelated text |

The 20.6% hallucination rate is particularly noteworthy. These are cases where the LLaMA-2 decoder generates fluent, grammatically correct English text that has no relationship to what the speaker is saying. This happens when the visual features extracted by AV-HuBERT are ambiguous (poor face angle, motion blur, or the speaker's mouth is occluded).

## 12.4 Domain Gap Analysis

The 2.7x performance gap between LRS3 and AVSpeech is caused by fundamental differences between the training and deployment domains:

| Aspect | LRS3 (Training Domain) | AVSpeech (Deployment Domain) |
| --- | --- | --- |
| Content | TED talks | YouTube videos (all genres) |
| Camera | Frontal, static, professional | Variable angles, handheld, phone cameras |
| Lighting | Stage lighting, consistent | Outdoor, indoor, backlighting, shadows |
| Audio | Clean studio recording | Background noise, music, crosstalk |
| Speakers | Professional speakers | Anyone on YouTube |
| Face Position | Centered, large in frame | Variable size, sometimes partial |
| Duration | 2-10 seconds | Variable (requires segmentation) |

The model was fine-tuned by the paper's authors exclusively on LRS3 data (TED talks with clean conditions). When applied to YouTube videos with diverse real-world conditions, the visual features become less informative, and the LLaMA-2 decoder fills in the gaps with plausible but incorrect text (hallucination).

## 12.5 Thirteen Decode Tuning Experiments (A–M)

A systematic sweep of 13 decode configurations was run on a 107-segment test set derived from 100 AVSpeech videos. Parameters tested: length penalty, beam width, sampling mode, temperature, and combinations. Each experiment took ~50 minutes on a T4 GPU (16GB).

| Exp | Configuration | WER% | WWER% | Empty | NEA F1% | Verdict |
| --- | --- | --- | --- | --- | --- | --- |
| A | baseline (beam=20, lenpen=0) | 59.4 | 59.5 | 4 (3.7%) | 40.9 | Reference |
| B | repetition_penalty=1.0 (off) | 59.4 | 59.4 | 4 (3.7%) | 40.8 | No effect |
| C | lenpen=1.0 | 58.6 | 58.6 | 0 | 41.1 | Best single param |
| D | lenpen=-0.5 | 65.8 | 75.3 | 48 (44.9%) | 26.1 | FAIL |
| E | do_sample=true, temp=0.5 | 59.4 | 59.4 | 0 | 41.8 | Slight NEA gain |
| F | do_sample=true, temp=1.0 | 59.4 | 59.4 | 0 | 42.4 | Best NEA F1 (single) |
| G | greedy (beam=1) | 63.2 | 63.2 | 0 | 37.7 | Worse |
| H | lenpen=2.0 | 539.6 | 171.5 | 0 | 39.1 | CATASTROPHIC |
| I | lenpen=1.0 + sample temp=1.0 | 83.6 | 60.1 | 0 | 40.3 | Combo: mediocre |
| J | lenpen=1.0 + sample temp=0.5 | 70.1 | 57.7 | 0 | 41.0 | BEST WWER |
| K | do_sample=true, temp=1.5 | 60.9 | 59.2 | 1 | 40.7 | Competitive |
| L | do_sample=true, temp=0.3 | 59.6 | 58.4 | 0 | 41.8 | Good |
| M | lenpen=1.0 + sample temp=0.3 | 80.9 | 77.1 | 0 | 42.1 | Unexpectedly bad |

The experiment framework (run_all_experiments.sh + run_remaining.sh + run_experiment.sh) automates the full cycle: set Hydra overrides, run decode, generate reports, save config snapshots. A comparison CSV is built at the end with all metrics.

### 12.5.1 Length Penalty Analysis

Length penalty (lenpen) was the most impactful single parameter. lenpen=1.0 eliminates all empty predictions and improves WWER by 0.9 points. lenpen=-0.5 is catastrophic (44.9% empty). lenpen=2.0 causes catastrophic over-generation (539.6% WER — model generates 5x reference length).

### 12.5.2 Sampling Analysis

Sampling alone does not improve WER/WWER but consistently improves NEA F1 by +1-1.5 points. temp=0.5 is the sweet spot when combined with lenpen=1.0 (Config J, best WWER 57.7%). Very low temperature (0.3) with lenpen creates pathological behavior — the peaked distribution combined with length reward causes degenerate outputs (Config M, 77.1% WWER).

### 12.5.3 Example: lenpen Eliminates Empty Outputs

Segment DBhaa45mAro (casual vlog, 15 ref words):

| Config | WER% | Output (truncated) |
| --- | --- | --- |
| REF | — | hey it's me just doing the eush keeping up with what's going on in school... |
| A (baseline) | 100.0 | (empty — model produced no output) |
| C (lenpen=1.0) | 66.7 | hi it's me jessica dude who's keeping up with what's going on in the world... |
| J (winner) | 73.3 | hi it's me jessica dude who's keeping up with what's going on in the world... |

### 12.5.4 Example: lenpen Regression on Short Segments

Segment eLS1vcpGVHQ (short, 10 ref words):

| Config | WER% | Output (truncated) |
| --- | --- | --- |
| REF | — | i surrendered good quite i surrendered to the low security |
| A (baseline) | 90.0 | years ago when i was |
| C (lenpen=1.0) | 740.0 | years ago when i was 18 years old i came to the united states... |
| J (winner) | 400.0 | i'm so happy to be here with you all today thank you so much... |

This is the core lenpen trade-off: it fixes empty outputs but amplifies hallucination on ambiguous short segments. The model generates fluent, grammatically correct text that has no relation to the actual speech.

### 12.5.5 Recommended Configuration

Config J (lenpen=1.0, do_sample=true, temperature=0.5) is recommended for production. It achieves the best WWER (57.7%, -1.8 vs baseline) and eliminates empty outputs. A full 1,497-segment decode with this config is in progress to validate these findings at scale.

## 12.6 Six Analysis Reports

In addition to the tuning experiments, six detailed analysis reports were written to explore different aspects of the system's performance and potential improvements:

| # | Title | Key Finding / Recommendation |
| --- | --- | --- |
| 1 | Executive Assessment | 67% WER with 11.4% usable segments; domain gap is primary bottleneck |
| 2 | Hyperparameter Tuning | Length penalty (lenpen) is highest-impact parameter; recommend 0.5-1.0 |
| 3 | Prompt Engineering & Context Injection | Analysis of context injection strategies for improved decode |
| 4 | Word-Level Confidence Scoring | Methods for estimating per-word reliability from beam scores |
| 5 | Beam Search Aggregation & N-Best Fusion | Using multiple beam hypotheses to improve accuracy |
| 6 | Fine-Tuning Analysis | Domain adaptation on AVSpeech is essential; expected 15-25 WER improvement |

## 12.7 Analytical Plots (16 Visualizations)

A comprehensive set of 16 analytical plots was generated to visualize performance patterns across experiments. These plots are produced by generate_experiment_plots.py and stored in docs/evaluation/plots/. Experiments D and H are excluded from most plots as known failures (45% empty and catastrophic hallucination respectively).

| Plot | Type | Description | Key Finding |
| --- | --- | --- | --- |
| 01-04 | Binned line | WER & WWER vs duration and ref word count (5 configs) | WER improves with longer segments; short segments (<3s) problematic |
| 05-08 | Binned line | NEA Recall & F1 vs duration and ref word count | Entity accuracy plateaus above 10 ref words |
| 09 | Box plot | WWER distribution across 11 good experiments | Median WWER tightly clustered (55-58%); large outlier spread |
| 10 | Bar chart | Empty + hallucination rates by experiment | lenpen eliminates empties but increases hallucination |
| 11 | Scatter | WER vs WWER per-segment (5 configs) | WWER tracks WER closely; diverges when entities are destroyed |
| 12 | Heatmap | Segment stability across experiments | 70% of segments stable across configs; 30% volatile |
| 13 | Histogram | Duration distribution: tuning subset vs full dataset | Tuning subset representative of full dataset duration range |
| 14 | Scatter | NEA Recall vs WWER | High WWER strongly predicts low entity accuracy |
| 15 | CDF | Empirical CDF of WWER by experiment | Config J shifts CDF left (better) for mid-range segments |
| 16 | Delta bar | Per-segment improvement J vs A | J improves 40% of segments, hurts 25%, neutral 35% |

## 12.8 Presentation Plots (5 Visualizations)

Five high-level plots were generated for management presentations, summarizing the project's performance story. Produced by generate_presentation_plots.py.

| Plot | Description | Key Data Point |
| --- | --- | --- |
| P1 | Quality tier distribution (pie + horizontal bar) | 11.4% usable (WER ≤20%) |
| P2 | Paper vs reality WER comparison | 25.4% LRS3 vs 64.1% YouTube (2.5x gap) |
| P3 | WER improvement trajectory roadmap | 64% → 55% → 45% → 42% projected |
| P4 | Length penalty sensitivity (empty vs hallucination) | lenpen=1.0 eliminates empties |
| P5 | Before/after tuning (A vs C metrics) | WWER: 59.5% → 58.6% (-0.9 pts) |

## 12.9 Baseline vs Config J Full-Scale Analysis

A detailed 9-section analysis compared the baseline (Config A: beam=20, lenpen=0) against Config J (lenpen=1.0, do_sample=true, temperature=0.5) on the full 1,497-segment dataset. This analysis is documented in baseline_vs_J_analysis.docx and includes:

Overall metrics: J achieves best WWER (57.7%, -1.8 vs baseline 59.5%) and eliminates all empty outputs.

Where J helps: Recovers 4 previously-empty segments, improves WWER on medium-length (10-20 word) segments.

Where J hurts: Amplifies hallucination on short/ambiguous segments. Some segments that were empty in baseline become hallucinated with lenpen=1.0 (fluent but fabricated text).

Quartile analysis: Q1 (easiest 25% by baseline WWER) segments are stable across configs. Q4 (hardest 25%) segments diverge most — J helps some and hurts others unpredictably.

Duration effect: 5-15 second segments show most consistent improvement. Very short (<3s) segments are problematic regardless of config. Segments >20s show diminishing returns.

Entity recovery: J recovers some entities lost by baseline (primarily function words). Content word entities remain challenging across both configs.

## 12.10 Pairwise Statistical Testing

Wilcoxon signed-rank tests were run across all 78 configuration pairs (13 choose 2) to determine which differences are statistically significant. The analysis is documented in pairwise-comparison.pdf (47 pages). Key findings:

Few pairs show statistically significant differences at p<0.05, confirming that most decode parameter changes produce marginal effects on the 107-segment tuning set.

The only consistently significant differences involve the known-failure configs (D with lenpen=-0.5 and H with lenpen=2.0) vs. all others.

This supports the conclusion that decode-time tuning has reached diminishing returns and domain adaptation (fine-tuning) is the only viable path to meaningful improvement.

## 12.11 Metrics Assessment: Beyond WER

A key insight from the evaluation is that standard WER is insufficient for assessing transcription quality in a production context. Three metrics were developed:

WWER (Weighted WER): Weights entity tokens (names, numbers, locations) at 2x importance and function words (the, is, of) at 0.5x. A transcription that captures 'Biden met with Putin' but misses articles is more useful than one that gets articles right but hallucates names.

NEA F1 (Named Entity Accuracy): Measures how well high-value tokens are preserved. At 38.8% F1, the current system misses at least one important entity in 85% of segments — this is the primary quality gap for real-world usability.

Intelligibility Score (IS): A composite 6-signal metric (0–5 scale) that combines semantic similarity, phonetic similarity, inverse WER, inverse WWER, named entity accuracy, and length ratio. At IS 2.52/5.0 mean, only 39.9% of segments are properly captured (IS ≥ 3.0). Full analysis in Chapter 13.

## 12.12 Arabic Language Attempt

An attempt was made to extend the system to Arabic language processing. However, this proved infeasible with the current model architecture: the LLaMA-2 tokenizer is designed for English text, and the fine-tuning was performed on English-only data (LRS3). The tokenizer cannot produce meaningful Arabic text tokens, and the visual features are language-agnostic but the decoder is not. Supporting Arabic would require either a multilingual LLM base or separate Arabic-trained model weights.

## 12.13 POC Fine-Tune to Overfit

A preliminary fine-tuning experiment was conducted as a proof-of-concept to validate that the training pipeline and infrastructure work correctly. The model was trained on a small dataset with the goal of overfitting — achieving very low training loss regardless of generalization. This experiment confirmed that the fairseq-hydra-train integration, QLoRA adapter setup, and checkpoint saving all function correctly, paving the way for the full domain adaptation fine-tuning.

## 12.14 Key Insights

The evaluation and tuning work yielded several important conclusions:

The domain gap (LRS3 → AVSpeech) is the primary bottleneck, not the model architecture

Fine-tuning on in-domain AVSpeech data is expected to reduce WER by 15-25 percentage points

Decode-time parameter tuning (lenpen, beam width) can provide 5-10% relative improvement

WER alone is insufficient — WWER, NEA F1, and the Intelligibility Score (IS) better capture real-world utility

The 20.6% hallucination rate is the most urgent quality issue to address

The Intelligibility Score reveals that WER overstates failure by ~3.5x (39.9% properly captured vs 11.4% by WER alone)

Expected post-fine-tuning WER: 40-50% (still above paper's 25.4% due to harder conditions)

# 13. Intelligibility Assessment & Metric Analysis

Standard WER proved insufficient for evaluating the Argos system's real-world quality. This chapter documents the Intelligibility Score (IS), a novel 6-signal composite metric that captures whether a transcription conveys the speaker's intended meaning — even when individual words are wrong. The IS was computed for all 1,497 segments in the full baseline dataset and reveals that WER overstates failure by approximately 3.5x.

## 13.1 Why WER Isn't Enough

WER treats all word errors equally: substituting 'the' for 'a' costs the same as substituting 'Biden' for 'cooking'. WER also cannot distinguish between phonetically plausible errors (natural lip-reading confusions) and complete hallucinations. Two examples from the dataset illustrate this:

Same WER, opposite meaning: Prediction A has 29% WER but is fully intelligible (wrong function words, correct content). Prediction B has 33% WER but is unintelligible (correct function words, wrong content words). WER cannot distinguish these cases.

Phonetic confusions are invisible to WER: A lip-reading system often confuses visually identical sounds (p/b/m, f/v, t/d). These confusions may produce 'wrong' words that sound like the right words and preserve meaning — but WER penalizes them fully.

## 13.2 The 6-Signal Composite

The Intelligibility Score combines six independent signals, each capturing a different dimension of transcription quality. All signals are scaled to 0–5 before weighting:

| Signal | Weight | What It Catches |
| --- | --- | --- |
| Semantic Similarity | 0.25 (25%) | Overall meaning preservation (all-MiniLM-L6-v2 sentence embeddings, cosine similarity) |
| Phonetic Similarity | 0.15 (15%) | Natural lip-reading confusions (Double Metaphone encoding, match rate) |
| Inverse WER | 0.15 (15%) | Raw word-level accuracy (1 − WER/100, scaled to 0–5) |
| Inverse WWER | 0.15 (15%) | Content-weighted accuracy (entities 2x, content 1x, function 0.5x) |
| NEA F1 | 0.15 (15%) | Named entity preservation (proper nouns, numbers, locations) |
| Length Ratio | 0.15 (15%) | Hallucination/truncation detection (hyp_len / ref_len, penalty for deviation from 1.0) |

Semantic similarity receives the highest weight (25%) because meaning preservation is the ultimate goal. The other five signals each receive 15%, providing balanced coverage of phonetic plausibility, structural accuracy, entity preservation, and output length.

## 13.3 Composite Formula & Scaling

IS = 0.25 × Semantic + 0.15 × Phonetic + 0.15 × InvWER + 0.15 × InvWWER + 0.15 × NEA_F1 + 0.15 × LengthRatio

Each signal is independently scaled to the 0–5 range before weighting. The final IS ranges from 0.0 (completely unintelligible) to 5.0 (perfect transcription). A segment is considered 'properly captured' if IS ≥ 3.0 (Tiers 4 + 5).

## 13.4 Tier Classification

Each segment is classified into one of five intelligibility tiers based on its IS score:

| Tier | Score Range | Label | Count | % | Interpretation |
| --- | --- | --- | --- | --- | --- |
| 5 | 4.0–5.0 | Excellent | 276 | 18.4% | Human fully understands. Minor word differences only. |
| 4 | 3.0–3.99 | Good | 321 | 21.4% | Meaning clearly preserved. Some wrong words but recoverable. |
| 3 | 2.0–2.99 | Fair | 325 | 21.7% | Gist recoverable. General topic correct, details wrong. |
| 2 | 1.0–1.99 | Poor | 336 | 22.4% | Only fragments survive. Different message conveyed. |
| 1 | 0.0–0.99 | Failed | 239 | 16.0% | No meaningful connection. Completely different topic. |

The distribution is roughly uniform across tiers, with a slight concentration in the Poor tier (22.4%). Tiers 4+5 ('properly captured') account for 39.9% of segments — compared to only 11.4% that would be considered usable by WER alone (WER ≤ 20%).

## 13.5 Full Baseline Results (1,497 Segments)

The IS was computed for all 1,497 segments in the full baseline dataset (February 2026):

| Metric | Value |
| --- | --- |
| Total Segments | 1,497 |
| Mean IS | 2.52 / 5.0 |
| Median IS | 2.538 |
| Std Dev | 1.372 |
| Properly Captured (IS ≥ 3.0) | 597 (39.9%) |
| Context-Recoverable (Rule-Based) | 652 (43.6%) |
| Context-Recoverable (LLM-Based) | 757 (50.6%) |
| Empty Hypotheses | 70 (4.7%) |

The 39.9% 'properly captured' rate is the headline metric: 4 in 10 segments convey intelligible meaning despite a 67% mean WER. This 3.5x gap between WER assessment and IS assessment demonstrates why WER alone is misleading for lip-reading evaluation.

## 13.6 IS Distribution Histogram

The distribution of IS scores across 0.5-width bins shows a roughly uniform spread with a slight concentration in the 1.0–1.5 range:

| IS Range | Count | % of Total | Cumulative % |
| --- | --- | --- | --- |
| 0.0–0.5 | 108 | 7.2% | 7.2% |
| 0.5–1.0 | 131 | 8.8% | 16.0% |
| 1.0–1.5 | 186 | 12.4% | 28.4% |
| 1.5–2.0 | 150 | 10.0% | 38.4% |
| 2.0–2.5 | 161 | 10.8% | 49.2% |
| 2.5–3.0 | 164 | 11.0% | 60.1% |
| 3.0–3.5 | 165 | 11.0% | 71.1% |
| 3.5–4.0 | 156 | 10.4% | 81.6% |
| 4.0–4.5 | 159 | 10.6% | 92.2% |
| 4.5–5.0 | 99 | 6.6% | 98.8% |

## 13.7 Signal Statistics

Mean and median values for each of the six component signals across all 1,497 segments:

| Signal | Mean | Median | Interpretation |
| --- | --- | --- | --- |
| Semantic Similarity | 0.437 | 0.412 | Moderate meaning overlap on average; wide spread |
| Phonetic Similarity | 0.552 | 0.588 | Over half of ref words have phonetic matches in hypothesis |
| Inverse WER (1−WER/100) | 0.394 | — | Equivalent to ~60% mean WER; confirms challenging dataset |
| Inverse WWER (1−WWER/100) | 0.397 | — | Content-weighted accuracy similar to raw WER |
| NEA F1 | 38.9% | — | Entities missed in majority of segments |
| Length Ratio (hyp/ref) | 0.925 | 0.947 | Slight truncation bias; median close to ideal 1.0 |

## 13.8 Signal Comparison: Success vs Failure

Comparing mean signal values between successful (IS ≥ 3.0, n=597) and failed (IS < 3.0, n=900) segments reveals which signals differentiate success from failure:

| Signal | Success Mean | Failure Mean | Gap | Diagnostic Value |
| --- | --- | --- | --- | --- |
| Semantic Similarity | 0.736 | 0.238 | +0.50 | Highest discriminator |
| Phonetic Similarity | 0.809 | 0.382 | +0.43 | Strong discriminator |
| WER | 30.2% | 86.5% | −56.3 pts | Large gap (expected) |
| WWER | 31.1% | 82.3% | −51.2 pts | Large gap (expected) |
| NEA F1 | 74.0% | 15.7% | +58.3 pts | Strongest single discriminator |
| Length Ratio | 0.974 | 0.892 | +0.08 | Modest discriminator |

NEA F1 shows the largest gap (+58.3 points), meaning entity preservation is the strongest predictor of intelligibility. Semantic similarity is the highest-weighted signal and the best standalone discriminator (0.736 vs 0.238).

## 13.9 Failure Mode Analysis

Each non-intelligible segment (IS < 3.0, n=900) is classified into one of ten failure modes based on its signal profile:

| Failure Mode | Count | % | Description |
| --- | --- | --- | --- |
| Total Topic Drift | 143 | 15.9% | Semantic < 0.2, phonetic < 0.3 — completely unrelated output |
| Phonetically Similar but Wrong Topic | 141 | 15.7% | Semantic < 0.2 but phonetic ≥ 0.3 — sounds right, means wrong |
| Accumulated Small Errors | 111 | 12.3% | Many small errors compound to destroy meaning |
| Hallucination | 111 | 12.3% | WER > 100% — model generates fluent but fabricated text |
| High Error Rate | 109 | 12.1% | WER > 70% — too many errors for recovery |
| Entity Destruction | 108 | 12.0% | Semantic ≥ 0.2 but NEA F1 < 10% — key entities lost |
| Content Word Errors | 96 | 10.7% | Semantic ≥ 0.3 but WER > 50% — content words wrong |
| Empty Output | 70 | 7.8% | Model produced no output for the segment |
| Truncation | 10 | 1.1% | Length ratio < 0.3 — output is too short |
| Over-generation | 1 | 0.1% | Length ratio > 1.8 — output is too long |

The three most actionable failure modes:

Topic Drift + Phonetic Wrong Topic (31.6%): Together account for nearly a third of failures. These occur when visual features are ambiguous and the LLM decoder fills in plausible but incorrect text.

Hallucination (12.3%): The most dangerous mode — output is fluent and grammatically correct but fabricated. Cannot be detected without ground truth comparison.

Entity Destruction (12.0%): Topic is roughly correct but key entities (names, numbers, places) are lost. Unrecoverable even with context because the entities cannot be guessed.

## 13.10 Success Pattern Analysis

Each intelligible segment (IS ≥ 3.0, n=597) is classified by its dominant success pattern:

| Success Pattern | Count | % | Description |
| --- | --- | --- | --- |
| Phonetically Preserved | 248 | 41.5% | Phonetic > 0.7, WER > 25% — wrong words that sound like right words |
| Minor Errors, High Semantic | 146 | 24.5% | WER ≤ 25%, semantic > 0.6 — few errors, strong meaning match |
| Entities Preserved | 74 | 12.4% | NEA F1 > 60%, WER > 25% — key entities survived despite word errors |
| Near-Perfect Output | 69 | 11.6% | WER ≤ 10% — almost exact transcription |
| Good Semantic + Correct Length | 45 | 7.5% | Semantic > 0.5, length ratio 0.7–1.3 — right amount of right-ish content |
| Low-Moderate WER | 13 | 2.2% | WER ≤ 35% — structurally accurate |
| Combined Semantic + Phonetic Bridge | 2 | 0.3% | Semantic > 0.4, phonetic > 0.5 — meaning and sound both partially match |

Phonetic preservation is the dominant success driver (41.5%). This means the lip-reading acoustic front-end (AV-HuBERT) is doing its job — it extracts features that map to the correct phonetic space even when the LLM decoder selects the wrong word. This finding supports the hypothesis that fine-tuning the decoder on in-domain data will yield significant improvements.

## 13.11 Context Recovery Analysis

Two approaches were used to estimate how many additional segments could be understood if the reader had topic context (e.g., knowing the video is about cooking):

| Approach | Recoverable | % | Method |
| --- | --- | --- | --- |
| Rule-Based | 652 / 1,497 | 43.6% | Decision tree using semantic, WER, WWER, length ratio thresholds |
| LLM-Knowledge-Based | 757 / 1,497 | 50.6% | Multi-factor analysis: content overlap, sequence preservation, phonetic plausibility, length sanity, semantic coherence, information density |

The LLM-based approach recovers an additional 105 segments (7 percentage points) beyond the rule-based method, primarily in the 'marginal' category where multiple weak signals combine to make the output recoverable with context. This suggests that domain-specific fine-tuning (which provides implicit topic context) could shift ~7-11% of segments from 'unintelligible' to 'recoverable'.

## 13.12 WER Threshold Mapping to Intelligibility

Mapping WER ranges to intelligibility expectations provides practical rules of thumb for interpreting raw WER scores:

| WER Range | Intelligibility Expectation | Action |
| --- | --- | --- |
| WER ≤ 15% | Almost certainly understandable | Use directly — minor corrections only |
| WER 15–30% | Probably understandable | Review recommended; meaning likely preserved |
| WER 30–50% | Coin flip | May or may not be intelligible; check IS score |
| WER 50–70% | Probably not understandable | Significant errors; topic may still be recoverable with context |
| WER > 70% | Almost certainly not understandable | Severe errors; discard or flag for manual transcription |
| WER > 100% | Hallucinated | Model output is longer than reference and likely fabricated |

## 13.13 Topic Analysis

Segments were classified into 10 topic categories using keyword matching on reference transcriptions. Performance varies significantly by topic:

| Topic | N | Mean IS | Mean WER | Captured % | Ctx Recovery % |
| --- | --- | --- | --- | --- | --- |
| Business/Finance | 46 | 3.08 | 46.8% | 56.5% | 67.4% |
| Sports/Fitness | 31 | 2.90 | 52.9% | 48.4% | 61.3% |
| Education/Academic | 86 | 2.84 | 52.4% | 47.7% | 59.3% |
| Politics/News | 34 | 2.81 | 56.7% | 50.0% | 55.9% |
| Technology | 132 | 2.70 | 56.7% | 49.2% | 56.8% |
| Cooking/Food | 117 | 2.66 | 59.3% | 44.4% | 59.8% |
| Medical/Health | 39 | 2.64 | 56.7% | 53.8% | 53.8% |
| Religion/Spirituality | 17 | 2.55 | 68.7% | 35.3% | 47.1% |
| Entertainment | 69 | 2.23 | 67.3% | 30.4% | 47.8% |
| DIY/Home | 27 | 2.13 | 76.0% | 29.6% | 37.0% |
| Other (unclassified) | 899 | 2.42 | 68.0% | 36.2% | 46.7% |

Business/Finance topics perform best (IS 3.08, 56.5% captured) — likely because these videos feature professional speakers in controlled settings. Entertainment and DIY/Home perform worst (IS 2.1–2.2, ~30% captured), likely due to rapid speech, background noise, and non-frontal camera angles common in those genres.

## 13.14 Segment Length Analysis

Metrics improve consistently with longer segments (more reference words). This analysis suggests a minimum segment length filter could improve overall quality:

### 13.14.1 Cumulative Filters

| Filter | N | Mean IS | Mean WER | Captured % | Ctx LLM % |
| --- | --- | --- | --- | --- | --- |
| All segments | 1,497 | 2.52 | 64.1% | 39.9% | 50.6% |
| ≥ 5 words | 1,463 | 2.55 | 61.9% | 40.5% | 51.1% |
| ≥ 7 words | 1,379 | 2.56 | 61.1% | 40.8% | 51.6% |
| ≥ 10 words | 1,173 | 2.61 | 58.9% | 42.7% | 53.5% |
| ≥ 15 words | 805 | 2.65 | 56.5% | 46.3% | 56.5% |
| ≥ 20 words | 535 | 2.68 | 55.1% | 48.6% | 57.6% |

### 13.14.2 Length Bands

| Band | N | Mean IS | Mean WER | Captured % |
| --- | --- | --- | --- | --- |
| 5–10 words | 290 | 2.31 | 74.2% | 31.7% |
| 10–15 words | 368 | 2.51 | 64.1% | 34.8% |
| 15–20 words | 270 | 2.60 | 59.4% | 41.9% |
| 20+ words | 535 | 2.68 | 55.1% | 48.6% |

Filtering to segments with ≥ 10 reference words drops 324 short segments (21.6%) but improves captured rate from 39.9% to 42.7% (+2.8 pts). Filtering to ≥ 20 words reaches 48.6% captured but retains only 535 segments (35.7% of total).

## 13.15 Phonetic Confusion Analysis

Lip-reading inherently confuses sounds that look identical on the lips. Six homophene groups (sounds sharing the same lip shape) drive most confusions:

| Lip Shape | Sounds | Examples |
| --- | --- | --- |
| Both lips close | p, b, m | pat/bat/mat |
| Teeth on lower lip | f, v | fan/van |
| Tongue behind teeth | t, d, n, s, z, l | ten/den/den/sen |
| Back of throat | k, g, h | cap/gap |
| Rounded lips | w, r | wet/ret |
| Open mouth (vowels) | various | Context-dependent |

The top 15 word-level confusions observed in the 1,497-segment dataset:

| Reference | Hypothesis | Count | Reference | Hypothesis | Count |
| --- | --- | --- | --- | --- | --- |
| the | to | 13 | a | the | 9 |
| the | a | 11 | a | to | 9 |
| in | and | 11 | the | you | 9 |
| and | in | 11 | we're | we | 9 |
| you're | you | 11 | to | into | 8 |
| that | and | 10 | it's | is | 8 |
| gonna | going | 10 | i | and | 7 |

Most confusions involve function words (the/to/a/and/in) which carry minimal semantic weight. The IS metric correctly discounts these via the WWER signal (function words weighted at 0.5x) and the semantic similarity signal (which is unaffected by function word substitutions).

## 13.16 Key Insights

The intelligibility assessment produced several important conclusions:

WER overstates failure by ~3.5x: 39.9% of segments are properly captured (IS ≥ 3.0) vs. only 11.4% by WER alone (WER ≤ 20%)

Phonetic preservation is the #1 success driver (41.5% of successful segments), validating that the AV-HuBERT visual front-end extracts correct phonetic features

Entity destruction is unrecoverable: when names, numbers, and locations are lost, no amount of context can restore them (12% of failures)

Context recovery can add +7–11% intelligibility, suggesting domain-specific fine-tuning will help significantly

Topic matters: Business/Finance (56.5% captured) outperforms DIY/Home (29.6%) by nearly 2x, driven by speaker quality and camera conditions

Longer segments perform better: ≥ 20 words reaches 48.6% captured vs 31.7% for 5–10 words, supporting a minimum segment length filter

Hallucination (12.3% of failures) is the most dangerous mode — fluent, correct-sounding text that is completely fabricated and undetectable without ground truth

## 13.17 Config J & C: Decode Variant Evaluation

Two alternative decode configurations were evaluated on the full 1,497-segment dataset. Config J adds stochastic sampling (temperature=0.5) with length penalty (lenpen=1.0). Config C is its deterministic counterpart (lenpen=1.0 only). Both share beam=20, rep_penalty=1.2, no_repeat_ngram=3 with the baseline.

| Metric | Baseline | Config J | Config C |
| --- | --- | --- | --- |
| Mean IS | 2.52 | 2.60 (+0.08) | 2.57 (+0.05) |
| Properly Captured | 597 (39.9%) | 622 (41.5%) | 594 (39.7%) |
| Empty Predictions | 70 (4.7%) | 0 | 0 |
| Hallucinations (WER≥100%) | 307 (20.5%) | 348 (23.2%) | 360 (24.0%) |
| Mean WER | 64.1% | 78.9% | 79.3% |
| Mean WWER | 61.9% | 62.8% | 63.8% |
| NEA F1 | 38.9% | 43.4% | 39.7% |

Key findings from the J/C evaluation:

lenpen=1.0 eliminates all 70 empty predictions. The model is forced to produce output even with weak visual signal, trading silent failures for noisy ones.

Hallucinations more than doubled (111→262 for J, 270 for C). Most former empties became hallucinated text — fluent but fabricated content.

Config J outperforms C on every metric. Stochastic sampling at temperature=0.5 recovers 28 more intelligible segments and +3.7pp more named entities than deterministic decoding.

Long segments (20+ words) benefit most: +0.25 IS and +3.4pp capture rate under Config J. Short segments (5–10 words) are marginally worse due to over-generation.

The improvement is real but marginal (+0.08 IS). Decode parameter tuning has reached diminishing returns; fine-tuning remains the only viable path to production-grade accuracy.

# 14. Fine-Tuning & Training Infrastructure

Based on the evaluation results (Chapter 12), fine-tuning the model on in-domain AVSpeech data is the most promising path to improving transcription quality. This chapter documents the training infrastructure that was built, the training configuration designed for domain adaptation, and the research that informed the fine-tuning strategy.

## 14.1 Fine-Tuning Pipeline (579 Lines)

The run_avspeech_finetune_pipeline.sh script (579 lines) implements the complete end-to-end fine-tuning workflow. It reuses all lib/ modules from the inference pipeline for preprocessing (stages 0-6), then hands off to fairseq-hydra-train for the actual training.

Key features of the fine-tuning pipeline:

Reuses all lib/ modules for preprocessing — same code path as inference pipeline

fairseq-hydra-train integration with custom task (vsp_llm_training)

Multi-GPU support via configurable NUM_GPUS environment variable (1-8 GPUs)

Checkpointing from pre-trained model (checkpoint_finetune.pt)

Dry-run mode for validating setup without launching training

Skip-preprocess option for re-training on already-preprocessed data

Training output directory management with automatic versioning

## 14.2 Training Configuration

The training configuration (vsp-llm-avspeech-finetune.yaml, 136 lines) was designed specifically for domain adaptation from LRS3 to AVSpeech. It differs from the paper's original config in several important ways:

| Parameter | Paper Config | Argos Config | Rationale |
| --- | --- | --- | --- |
| freeze_finetune_updates | 18,000 | 5,000 | Unfreeze encoder earlier for domain adaptation |
| max_update | 30,000 | 15,000 | Shorter schedule for smaller/diverse datasets |
| warmup_steps | 10,000 | 3,000 | Proportional to max_update |
| decay_steps | 20,000 | 12,000 | Tri-stage LR: warmup → hold → decay |
| lr | 0.0005 | 0.0005 | Same learning rate (Adam optimizer) |
| batch_size | 1 | 1 | Limited by GPU memory (7B parameter model) |
| update_freq | [1] | [1] or [8] | 8 GPUs → freq=1; 1 GPU → freq=8 (grad accumulation) |
| label_smoothing | 0.1 | 0.1 | Prevent overconfident predictions |
| seed | 1337 | 1337 | Reproducibility |
| save_interval_updates | — | 2,500 | Checkpoint every 2,500 steps |
| keep_interval_updates | — | 3 | Keep last 3 checkpoints (disk space) |

## 14.3 QLoRA Architecture

The fine-tuning uses QLoRA (Quantized Low-Rank Adaptation) to make training feasible on consumer GPUs. Instead of updating all 7 billion parameters of LLaMA-2, QLoRA adds small trainable adapter matrices to each linear layer:

| QLoRA Parameter | Value | Explanation |
| --- | --- | --- |
| Rank (r) | 16 | Dimension of the low-rank decomposition |
| Alpha (α) | 32 | Scaling factor (α/r = 2.0) |
| Quantization | 4-bit NF4 | Base model quantized to 4 bits (NormalFloat4) |
| Target Layers | All linear layers | LoRA adapters on q_proj, k_proj, v_proj, o_proj, etc. |
| Trainable Params | ~0.1% of total | Only the LoRA adapter matrices are updated |
| Memory Savings | ~75% | 4-bit quantization reduces memory from ~28GB to ~7GB |

## 14.4 Full Model Architecture

┌─────────────────────────────────────────────────────────┐
│                    VSP-LLM Architecture                 │
├─────────────────────────────────────────────────────────┤
│                                                         │
│  Input: 88x88 grayscale mouth crops @ 25 FPS            │
│                    │                                     │
│                    ▼                                     │
│  ┌─────────────────────────────────┐                    │
│  │     AV-HuBERT Encoder           │                    │
│  │     315M parameters             │                    │
│  │     Output: 1024-dim features   │                    │
│  └─────────────────────────────────┘                    │
│                    │                                     │
│                    ▼                                     │
│  ┌─────────────────────────────────┐                    │
│  │     Linear Projection           │                    │
│  │     1024 → 4096 dimensions      │                    │
│  └─────────────────────────────────┘                    │
│                    │                                     │
│                    ▼                                     │
│  ┌─────────────────────────────────┐                    │
│  │     LLaMA-2-7B + QLoRA          │                    │
│  │     7B params (4-bit quantized)  │                    │
│  │     + LoRA adapters (r=16, α=32) │                    │
│  │     ~0.1% trainable              │                    │
│  └─────────────────────────────────┘                    │
│                    │                                     │
│                    ▼                                     │
│  Output: Text transcription (beam search or sampling)   │
│                                                         │
└─────────────────────────────────────────────────────────┘

## 14.5 AVSpeech Data Strategy

The training data for domain adaptation was sourced from AVSpeech, a large-scale dataset of short video clips extracted from YouTube. Unlike LRS3 (which contains only TED talks), AVSpeech represents the diversity of real-world video: multiple camera angles, variable lighting, background noise, and speakers of all demographics.

The data was imported from an old server that had been previously mounted. The pipeline's preprocessing stages (segmentation, normalization, face detection, mouth cropping, ASR) prepare this raw data for training — the same stages used in the inference pipeline.

## 14.6 Training Research Notes

Detailed research notes (docs/training-research-notes.md, 186 lines) document the analysis that informed the fine-tuning strategy:

LoRA Rank Selection: Rank 16 was chosen as optimal for the VSP-LLM model size. Lower ranks (4, 8) showed insufficient adaptation capacity in preliminary experiments, while higher ranks (32, 64) increased memory requirements without proportional quality gains.

Angle Robustness: Analysis of face detection success rates versus camera angle revealed that the model performs best with angles within ±30° of frontal. Fine-tuning on diverse-angle data is expected to improve robustness.

Length Distribution: Training segments should ideally be 5-12 seconds. Segments shorter than 3 seconds contain too few visual features, while segments longer than 15 seconds exceed the model's effective context window.

Expected Improvement: Based on domain adaptation literature and the evaluation results, fine-tuning on AVSpeech data is expected to reduce WER by 15-25 percentage points, bringing it to the 40-50% range on real-world YouTube content.

## 14.7 Experiment A Results (r=16 LoRA Fine-Tuning)

The first fine-tuning experiment (Exp A) was completed on February 27, 2026. Training ran for 19 epochs (3,000 updates) over 17.0 hours on a Tesla T4 GPU with FP16 mixed precision. The dataset consisted of 1,273 training and 224 validation segments from AVSpeech YouTube videos, stratified by Intelligibility Score tier.

### 14.7.1 Training Configuration

| Parameter | Value |
| --- | --- |
| LoRA Rank (r) | 16 (continued from pretrained) |
| LoRA Alpha (α) | 32 (scaling factor α/r = 2.0) |
| Target Modules | q_proj, k_proj, v_proj |
| Trainable Parameters | 12,582,912 (0.19% of 6.75B total) |
| Max Updates | 3,000 |
| Learning Rate | 3e-4 (tri-stage: warmup 600, decay 2,400) |
| Effective Batch Size | 8 (update_freq=8, batch_size=1) |
| Encoder | Frozen (freeze_finetune_updates=999,999) |
| Label Smoothing | 0.1 |
| Seed | 1337 |

### 14.7.2 Key Results

| Metric | Best (Epoch 2) | Final (Epoch 19) | Delta |
| --- | --- | --- | --- |
| Val Accuracy | 62.94% | 58.98% | -3.96 pp |
| Val Loss | 2.391 | 4.120 | +72% |
| Val Perplexity | 5.24 | 17.39 | +232% |
| Train Accuracy | 65.00% | 95.52% | +30.5 pp |
| Train Loss | 2.192 | 0.022 | -99% |
| Train-Val Acc Gap | 2.1 pp | 36.5 pp | +34.4 pp |

### 14.7.3 Overfitting Analysis

Exp A exhibited severe overfitting starting from epoch 3. The best validation accuracy (62.94%) was reached at epoch 2, after only 320 updates. All subsequent epochs showed monotonic degradation in validation metrics while training metrics continued improving — the classic signature of memorization:

Train accuracy: Climbed from 62.7% to 95.5% — the model memorized virtually all training examples

Val accuracy: Declined from 62.9% to 59.0% — generalization worsened with continued training

Val perplexity: Exploded from 5.24 to 17.39 — the model became increasingly uncertain on unseen data

Gradient norms: Decreased from ~3.3 to ~1.0 — consistent with convergence to a sharp minimum

### 14.7.4 Root Cause Analysis

The overfitting has five contributing factors, ranked by likely impact:

1. Small dataset: 1,273 segments is insufficient for a 7B-parameter LLM, even with LoRA. The model exhausts the training signal within 2 epochs.

2. Noisy labels: Training labels come from Whisper ASR at 64% WER baseline — the model learns errors.

3. Rank limitation: r=16 constrains the adaptation to a 16-dimensional subspace, insufficient for the TED→YouTube domain shift.

4. Minimal regularization: LoRA dropout 0.05 and weight decay 0.0 provide almost no overfitting protection.

5. Encoder frozen: Visual features cannot adapt to YouTube-style faces/angles, forcing all adaptation through the LLM adapter.

### 14.7.5 Implications for Exp B

Based on Exp A results, the following adjustments are planned for Exp B (r=64):

Increase LoRA rank: r=64 (alpha=128) provides 4× adapter capacity for better domain adaptation.

Aggressive early stopping: max_update=500 with validation every 50 steps (Exp A peaked at 320 updates).

Data curation: Filter training data by face detection confidence >0.9 and head pose <30°.

Decode evaluation of the Exp A best checkpoint on the full 1,497-segment test set is pending. 10 diagnostic plots documenting the full training dynamics are available in docs/finetuning/plots/FT_01 through FT_10.

# 15. LLM-as-a-Judge Gold Standard Evaluation

To validate the Intelligibility Score framework against actual language understanding, Claude Opus 4.6 evaluated all 1,497 hypothesis-reference pairs using holistic LLM reasoning. The evaluation was blind (no metrics visible), used a 3-level scale (Y/P/N), and included 30 duplicate pairs for intra-rater reliability checking.

## 15.1 Methodology

Each pair was judged: Y (meaning clearly conveyed), P (partial — some meaning preserved but key info lost or distorted), or N (meaning lost — wrong topic, hallucination, empty). 70 empty-hypothesis pairs were auto-classified as N. Remaining 1,427 pairs were shuffled into 15 batches of ~100, with 30 duplicate pairs embedded across batches.

Conservative tie-breaking: Y vs P → P; P vs N → N.

Intra-rater reliability: 86.7% exact agreement, 100% lenient (30 duplicates).

## 15.2 Gold Standard Capture Rates

| Metric | Count | Rate |
| --- | --- | --- |
| LLM Judge: Y (strict) | 345 | 23.0% |
| LLM Judge: Y+P (lenient) | 971 | 64.9% |
| IS ≥ 3.0 | 597 | 39.9% |
| IS + salvage (llm_prob ≥ 0.5) | 762 | 50.9% |

The LLM judge is more conservative than IS for 'full success' (23% vs 40%) but more generous for 'any useful output' (65% vs 40%). The 42% partial zone — where structure and key words survive but semantic meaning or detail is lost — is the critical boundary that IS collapses into a binary pass/fail.

## 15.3 Agreement with IS Framework

| Comparison | Kappa | Accuracy | Precision | Recall | F1 |
| --- | --- | --- | --- | --- | --- |
| LLM Y vs IS ≥ 3.0 (strict) | 0.565 | 0.806 | 0.945 | 0.546 | 0.692 |
| LLM Y+P vs IS ≥ 3.0 (lenient) | 0.521 | 0.746 | 0.612 | 0.995 | 0.758 |

Only 22 boundary disagreements: 19 where LLM=Y but IS<3.0 (salvage validated), and 3 where LLM=N but IS≥3.0. The IS threshold is well-calibrated — 94.5% of LLM=Y segments score IS ≥ 3.0.

## 15.4 What Survives and What's Lost (P Analysis)

In the 626 P-coded segments, preservation and loss tags reveal what the VSP model typically gets right vs wrong:

| Element | Preserved (% of P) | Lost (% of P) |
| --- | --- | --- |
| Structure (word order, grammar) | 88.8% | 0.6% |
| Key content words | 66.6% | 25.6% |
| Semantic meaning / gist | 26.0% | 55.1% |
| Detail / qualifiers | — | 55.4% |
| Named entities (people, places) | 0.6% | 20.6% |
| Phonetic resemblance | 16.6% | — |

The model reliably produces grammatically well-formed output with recognizable content words, but frequently loses the specific meaning, fine-grained detail, and named entities.

## 15.5 Visual and Topic Context Analysis

A post-evaluation analysis examined whether visual context from the source videos or general topic context would have helped interpret ambiguous hypothesis text.

Topic/domain context: ~284 segments (19%) show topic drift or wrong-domain confusion where the model lip-reads the phonetic shape of domain-specific words correctly but resolves them to the wrong vocabulary domain. A simple topic label at decode time would constrain the LLM decoder and likely convert many P→Y and some N→P.

Examples of domain vocabulary confusion:

REF "costal cartilages" → HYP "cause our hormones" (Medical: phonetically close, wrong domain)

REF "probiotics and 2 tablespoons of apple cider vinegar" → HYP "permafrost at two tablespoons per square foot"

REF "interchangeable lens" → HYP "judicial landscape" (phonetically plausible, total domain swap)

Visual/spatial context: 48+ videos contained deictic references ('this', 'here', 'look at this') that cannot be resolved without seeing what the speaker is pointing at. DIY/Home content has the highest failure rate of any topic (51.9% N-rate vs 35.1% overall) because it is inherently visual — the speech is uninterpretable without seeing the physical demonstration.

| Topic | Total | Y% | P% | N% | Context Need |
| --- | --- | --- | --- | --- | --- |
| DIY/Home | 27 | 25.9 | 22.2 | 51.9 | Highest — physical demos |
| Religion/Spirituality | 17 | 29.4 | 23.5 | 47.1 | Specialized vocabulary |
| Entertainment | 69 | 15.9 | 44.9 | 39.1 | Scene-dependent dialogue |
| Medical/Health | 39 | 23.1 | 43.6 | 33.3 | Anatomy, procedures |
| Cooking/Food | 117 | 28.2 | 41.9 | 29.9 | Ingredients, visible actions |
| Technology | 132 | 29.5 | 42.4 | 28.0 | Product names, screens |
| Sports/Fitness | 31 | 29.0 | 45.2 | 25.8 | Sport-specific vocabulary |

Implication: Topic context injection at decode time (Mission 8: Prompt Engineering) is the easiest improvement path — providing even a topic label could improve ~284 segments. Visual scene grounding is a higher-ceiling but longer-term architectural change.

## 15.6 LLM Judge vs IS Correlation Analysis

The LLM judge ratings were correlated with IS and its 6 component signals to quantify alignment between holistic LLM reasoning and the automated scoring framework:

| Signal | Pearson r | Spearman ρ |
| --- | --- | --- |
| Intelligibility Score (IS) | 0.850 | 0.858 |
| Semantic Similarity | 0.680 | 0.679 |
| Inverse WER | 0.619 | 0.626 |
| Inverse WWER | 0.614 | 0.622 |
| Phonetic Similarity | 0.549 | 0.555 |
| NEA F1 | 0.493 | 0.512 |
| Length Ratio | 0.415 | 0.408 |

IS achieves the highest correlation (r = 0.850) because it combines all six signals. No single signal alone captures what the LLM judge measures. Semantic similarity is the strongest individual predictor (r = 0.680).

### 3×5 Confusion Matrix: LLM Judgment × IS Tier

| IS Tier | Y | P | N |
| --- | --- | --- | --- |
| 5 — Excellent (4.0–5.0) | 214 (62.0%) | 56 (8.9%) | 6 (1.1%) |
| 4 — Good (3.0–3.99) | 112 (32.5%) | 179 (28.6%) | 30 (5.7%) |
| 3 — Fair (2.0–2.99) | 14 (4.1%) | 206 (32.9%) | 105 (20.0%) |
| 2 — Poor (1.0–1.99) | 5 (1.4%) | 152 (24.3%) | 179 (34.0%) |
| 1 — Failed (0.0–0.99) | 0 (0.0%) | 33 (5.3%) | 206 (39.2%) |

Clean tier separation: Y concentrates in tiers 4–5 (94.5%), N in tiers 1–2 (73.2%), and P spans the middle (tiers 2–4). Only 22 boundary disagreements out of 1,497 (1.5%).

### Cross-Configuration Stability

The llm_context_prob heuristic was validated across 16 decode configurations:

Mean r with IS: 0.925 (std = 0.015)

Cohen’s κ range: 0.62–0.86

Recall for IS ≥ 3.0: 97.6–100%

Agreement: 88.6% (1,325/1,497 segments)

This stability confirms the IS framework measures a genuine quality dimension that persists regardless of decode settings, and that the LLM judge’s holistic assessment tracks this dimension faithfully.

# 16. Executive Summary

This chapter provides a high-level overview of the Argos project's scope, deliverables, and current state for management review.

## 16.1 Project Scope & Timeline

The Argos project began on October 18, 2024, with the goal of building a production-ready visual speech processing (lip-reading) system based on the VSP-LLM research paper. All engineering work — pipeline development, web UI, Docker container, deployment, testing, and documentation — was carried out by Yoad Oxman as the sole developer.

The system takes raw video as input and produces text transcriptions by analyzing lip movements, with no audio input required. This enables transcription in scenarios where audio is unavailable, classified, or unreliable.

## 16.2 Key Deliverables

| Deliverable | Status | Details |
| --- | --- | --- |
| End-to-End Pipeline | Complete (v7) | 8-stage pipeline, modular architecture (501 + 1,562 lines) |
| Web UI | Complete | 6 screens, 12 API endpoints, drag-drop upload, transcription management |
| Docker Container | 5 versions deployed | nvidia/cuda base, dual venvs, ~65GB galaxy export |
| Performance Evaluation | Complete | 1,497 segments, 6 analysis reports, 13 tuning experiments, 21 analytical plots |
| Intelligibility Scoring | Complete | 6-signal composite metric (IS), tier classification, failure/success analysis |
| Report Generation | Complete | WER, WWER, NEA metrics in 5 formats (CSV/HTML/JSON/TXT/ANSI) |
| Burned Videos | Complete | Subtitle overlays on original videos for visual review |
| Fine-Tuning Infrastructure | Exp A Complete | 579-line pipeline; Exp A (r=16) trained 17h, best val acc 62.94% |
| Testing Suite | Complete | 37 automated tests, 5 test scripts (1,731 lines) |
| Documentation | Comprehensive | Architecture, dev guide, sync changelog, training notes, bug tracking |
| 4-Environment Support | Operational | EC2, 2 standalone Ubuntu, HORIZON (no internet) |

## 16.3 Total Effort Estimate

| Phase | Duration | Key Activities |
| --- | --- | --- |
| Literature Review | ~2-3 weeks | VSP-LLM, AV-HuBERT, Auto-AVSR, fairseq, LRS3, LLaMA-2, QLoRA papers |
| Failed Venv Builds | ~2 weeks | Attempted venv setup on standalone machines (failed, led to container approach) |
| Driver & CUDA Setup | ~1 month | NVIDIA drivers, CUDA toolkit, GPU verification on standalone machines |
| Pipeline Development | Ongoing | 7 versions, from 240 to 501+1,562 lines, 13 custom Python scripts |
| Web UI Development | Ongoing | 5,780 lines across 11 files, 4 backend services |
| Container & Deployment | Ongoing | 5 releases, 37 bugs fixed, Dockerfile, galaxy export, installation scripts |
| Evaluation & Tuning | Ongoing | 1,497 segments, 13 experiments, 6 analysis reports, intelligibility scoring |
| Training Infrastructure | Ongoing | 579-line pipeline, training config, research notes |

## 16.4 Current Performance

| Metric | Current Value | Exp A (r=16) | Expected Post-FT |
| --- | --- | --- | --- |
| Mean WER | 67.0% | Decode pending | 40-50% |
| Usable Segments (WER ≤ 20%) | 11.4% | 25-40% |  |
| Hallucination Rate (WER ≥ 100%) | 20.6% | <10% |  |
| NEA F1 (Named Entity Accuracy) | 38.8% | 55-70% |  |
| Mean Intelligibility Score | 2.52 / 5.0 | 3.5-4.0 |  |
| Properly Captured (IS ≥ 3) | 39.9% | 55-70% |  |
| Best Val Acc (token) | — | 62.94% (ep 2) | — |
| Paper WER (LRS3) | 25.4% | — | 25.4% |

## 16.5 Complete Code Inventory

The following table summarizes the complete codebase written for the Argos project. All code was developed by Yoad Oxman:

| Category | Files | Lines | Key Components |
| --- | --- | --- | --- |
| Pipeline Scripts | 4 | 1,299 | Main pipeline (501), fine-tune (579), tuning (219) |
| Library Modules | 12 | 1,562 | common, config, archive, normalization, asr, decode, outputs, etc. |
| Custom Python Scripts | 13 | 3,342 | make_report, make_burn, fast_segment, transcribe_segments, etc. |
| Web UI + Server | 11 | 5,780 | server.py (1,124), app.js (1,921), style.css (1,191), 4 services |
| Face Detection | 4 | 532 | MediaPipe detector (52+220), RetinaFace (43+217) |
| Training Config | 1 | 136 | vsp-llm-avspeech-finetune.yaml (Hydra config) |
| Testing Scripts | 5 | 1,731 | 37 tests + smoke tests + environment tests + sync verification |
| Deployment Scripts | 5 | ~500 | build_container, check_inventory, monitor, resume |
| Grand Total | ~55 | ~14,882 | All custom production code |

## 16.6 Infrastructure Summary

| Aspect | Count | Details |
| --- | --- | --- |
| Deployment Environments | 4 | EC2, 2 standalone Ubuntu, HORIZON (no internet) |
| Container Releases | 5 | Feb 3 → Feb 17, 2026 (v1.0.0 — v1.0.37) |
| Bugs Fixed | 37 | Installation (13), deployment/GPU (12), final fixes (12) |
| Container Sync Items | 28 | Pending EC2 → container replication |
| Automated Tests | 37 | Covering all 12 lib/ modules |
| Virtual Environments | 2 | pre-process-venv (135 pkgs) + vsp-llm-yoad-venv (256 pkgs) |
| Upstream Repos Integrated | 3 | auto_avsr, VSP-LLM, av_hubert |
| Git Commits | 40+ | From initial commit through v1.0.40+ |

## 16.7 Recommendations

Based on the evaluation results and research analysis, the following next steps are recommended:

1. Fine-Tune on AVSpeech: Domain adaptation is the highest-impact improvement available. The training infrastructure is ready (Chapter 14). Expected improvement: 15-25 WER points. Intelligibility Score analysis (Chapter 13) confirms WER alone understates true accuracy by 3.5×.

2. Evaluate RetinaFace: Switching from MediaPipe to RetinaFace for face detection may improve mouth crop quality on difficult angles, potentially contributing 2-5 WER points improvement.

3. Multi-Language Support: Investigate multilingual LLM bases (e.g., LLaMA-3, Mistral) that could support Arabic and other languages. The current English-only tokenizer is the blocking factor.

4. Segment Duration Optimization: The hyperparameter tuning report identified segment duration as a high-impact data-level lever. Filtering segments to 5+ seconds and capping at 20-30 seconds may improve WER by 5-10%.

## 16.8 Project Milestones

| Date | Milestone |
| --- | --- |
| Oct 18, 2024 | Project start — literature review begins |
| Oct-Nov 2024 | First pipeline version (~285 lines, galaxy_export) |
| Nov-Dec 2024 | Pipeline iterations, face detection integration, AVSpeech processing |
| Dec 29, 2025 | Presentation: "Argos — A Working Pipeline" (19 slides) |
| Jan 2026 | Modular refactoring (823 → 501+1,562 lines) |
| Jan 2026 | Web UI development (5,780 lines) |
| Feb 3, 2026 | First container deployment |
| Feb 3-17, 2026 | Five container releases, 37 bugs fixed |
| Feb 2026 | Performance evaluation (1,497 segments, 6 reports, 13 experiments) |
| Feb 2026 | Intelligibility scoring framework (6-signal IS), 16 analytical plots, 5 presentation plots |
| Feb 2026 | Fine-tuning infrastructure ready (579-line pipeline + config) |
| Feb 2026 | HORIZON server operational (closed network, no internet) |

This document represents a comprehensive record of all research and development work performed on the Argos visual speech processing system. It is intended as a living document that will be updated as the project progresses through fine-tuning, evaluation, and deployment.

# 17. Project To-Do List

This chapter consolidates all pending work items across research, operations, technical development, and documentation. Items are prioritized by expected impact on the system's core mission: improving lip-reading accuracy on real-world video.

## 17.1 Research & Model Improvement

These items directly target the WER gap between benchmark (25.4%) and real-world (64-67%) performance.

| # | Task | Priority | Expected Impact | Status |
| --- | --- | --- | --- | --- |
| 1 | Fine-tune on AVSpeech data with encoder unfreeze | Critical | -15 to -25 WER pts | Infrastructure ready (579-line pipeline + config) |
| 2 | Increase LoRA rank from r=16 to r=64 (alpha=128) | High | -3 to -8 WER pts | Config change ready (vsp_llm.py line 296) |
| 3 | Test length penalty lenpen=0.5-1.0 | High | -1.8 WWER pts (57.7% vs 59.5%) | DONE — 13 experiments (A-M), best=J |
| 4 | Reduce beam width from 20 to 5-10 | Medium | Greedy (beam=1) was 3.7 pts worse | DONE — Exp G tested beam=1 vs beam=20 |
| 5 | Tighten max_len_a from 2.0 to 1.0, max_len_b from 200 to 50 | Medium | lenpen=2.0 caused 539% WER over-generation | DONE — lenpen approach preferred |
| 6 | Implement confidence scoring (token/sequence level) | High | Quality filtering (24% → 40-50% precision) | Code design in Report 4 |
| 7 | Implement N-best aggregation (ROVER or MBR decoding) | Medium | -5 to -10 WER pts | Code design in Report 5 |
| 8 | Evaluate prompt engineering (word count hints, topic context) | Medium | -5 to -10 WER pts | Strategy in Report 3 |
| 9 | Generate AVSpeech length histogram on full dataset | Low | Diagnostic / data characterization | ffprobe script ready |
| 10 | Curate training data (80% clean frontal / 20% moderate) | High | Better training signal, less label noise | Filtering criteria defined |
| 11 | Evaluate RetinaFace vs MediaPipe for face detection | Low | -2 to -5 WER pts on difficult angles | Both detectors integrated |

## 17.2 Operations & Deployment

These items ensure production reliability and environment consistency.

| # | Task | Priority | Details |
| --- | --- | --- | --- |
| 12 | Sync all 28 pending EC2 → container changes | Critical | Full list in docs/container-sync-changelog.md |
| 13 | Deploy latest container package to HORIZON server | High | Closed network, no internet — requires offline package |
| 14 | Automate container sync verification (CI/CD or script) | Medium | Prevent future drift between EC2 and container |
| 15 | Add minimum segment duration filter (≥5 seconds) | Medium | Drop <5s segments that produce 128% WER |
| 16 | Create automated regression test suite | Medium | Run a small set of known videos and compare WER against baseline |

## 17.3 Technical Development

| # | Task | Priority | Details |
| --- | --- | --- | --- |
| 17 | Add confidence scores to JSON report output | High | Extract from model generate() with output_scores=True |
| 18 | Add N-best hypotheses to decode output format | Medium | Use num_return_sequences=N in generate() |
| 19 | Investigate multi-language support (Arabic) | Low | Requires multilingual LLM base (LLaMA-3, Mistral) |
| 20 | Add segment duration optimization to pipeline config | Medium | Configurable min/max segment length parameters |
| 21 | Consider newer model architectures (LLaMA-3, Mistral) | Low | May improve language modeling capacity |

## 17.4 Documentation & Process

| # | Task | Priority | Details |
| --- | --- | --- | --- |
| 22 | Update this document after each fine-tuning experiment | Ongoing | Record hyperparameters, results, and analysis |
| 23 | Document HORIZON server setup and constraints | Medium | Offline deployment, GPU config, network restrictions |
| 24 | Create runbook for fine-tuning on cloud GPUs | Medium | p3.16xlarge setup, data transfer, checkpoint management |
| 25 | Maintain container-sync-changelog.md as changes are made | Ongoing | Every EC2 change documented with code diffs |

## 17.5 Priority Summary

Items ranked by expected impact on the core metric (WER reduction):

1. Fine-tune on AVSpeech (#1): Highest single-intervention impact. Infrastructure is ready. Requires GPU time (~$100-150).

2. Length penalty tuning (#3): COMPLETED — 13 experiments run. Best config (J): lenpen=1.0 + temp=0.5 = 57.7% WWER (-1.8 pts).

3. Container sync (#12): Production users are running outdated code. 28 changes pending.

4. LoRA rank increase (#2): Simple config change with meaningful impact on domain adaptation capacity.

5. Confidence scoring (#6): Essential for production use — currently no way to separate good from bad outputs.