ARGOS

Visual Speech Processing System

The Orchard

Project Summary

Project Start: October 18, 2024

Lead Engineer: Yoad Oxman

Last Updated: March 11, 2026

# Table of Contents

Part 1. Research
Part 2. Operations
Part 3. Technical Development
Part 4. Project Insights, Lessons Learned & To-Do

# Part 1. Research

## 1.1 VSP-LLM Model Architecture

Argos is built on VSP-LLM (Yeo et al., arXiv:2402.15151, May 2024), the first framework to combine visual speech recognition with large language models. The system takes raw video of a speaker's face and produces text transcriptions purely from lip movements — no audio required.

| Component | Implementation | Role |
| --- | --- | --- |
| Visual Encoder | AV-HuBERT Large (315M params) | Extracts visual speech features from mouth crops |
| Deduplication | 200 K-means clusters | Reduces sequence length ~50% with no quality loss |
| LLM Backbone | LLaMA-2-7B (4-bit quantized) | Language generation from visual features |
| Adaptation | QLoRA (r=16, alpha=32, Q/K/V) | Efficient fine-tuning (~4.2M trainable params) |
| Bridge | avfeat_to_llm linear layer | Maps 1024-dim visual features to LLaMA embedding space |

The paper reports 25.4% WER on LRS3 (433h TED talks, studio conditions) using the finetune configuration. The model uniquely improves with longer videos: 27.3% WER at 0-2s down to 12.9% WER at 6+ seconds, thanks to LLM context modeling.

## 1.2 Real-World Evaluation Results

We evaluated the model on real-world YouTube content (1,497 segments from 1,396 diverse videos):

| Metric | Paper (LRS3) | english_full (1,497 seg) |
| --- | --- | --- |
| Mean WER | ~25-30% | 67.0% |
| WWER | — | 59.5% |
| NEA F1 | Not reported | 38.8% |
| Intelligibility Score (IS) | — | 2.53 / 5.0 |
| Useful Output (IS ≥ 2.00) | — | 61.6% |
| Hallucinated (WER ≥100%) | — | 20.6% |

The model performs 2.5x worse on real-world video than the paper's benchmark. Only 11.4% of segments achieve acceptable quality (WER ≤20%), while 20.6% are catastrophically hallucinated (the model generates fluent but completely fabricated text). However, WER alone overstates errors by ~3.5×: the Intelligibility Score (IS) — a 6-signal composite metric combining semantic similarity, phonetic similarity, WER, WWER, NEA, and length ratio — shows 61.6% of segments deliver useful output (IS ≥ 2.00, NIV Y+P), versus only 25.5% by WER.

## 1.3 Quality Distribution

| Quality Tier | WER Range | Segments | % of Total |
| --- | --- | --- | --- |
| Usable | 0-20% | 98 | 11.4% |
| Marginal | 21-40% | 150 | 17.4% |
| Poor | 41-60% | 153 | 17.8% |
| Unusable | 61-99% | 282 | 32.8% |
| Hallucinated | 100%+ | 177 | 20.6% |

The Intelligibility Score (IS) provides a more nuanced picture. While WER treats all errors equally, IS considers whether meaning was preserved despite surface-level errors:

| IS Tier | Score Range | Segments | % of Total |
| --- | --- | --- | --- |
| Excellent | 4.0–5.0 | 276 | 18.4% |
| Good | 3.0–3.99 | 321 | 21.4% |
| Fair | 2.0–2.99 | 325 | 21.7% |
| Poor | 1.0–1.99 | 336 | 22.4% |
| Failed | 0.0–0.99 | 239 | 16.0% |

By IS measure, 61.6% of segments deliver useful output (IS ≥ 2.00) — 3.5× more than the 11.4% identified by WER alone. The dominant success pattern is phonetic preservation (41.5% of successes), while the most dangerous failure mode is hallucination (18.8% of failures) — fluent text with no connection to what was spoken.

## 1.4 LLM-as-a-Judge Cross-Validation

To validate IS against actual language understanding, Claude Opus 4.6 independently evaluated all 1,497 pairs using holistic LLM reasoning (blind, 3-level Y/P/N). Results: Y=345 (23.0%), P=626 (41.8%), N=526 (35.1%). Intra-rater reliability: 86.7% exact agreement on 30 duplicate pairs.

| Method | Capture Rate | Notes |
| --- | --- | --- |
| WER ≤ 20% | 11.4% | Word accuracy only |
| IS ≥ 2.00 | 61.6% | Multi-signal intelligibility |
| LLM Judge (Y+P) | 64.9% | Opus-as-a-Judge confirms |
| LLM Judge: Y | 23.0% | Strict holistic meaning |
| LLM Judge: Y+P | 64.9% | Any useful output |

Correlation: Pearson r = 0.850 between LLM judge and IS, with only 22 boundary disagreements out of 1,497 segments (1.5%). The llm_context_prob heuristic is stable across 16 decode configurations (mean r = 0.925, κ range 0.62–0.86). The LLM judge is closely aligned for ‘full success’ (Judge 23.0% vs IS NIV Y 23.1%, κ=0.690) and for ‘any useful output’ (Judge 64.9% vs IS NIV Y+P 61.6%, κ=0.818), with only a 3.3pp gap in the useful zone.

## 1.5 Root Cause: Domain Mismatch

The performance gap is primarily caused by domain mismatch between training data (LRS3: TED talks, studio lighting, professional speakers, frontal view) and test data (YouTube: variable lighting, head pose, casual speech, diverse accents, brands/slang). Length distribution shift is secondary — the model handles variable lengths natively via RoPE and attention mechanisms.

| Dimension | LRS3 (Training) | YouTube (Test) | Impact |
| --- | --- | --- | --- |
| Head pose | Frontal, static | Variable, moving | High |
| Lighting | Professional | Variable, poor | High |
| Speaker diversity | TED presenters | Global creators | Medium |
| Vocabulary | Academic | Casual, slang, brands | Medium |
| Speech style | Rehearsed, clear | Natural, fast | Medium |

## 1.6 Improvement Roadmap

Six detailed analysis reports identified multiple improvement paths. The table below summarizes expected impact by strategy:

| Strategy | Expected WER Reduction | Complexity | Status |
| --- | --- | --- | --- |
| Hyperparameter tuning (lenpen, beam, max_len) | -1.8 WWER pts (tested) | Low | DONE — 13 experiments run |
| Fine-tuning on AVSpeech (encoder unfreeze) | -15 to -25 pts | High | Infrastructure ready |
| N-best aggregation (ROVER / MBR) | -5 to -10 pts | Medium | Code design complete |
| Prompt engineering (topic, word count) | -5 to -10 pts | Low | Needs testing |
| Confidence scoring (token/sequence) | Quality filtering | Medium | Code design complete |
| LoRA rank increase (r=16 → r=64) | -3 to -8 pts | Low | Config change ready |
| Combined realistic target | ~35-45% WER | — | — |

## 1.7 Fine-Tuning Strategy

Domain adaptation fine-tuning on AVSpeech data is the highest-impact single intervention. Key parameters for the recommended configuration:

Training data: AVSpeech (~4,700h, ~290K YouTube videos, 3-10s clips)

Length strategy: Mixed (3-12s) — don't filter by length; data quantity trumps length matching

LoRA rank: Increase r=16 → r=64, alpha=128 (current r=16 is underfit for TED→YouTube shift)

Encoder: Unfreeze after 5K steps (encoder is the bottleneck — never saw YouTube conditions)

Data curation: 80% clean frontal + 20% moderate difficulty; exclude extreme angles/lighting

GPU requirement: p3.16xlarge (8x V100, 128GB) — ~3-5 hours training, ~$24/hr

Expected outcome: WER from 67% → 42-52%, usable segments from 11% → 18-28%

### 1.7.1 Experiment A Results (r=16, Encoder Frozen)

The first fine-tuning experiment (Exp A) completed Feb 27, 2026 — 17 hours on Tesla T4. Training data: 1,273 segments (85%) / 224 validation (15%), stratified by IS tier.

| Metric | Best (Epoch 2) | Final (Epoch 19) |
| --- | --- | --- |
| Val Accuracy | 62.94% | 58.98% |
| Val Loss | 2.391 | 4.120 (+72%) |
| Val Perplexity | 5.24 | 17.39 |
| Train Accuracy | 65.00% | 95.52% |
| Train-Val Gap | 2.1 pp | 36.5 pp |

Key finding: Best validation accuracy reached at epoch 2 (320 updates). Severe overfitting after that — 36.5 pp train-val gap confirms r=16 is capacity-limited for the TED→YouTube domain shift. Decode evaluation with the best checkpoint is pending. Next step: Exp B with r=64 (4× capacity) and early stopping at ~500 updates.

## 1.8 Hyperparameter Tuning Results (13 Experiments)

A systematic sweep of 13 decode configurations was run on a 107-segment test set. Parameters tested: length penalty, beam width, sampling, temperature, repetition penalty.

| Exp | Config | WWER% | NEA F1% | Verdict |
| --- | --- | --- | --- | --- |
| A | baseline (beam=20, lenpen=0) | 59.5 | 40.9 | Reference |
| C | lenpen=1.0 | 58.6 | 41.1 | Best single param |
| J | lenpen=1.0 + sample temp=0.5 | 57.7 | 41.0 | BEST WWER |
| F | sample temp=1.0 | 59.4 | 42.4 | Best NEA F1 |
| G | greedy (beam=1) | 63.2 | 37.7 | Worse |
| D | lenpen=-0.5 | 75.3 | 26.1 | FAIL (45% empty) |
| H | lenpen=2.0 | 171.5 | 39.1 | FAIL (over-generation) |

Key finding: lenpen=1.0 + sampling at temp=0.5 (Config J) achieves best WWER (57.7%, -1.8 vs baseline). Tuning alone yields modest gains (~1.8 pts); fine-tuning remains essential for meaningful improvement. Full decode with Config J on 1,497 segments is in progress. See tuning_experiments.docx for detailed analysis.

# Part 2. Operations

## 2.1 Dual-Environment Architecture

The system operates across two primary environments with strict synchronization requirements. Every EC2 change must be replicated to the Linux container with path translation.

| Aspect | EC2 (Development) | Linux Container (Production) |
| --- | --- | --- |
| Base path | /home/ubuntu/ | /workspace/ or /host/galaxy_export/ |
| Purpose | Development, testing, evaluation | End-user deployment |
| GPU | T4 (16GB) | Variable (12-24GB) |
| Internet | Available | May be restricted (HORIZON) |
| Sync protocol | Source of truth | 28 pending sync items documented |

## 2.2 Deployment Packages

Deployment evolved from 13+ scattered update folders into a single, verified package:

| Release | Date | Size | Key Changes |
| --- | --- | --- | --- |
| v1.0.0 | Feb 3, 2026 | 1.8 MB | 12 critical fixes, 7 UI features, automated install |
| v1.0.36+ | Feb 17, 2026 | 2.9 MB | 37 total bugs fixed, NVENC fix, segment naming |
| Current | Feb 18, 2026 | — | 28 EC2 changes pending container sync |

Each package includes automated INSTALL.sh and VERIFY.sh scripts. Size reduction: 15 GB scattered files → 1.8 MB verified package (99.99% reduction).

## 2.3 Critical Bugs Fixed (37 Total)

Bugs were tracked across three phases:

| Phase | Count | Key Highlights |
| --- | --- | --- |
| Installation (1-13) | 13 | Missing scripts, module imports, hardcoded EC2 paths, python3 compat |
| Deployment (14-25) | 12 | GPU OOM on 12GB, Cython extensions, max_len config, NVENC corruption |
| Final (26-37) | 12 | Upload limits, terminal encoding, inference errors, metric calculation |

Most impactful fixes: Fairseq Cython auto-build (decode failed without it), max_len configuration (predictions truncated mid-sentence), transcription persistence (saved hours of Whisper re-processing), and NVENC silent corruption (GPU encoder produced corrupt output that passed all checks but was visually broken).

## 2.4 Testing & Verification

| Test Suite | Assertions | Coverage |
| --- | --- | --- |
| Module tests (test_all_modules.sh) | 37 tests | All 12 lib/ modules |
| Environment tests (EC2) | 35+ assertions | Path detection, env vars, config |
| Smoke tests | 60+ checks | Dependencies, imports, CLI tools |
| Pre/post-deployment checklists | Comprehensive | All fixes verified per release |

# Part 3. Technical Development

## 3.1 Pipeline Architecture (9 Stages)

The main pipeline (run_flat_english_pipeline.sh) orchestrates video processing from raw input to final reports through 9 stages:

| Stage | Description | Key Technology |
| --- | --- | --- |
| 0.1 Segment | Split videos into 12s segments (codec copy) | FFmpeg stream copy |
| 0.5 Normalize | HDR/10-bit tone mapping on segments | NVENC GPU / CPU fallback |
| 0.6 Transcriptions | Copy existing .wrd files (skip Whisper) | Bash file matching |
| 2. Mouth Crop | Face detection + 88x88 grayscale crops | MediaPipe, 25fps |
| 3. ASR | Generate word transcriptions | OpenAI Whisper |
| 4-5. LRS3 + Manifests | Format conversion, TSV/split generation | Custom Python |
| 6. K-means | 200-cluster feature extraction | AV-HuBERT layer 12 (1024-dim) |
| 7. Decode | LLM inference (segment-level) | VSP-LLM + LLaMA-2-7B |
| 8. Outputs | JSON reports + burned subtitle videos | Custom Python + FFmpeg |

## 3.2 Segment-First Normalization

A key architectural innovation: videos are segmented FIRST using fast codec copy, then normalization runs on 12-second segments instead of full-length videos. For a 60-minute video, this means normalizing 300 small segments instead of one large file — resulting in 90% faster processing, lower memory usage, and better parallelization potential.

## 3.3 Modular Refactoring

The pipeline was refactored from a monolithic 823-line script into 11 reusable modules under lib/ (January 2026). Main orchestrator reduced to 393 lines (52% reduction). Each module is independently testable, with environment-aware configuration that auto-detects EC2 vs container paths.

| Module | Responsibility |
| --- | --- |
| common.sh | Logging (log_info, log_error, log_stage), validation |
| config.sh | Environment detection (EC2/container), path configuration |
| archive.sh | Archive management with transcription preservation |
| normalization.sh | Video normalization (HDR/10-bit, GPU/CPU encoding) |
| asr.sh | Whisper ASR with transcription reuse (Step 0.6 + 1.5 + 3) |
| decode.sh | VSP-LLM decode with Cython auto-build check |
| outputs.sh | Client reports (JSON/HTML/CSV) and burned videos |

## 3.4 Transcription Persistence

Whisper ASR is the slowest pipeline stage. A persistence system ensures it runs only once per video across all pipeline runs. Transcriptions are stored in .transcriptions/ alongside input videos, survive pipeline archiving, and are automatically copied before Whisper runs. User-edited transcriptions (marked [MANUAL]) are preserved and never overwritten.

## 3.5 Web UI

A zero-dependency web interface built entirely on Python standard library (http.server, subprocess, threading) with vanilla HTML/CSS/JavaScript frontend.

| Feature | Details |
| --- | --- |
| Video validation | FFprobe checks: format, duration, resolution, K-means viability |
| Drag-and-drop upload | File upload with progress tracking |
| 9-stage progress | Real-time pipeline tracking with stage-level timeouts |
| Transcription management | Modal dialog for manual transcription entry/editing |
| Video exclusion | Move videos to .excluded/ without deletion |
| K-means toggle | Skip retraining when reusing existing cluster model |

## 3.6 Technology Stack

| Layer | Technologies |
| --- | --- |
| ML/AI | PyTorch 2.5.1, Fairseq (custom), LLaMA-2-7B (4-bit), AV-HuBERT Large |
| ASR | OpenAI Whisper (offline), SentencePiece 0.1.96 |
| Vision | MediaPipe (face detection), RetinaFace (alternative) |
| Video | FFmpeg/FFprobe (encode/decode/segment/probe) |
| Backend | Python 3.11 stdlib (http.server, subprocess, threading) |
| Frontend | Vanilla HTML5 / CSS / JavaScript (no frameworks) |
| Infrastructure | Docker (nvidia/cuda base), EC2, standalone Ubuntu, HORIZON |

## 3.7 Code Inventory

| Category | Files | Lines |
| --- | --- | --- |
| Pipeline scripts | 4 | 1,299 |
| Library modules (lib/) | 12 | 1,562 |
| Custom Python scripts | 13 | 3,342 |
| Web UI + server | 11 | 5,780 |
| Testing scripts | 5 | 1,731 |
| Grand total | ~55 | ~14,882 |

# Part 4. Project Insights, Lessons Learned & To-Do

## 4.1 Key Insights

WER Overstates Failure: WER reports only 25.5% usable output, but Intelligibility Score analysis shows 61.6% of segments deliver useful output (IS ≥ 2.00, NIV Y+P). WER treats all errors equally and misses phonetic preservation, semantic similarity, and context recoverability.

Benchmark ≠ Reality: Paper reports 25.4% WER on LRS3; real-world YouTube yields 64-67% WER (2.5x worse). Domain mismatch is the dominant factor, not model architecture.

Hallucination is Architectural: When visual signal is ambiguous, the LLM generates fluent but fabricated text from its language prior. This affects 20.6% of segments and cannot be fully solved by tuning alone — it requires confidence scoring to detect and filter.

Short Segments Fail: Segments with <5 words produce 128.5% WER. The model needs context to disambiguate homophenes (e.g., /p/, /b/, /m/ look identical). Minimum 5-second segment length is recommended.

No Quality Signal Exists: Best heuristics (word count, duration) achieve only 24% precision for identifying good outputs. Confidence scoring from model internals is essential for production use.

Corpus WER > 100%: The model generates MORE error words than reference words exist, primarily due to length penalty being disabled (lenpen=0.0). This is the single easiest fix available.

## 4.2 Operational Lessons

Container Sync Discipline: Every EC2 change must be replicated to the production container. Forgetting this caused repeated production bugs. The sync changelog protocol was essential — 28 items documented.

Transcription Persistence Saves Hours: Whisper is the slowest pipeline stage. Running it once and persisting results across pipeline runs was a high-impact optimization that fundamentally changed the workflow.

Modular > Monolithic: The refactoring from 823→393 lines made the pipeline testable and debuggable. Each module can be tested independently (37 tests). Worth the investment.

GPU Encoding Pitfalls: NVENC (GPU video encoder) produced silently corrupt output that passed all automated checks but was visually broken. Hardware acceleration requires explicit validation of output quality.

## 4.3 Development Timeline

| Date | Milestone |
| --- | --- |
| Oct 18, 2024 | Project start — literature review begins |
| Oct-Nov 2024 | First pipeline version (~285 lines) |
| Nov-Dec 2024 | Pipeline iterations, face detection, AVSpeech processing |
| Dec 29, 2025 | Presentation: "Argos — A Working Pipeline" (19 slides) |
| Jan 2026 | Modular refactoring (823 → 501+1,562 lines) |
| Jan 2026 | Web UI development (5,780 lines) |
| Feb 3, 2026 | First container deployment (v1.0.0) |
| Feb 3-17, 2026 | Five container releases, 37 bugs fixed |
| Feb 2026 | Performance evaluation (1,497 segments, 13 experiments, 6 reports) |
| Feb 2026 | Intelligibility scoring framework (6-signal IS), 21 analytical plots |
| Feb 2026 | Fine-tuning infrastructure ready |
| Feb 2026 | Exp A fine-tuning complete (r=16, 17h T4): best val acc 62.94% at epoch 2; 10 diagnostic plots |

## 4.4 Project To-Do List

### Research & Model Improvement

| # | Task | Priority | Expected Impact |
| --- | --- | --- | --- |
| 1 | Fine-tune on AVSpeech with encoder unfreeze | Critical | -15 to -25 WER pts |
| 2 | Increase LoRA rank r=16 → r=64 (alpha=128) | High | -3 to -8 WER pts |
| 3 | Test length penalty lenpen=0.5-1.0 | High | -5 to -15 WER pts |
| 4 | Reduce beam width 20 → 5-10 | Medium | -1 to -3 WER pts |
| 5 | Tighten max_len_a=1.0, max_len_b=50 | Medium | Reduce hallucinations |
| 6 | Implement confidence scoring | High | Quality filtering |
| 7 | Implement N-best aggregation (ROVER/MBR) | Medium | -5 to -10 WER pts |
| 8 | Evaluate prompt engineering strategies | Medium | -5 to -10 WER pts |
| 9 | Curate training data (80% clean / 20% moderate) | High | Better training signal |
| 10 | Evaluate RetinaFace vs MediaPipe | Low | -2 to -5 WER pts |

### Operations & Deployment

| # | Task | Priority |
| --- | --- | --- |
| 11 | Sync all 28 pending EC2 → container changes | Critical |
| 12 | Deploy latest container package to HORIZON server | High |
| 13 | Automate container sync verification (CI/CD or script) | Medium |
| 14 | Add minimum segment duration filter (≥5s) to pipeline | Medium |

### Technical Development

| # | Task | Priority |
| --- | --- | --- |
| 15 | Add confidence scores to JSON report output | High |
| 16 | Add N-best hypotheses to decode output format | Medium |
| 17 | Investigate multi-language support (Arabic — needs multilingual LLM) | Low |
| 18 | Consider newer model architectures (LLaMA-3, Mistral) | Low |

### Documentation & Process

| # | Task | Priority |
| --- | --- | --- |
| 19 | Update research_documentation.docx after each fine-tuning experiment | Ongoing |
| 20 | Document HORIZON server setup and constraints | Medium |
| 21 | Create runbook for fine-tuning on cloud GPUs (p3.16xlarge) | Medium |

This summary condenses the full Argos R&D documentation into the most critical findings, decisions, and next steps. For detailed technical analysis including the full Intelligibility Score methodology, code diffs, and configuration specifics, refer to the complete research-journal.docx.