ARGOS

Visual Speech Processing System

The Orchard

Quarterly Summary — Q2 2026 (April–June)

Period Covered: April 1 – June 15, 2026

Prior Snapshot: Project Summary, March 11, 2026 (Q1)

Project Start: October 18, 2024

Lead Engineer: Yoad Oxman

Last Updated: June 15, 2026

# Table of Contents

Part 1. Research & Evaluation
Part 2. Client Engagement & Operations
Part 3. Technical Development
Part 4. Insights, Lessons & Next Quarter

# Quarter at a Glance

Q2 2026 was the quarter Argos moved from research artifacts to a deployed product in a client's hands. Two threads ran in parallel. On the research side, the quarter's evaluation work shipped to production: N-best aggregation (Mission 6) and a per-word confidence stack that tells an operator which words to trust. On the delivery side, the system was packaged as a single self-contained Docker image and stood up on an air-gapped Windows 11 + RTX 5090 client machine, supported by a 2-hour stakeholder meeting and a redesigned presentation suite.

| Area | Q2 Headline | Status |
| --- | --- | --- |
| Decode default | MBR aggregation now the production default output (was top-1) | Shipped May 2 |
| N-best aggregation (M6) | 5 offline methods; hyp_mbr selected; judge Y+P 68.4% → 71.1% | Shipped |
| Confidence scoring (M4) | Per-word Trust/Salvage/Strip bands live in every run | Shipped Apr 30 |
| Client deployment | Single Docker image on air-gapped Win 11 + RTX 5090 | Delivered |
| Stakeholder meeting | 2-hour, ~12-person session; full presentation suite rebuilt | Delivered |
| Llama 3.1 migration | Code + smoke test pass; blocked on LRS3 data + GPU quota | Prep complete |
| Human-IS study (Path B) | Pre-study estimates: model ≈ unaided deaf reader | Estimates only |

# Part 1. Research & Evaluation

Q2's research effort focused on a single question carried over from Q1: the model produces useful output ~62% of the time, but which output can a user trust? Two deliverables answered it — N-best aggregation (a better single answer) and per-word confidence (a per-word trust signal). Both shipped to production. All numbers below are computed on the full 1,497-segment evaluation set unless noted.

## 1.1 Production Decode Upgrade: MBR Now the Default

Since May 2, 2026 the production pipeline emits the Minimum Bayes Risk (MBR) aggregated hypothesis as its displayed output instead of the raw top-1 beam result. The change is gated by VSP_NBEST=1 (now default) and wired via make_report.py --display-method (default hyp_mbr when aggregated.json exists; override with VSP_DISPLAY_METHOD=top1). MBR improves every headline metric except a negligible hallucination tick, and the gain is statistically significant on the LLM judge.

| Metric (1,497 seg) | Top-1 (old) | MBR (new default) | Δ |
| --- | --- | --- | --- |
| Mean WER | 64.1% | 63.8% | −0.22 pp |
| Mean IS | 2.532 | 2.547 | +0.015 |
| Median IS | 2.559 | 2.600 | +0.041 |
| NIV-Y — clearly conveyed (IS ≥ 3.80) | 359 (24.0%) | 358 (23.9%) | −1 seg |
| NIV-Y+P — any useful (IS ≥ 2.00) | 923 (61.7%) | 927 (61.9%) | +4 seg |
| LLM Judge Y+P (Opus 4.7) | 68.4% | 71.1% | +2.67 pp |
| Hallucination (WER ≥ 100%) | 20.5% | 20.7% | +0.20 pp |

The judge improvement is the meaningful one: on a blind paired re-evaluation of all 1,497 pairs (Opus 4.7, dual-confidence prompt, 5,988 verdicts), MBR wins the ‘any useful output’ operating point with 74 method-only gains vs 34 baseline-only losses — McNemar p = 0.0002. The strict ‘clearly conveyed’ (Y) verdict is unchanged (p = 0.29). MBR also lifts ~11 segments from IS tier 3 into tier 4. Past videos can adopt the new default without re-decoding by re-running stage 8 on existing VSP_NBEST=1 artifacts.

## 1.2 N-Best Aggregation — Mission 6 Shipped

Mission 6 shipped five offline aggregation methods (pure-Python/CPU, no re-decode) that combine the beam's N hypotheses into one improved answer. They were evaluated three ways on the full set — deterministic WER, the IS metric, and the Opus LLM judge — which disagree, and that disagreement drove the final choice.

| Method | What it does | Best at |
| --- | --- | --- |
| hyp_mbr | Min expected-WER hypothesis under score-weighted voting | Judge Y+P (selected default) |
| hyp_vote_conf | ROVER vote weighted by score × per-word confidence | WER (−1.56 pp) & lowest halluc. |
| hyp_vote_score | ROVER vote weighted by sequence score | — (n.s. on judge) |
| hyp_safe | Top-1, swap only very-low-conf words with beam consensus | Conservative / neutral |
| hyp_xseg_merge | Cross-segment overlap fusion | No-op on this dataset |

The three lenses split: vote_conf wins WER (62.5%, −1.56 pp) and has the lowest hallucination (19.0%); IS cannot distinguish the methods (all four within 0.015, paired p ≈ 1.0); the judge favors aggregation broadly, with MBR strongest (Y+P +40 wins, p = 0.0002) and vote_conf second (+31, p = 0.0026). hyp_mbr was selected as the shipped default for three reasons beyond the judge edge: (1) highest intra-rater stability at 86.7%, matching the gold-standard judge run; (2) it emits a calibrated per-word posterior compatible with the confidence-band UI, where the voting methods only emit a narrow [0.4, 0.8] agreement score; (3) a hybrid sentence-confidence gate was tested and rejected (+36 vs +37 rescues — one segment, not worth the threshold).

Judge methodology note: the first LLM-judge run (v1) injected only each method's own confidence into the prompt and was contaminated — 27% of byte-identical hypotheses got different verdicts, and it falsely reported vote_conf as a significant loss. The v3 prompt adds a shared baseline-confidence anchor identical across all four methods; identical-text drift dropped to 23% and became balanced. v1 was archived; all rankings above use v3.

## 1.3 Per-Word Confidence: the Trust / Salvage / Strip Stack

The quarter's flagship evaluation deliverable. Since April 30, every pipeline run emits a per-word confidence signal, and the report colors each word so an operator can read selectively rather than trust or discard a whole segment. The core finding from Q1 — that no flat confidence threshold works — was resolved with a two-layer design: a segment-level tier decides whether to color at all, and a per-word band rule decides the color.

Outer layer (segment tier, keyed on the segment's mean confidence):

| Tier | Segment mean conf | Reliability of green | UI behavior |
| --- | --- | --- | --- |
| Trust | ≥ 0.82 | green ≥ 85% correct | Full per-word coloring |
| Salvage | 0.65 – 0.82 | green ~65–85% | Coloring + ‘uncertain’ banner |
| Strip | < 0.65 | green < 50% | Coloring removed; plain grey text |

Distribution on the 1,497-segment baseline: Trust 22.7%, Salvage 35.7%, Strip 36.9% (plus 70 empty-hypothesis segments). The thresholds (T_trust 0.89 ≥ 90% reliable, T_safe 0.82 ≥ 85%, T_salvage 0.74 ≥ 75%, strip boundary 0.65) are Llama-2-7b-specific and must be refit if the LLM backbone changes.

### 1.3.1 Agreement-Aware Bands

The inner per-word rule was upgraded on May 2 from a single confidence threshold to a joint rule combining top-1 confidence with beam agreement (how many of the N hypotheses chose the same word):

Green: top-1 conf ≥ 0.95 AND beam agreement ≥ 0.80  (≈ 85–94% correct)

Yellow: top-1 conf ≥ 0.65 AND beam agreement ≥ 0.50  (≈ 40–80% correct)

Numbers / currency: clamped at yellow regardless of confidence (digits are visually near-random)

Beam agreement is roughly twice as informative as top-1 confidence in the high-confidence region: at fixed agreement, raising confidence 0.65→0.95 adds +37 pp reliability; at fixed confidence, raising agreement 0→0.95 adds +54 pp. A word the model is 95%-confident about but the beam disagrees on is only ~40% reliable — exactly the ‘gonna→going’, ‘billion→million’ failure cell that single-confidence coloring missed.

### 1.3.2 Band Reliability Is Conditional on Segment Quality

Measured on 23,261 aligned words / 1,427 segments, the reliability of a green word swings by more than 70 points depending on the segment it sits in — which is why the outer tier exists:

| Segment mean conf | P(correct ¦ green) |
| --- | --- |
| ≥ 0.85 (very high) | 92.8% |
| 0.75 – 0.85 (high) | 83.8% |
| 0.65 – 0.75 (mid) | 69.6% |
| 0.55 – 0.65 (mid-low) | 41.3% |
| 0.40 – 0.55 (low) | 21.8% |
| < 0.40 (very low) | 18.2% |
| Overall | 80.6% |

### 1.3.3 Band Reliability by Outcome, and Green Leakage

Within useful content (the ~62% of segments rated Y or P), the per-word flag genuinely separates right from wrong: P(correct | green / yellow / red) = 87.2% / 48.9% / 24.7% — a 62.5-point spread. The flag does its heaviest lifting on partial (P) segments (80% / 41% / 20%) and correctly stops trusting green on failed (N) segments (37% / 17% / 7%), confirming the Strip policy.

Residual risk — ‘green leakage’: 2,192 of 23,261 words (9.4%) are wrong yet colored green; 605 of those sit in below-0.65 segments the Strip tier removes coloring from. The dangerous leaks are confident numeric/entity swaps — ‘1 billion→1 million’ (conf 0.965, off by 1000×), ‘2011→2000’ (0.894), ‘1024→24’ (0.958) — which is why numbers are now capped at yellow.

## 1.4 Human Intelligibility Baseline (Path B Estimates)

To answer ‘how good is 2.5/5, really?’ we estimated what humans would score on the same wild 1,497-segment task using the IS formula (these are pre-study estimates, validated to reproduce the model’s own measured per-bin IS within ±0.05; a human pilot is not yet run):

| Reader | Estimated IS (mid) | vs Model 2.55 |
| --- | --- | --- |
| Lay hearing, no context | 0.92 | Model wins by +1.6 |
| Deaf adult, no context | 2.74 | Rough tie (−0.2) |
| Expert / forensic lip-reader, no context | 3.03 | Model loses by −0.5 |
| Lay + topic + model-assisted review | 3.83 | Model loses by −1.3 |
| Model alone (measured, MBR) | 2.55 | — |

The deployment story falls out of the last two rows: the model alone roughly matches an unaided deaf lip-reader and loses to an unaided expert by ~0.5 IS, but model + a context-aware human reviewer scores ~1.3 IS higher than either — which is exactly the workflow the confidence report enables. A separate isolation test showed the IS metric covertly rewards the model for guessing rather than skipping words (the length-ratio term), worth ~+0.4 IS for a lay reader.

## 1.5 Llama 3.1 Migration — Prepared, Blocked on Data

Groundwork was laid in Q2 to swap the frozen Llama-2-7B backbone for Llama-3.1-8B. The target was set to the BASE model (not Instruct) — matching the original paper and the 2025 VSR literature, since visual features are injected via embeddings, not chat instructions. The integration is code-complete and validated end-to-end but deliberately not yet on the production decode path.

Load test: PASS — 4-bit load 5.70 GB VRAM, LoRA wrap 9.4M trainable params (0.117%)

Fairseq smoke test: FULL PASS — 2-update real training, loss 11.5→8.7, full data→encoder→projector→LLM chain validated

Both models downloaded: Base (15 GB) + Instruct backup (30 GB); Meta license granted May 11

Blocked: LRS3 dataset delisted from every public mirror; AWS p4d.24xlarge quota pending

Expected gain: modest — ~1–2 pp WER; the frozen visual encoder, not the LLM, is the real bottleneck

# Part 2. Client Engagement & Operations

## 2.1 The Stakeholder Meeting & Use-Case Reframe

The quarter centered on a 2-hour, ~12-person stakeholder meeting with a mixed audience: the existing client team and a second internal team, two technical reps from a peer/partner company, and two representatives of a prospective new client. The meeting drove a substantial narrative reframe of how Argos is positioned.

The system was repositioned away from media-transcription/accessibility framing toward its actual use case: recovering speech from footage where audio does not exist or cannot be obtained (investigations, archive review, footage from cameras without microphones), indoor and outdoor, from 20-second to hour-long clips. The comparative anchor that resonated: there is no incumbent vendor — the alternatives are manual expert lip-reading (45–52% word accuracy) or nothing, and Argos + a human reviewer reaches 55–70% with near-zero hallucination risk and audits in minutes per video.

| Client priority | Rank | Addressed this quarter? |
| --- | --- | --- |
| Trust / truthfulness of output | 1 | Yes — confidence stack + MBR |
| Multi-speaker support | 2 | Roadmap (Q3) |
| Multi-language (Arabic) | 3 | Roadmap (future) |
| Ease of use | 4 | Yes — UI bundle, user guide, deploy kit |

Explicitly NOT client concerns: inference cost, latency, per-minute pricing, language detection. The dominant request across deck reviews was to strip research jargon from client-visible material (no LoRA / PCA / κ / NIV / ‘MBR’ on slides — ‘MBR’ became ‘20 alternative readings, aggregated’) and to lead with graceful-degradation examples rather than worst-case failures.

## 2.2 Presentation Suite Rebuilt

Three deck families were produced and iterated heavily over Apr 30 – May 11, every round driven by 17–43 specific written feedback items per review:

| Deck | Audience | Scope |
| --- | --- | --- |
| Client deck (Rounds 0–10) | Existing + prospective client | 48 → ~66 slides; surveillance-reframe, trust section, case studies |
| Academic deck (‘For Orchard’) | Research peers / internal | ~88 slides, 5-section narrative, all numbers rebased on MBR |
| v13 deck | Mixed / archive | 99-slide rebuild via dual-mode generator |

All decks were rebased onto MBR-default numbers and audited slide-by-slide via PNG renders (the project rule: never proof a PPTX by PDF conversion). The full round-by-round history is in presentation_materials_20260224/DECK_CHANGELOG.md and docs/paper/presentation-remarks-log.md.

## 2.3 Competitive Landscape

Competitor questions were identified as a gap and answered with a one-page Q&A cheat-sheet and a fuller reference. Named comparators: Symphonic Labs (‘Read Their Lips’), LipReadPro, big-tech speech APIs, and 121 Captions (human forensic lip-readers). Key talking points: LipReadPro’s ‘95% accuracy’ claim is implausible against the published LRS3 state of the art (~27% WER) and is web-upload, not on-premise — a non-starter for air-gapped clients.

## 2.4 Client Deployment: Single Image, Air-Gapped

Argos was deployed to an air-gapped Windows 11 + RTX 5090 (Blackwell) client running Docker Desktop, fully offline after install. The deployment model was deliberately changed from Q1’s layered patch overlays to a single, clean, self-contained Docker image (one tag, one tarball, full rebuild on any source change) — layered patches caused operator confusion and were deprecated.

Image: vsp-llm-pipeline (client-build-001→003), ~58 GB after ~8 GB bloat cleanup

Two entry points: vsp-start.sh (UI mode, browser at :8080) and vsp-pipeline.sh (CLI mode, folder picker)

Windows parity: PowerShell launchers + pre/post/diagnostics .ps1 self-test scripts

Offline hardening: HF_HUB_OFFLINE / TRANSFORMERS_OFFLINE set; Whisper + spaCy models pre-baked into the image

Update mechanism: apply_update.sh <tarball> <tag> for whole-image swaps

## 2.5 Deployment Bugs & Lessons

17 distinct bugs were found and fixed across three build cycles plus one in-field follow-up (a real client decode crash on May 12, latent since the Mission 4/6 merge). The recurring theme: a clean exit code does not mean features worked. Validation now checks actual artifacts (does aggregated.json exist, does it contain hyp_mbr, does report.csv carry the NIV column).

Syncing lib/ alone is insufficient — auto_avsr/ and the local fairseq fork must move together; two fairseq installs live side-by-side and are reconciled by a decode.sh monkey-patch.

Read-only input mounts forced a VSP_TRANSCRIPTIONS_DIR env var; the server bound to localhost-in-container needed VSP_UI_HOST/PORT overrides.

spaCy has no cp39 wheel — it must be pre-baked (~21 min build cost), or features silently degrade.

Client terminology rarely matches button labels (‘restart’, ‘loading’, ‘frozen’, ‘.mtk’). Two diagnostic questions resolve most calls: what is on screen, and what was clicked immediately before.

Always stamp documents with their version date — the client mistook a February roadmap deck for current state.

# Part 3. Technical Development

Beyond the research wiring (MBR default, confidence sidecars, agreement bands), Q2 shipped a bundle of client-facing usability features driven directly by deployment feedback.

## 3.1 Confidence & MBR in the Report

report.csv gained sentence_confidence, min_word_conf, and n_low_conf_words columns plus a tier label; report.html renders a per-segment Confidence line in a distinct blue/orange/purple palette (kept separate from the green/yellow/red accuracy palette to avoid confusion). The decode path now writes per-word score sidecars by default (VSP_OUTPUT_SCORES=1), with zero new Python dependencies. The client-facing dark view was renamed argos_demo → confidence_breakdown.

## 3.2 Client UX Bundle

A cluster of UI fixes shipped from real operator pain points: a fix for the transcription restart loop, host-path visibility (VSP_HOST_INPUT_DIR shows the operator a real Windows path), archive handling, and drag-drop hardening with a file-picker fallback for an Edge drag-drop regression.

## 3.3 Audio-Aligned Transcription Injection

A new ‘Inject from audio’ workflow lets an operator feed a clean transcript from separate audio into a silent or bad-audio video, using a two-offset alignment scheme (--audio-start and --video-start). Injected transcripts are cached (type: audio-injected) and auto-reused on subsequent runs, with a distinct purple badge in the report. Available as both a CLI script and a UI form.

## 3.4 Watch-with-CC

A whole-video closed-caption overlay was added so operators can review a full clip with the decoded text burned in as captions, in addition to the existing per-segment players.

## 3.5 Expanded Video Format Support

Accepted input formats expanded from 6 to 11 containers, adding .mts / .m2ts / .ts (AVCHD camcorders — a real client gap), .wmv, and .flv. config.py::SUPPORTED_EXTENSIONS is the single source of truth with four mirror sites; the change was test-driven on generated fixtures, since the failure mode is silent rejection rather than a decode error.

## 3.6 Burned-Video Improvements

Burned subtitle videos now use the MBR hypothesis matching the HTML report and per-word confidence coloring, with fixes for a dark-top-half rendering bug and broken-source fallback. A per-video CLAHE brightness enhancement was added to improve lip-reading on dark footage.

## 3.7 Deployment Kit & Tooling

The May-2026 deployment kit bundles the launchers, Windows PowerShell counterparts, cp310 wheels, air-gapped install scripts, and the container update mechanism. A cross-session /handover skill was also added to pass working context between Claude Code sessions and between the two working accounts on this project.

# Part 4. Insights, Lessons & Next Quarter

## 4.1 Key Research Insights

Confidence is conditional, not absolute: the same green word is 92.8% reliable in a clean segment and 18% in a noisy one. A flat threshold cannot work; the segment tier must gate the per-word color.

Beam agreement beats raw confidence: at high confidence, whether the beam agrees is ~2× more predictive of correctness than the confidence value itself — the single most useful confidence signal found this quarter.

Aggregation helps where IS cannot see it: MBR and voting are statistically better to the LLM judge but invisible to the IS metric — they rescue marginal segments below the IS tier boundary. Pick the metric to the decision.

The metric rewards guessing: IS’s length-ratio term covertly rewards the model for filling in uncertain words rather than skipping them — a known bias to watch when comparing to humans, who skip.

The model is reviewer-grade, not expert-grade: alone it matches an unaided deaf lip-reader and trails an expert by ~0.5 IS, but paired with a human reviewer it exceeds both by ~1.3 IS. The product is the pairing.

## 4.2 Operational & Client Lessons

One clean image beats layered patches: a single tag/tarball with full rebuild removed the operator confusion that layered overlays caused; the patch-overlay update flow was deprecated.

Exit code 0 is not validation: features degraded silently while the pipeline exited cleanly. Validate on real artifacts, not return codes.

Test input-boundary changes on real fixtures: new file types / host paths / env vars fail as silent rejection, which syntax checks never catch — they need an end-to-end test with a real file.

Translate client language: a non-engineer operator’s words rarely map to UI labels; ask what is on screen and what was clicked before guessing.

Strip jargon for client audiences: every deck review asked to remove research terminology; client trust comes from plain language and graceful-degradation examples, not metrics.

## 4.3 Q2 Development Timeline

| Date | Milestone |
| --- | --- |
| Apr 30 | Per-word confidence live in every pipeline run; client deck born (Round 0) |
| May 1 | N-best aggregation (5 methods) shipped; band-reliability-by-segment analysis |
| May 2 | MBR becomes default output; agreement-aware bands; v3 judge confirms +2.7 pp Y+P |
| May 3 | Human-IS Path B estimates; competitive cheat-sheet; client deck Rounds 7–9 |
| May 6–8 | Academic / ‘For Orchard’ deck rebuilt on MBR numbers; full PNG slide audit |
| May 6–13 | Single-image deployment to air-gapped Win 11 + RTX 5090; 17 bugs fixed |
| May 11–12 | Llama 3.1 prep — load + fairseq smoke tests pass; in-field crash fix (Bug 17) |
| May 25 | Client UX bundle, user guide, audio-injection, 11-format support committed |

## 4.4 Next Quarter (Q3 2026) To-Do

### Research & Model

Acquire LRS3 (out-of-band) and launch Llama-3.1-8B base fine-tuning; re-baseline vs paper and current WER/IS.

Run the Path A human-IS pilot (n≈50, deaf-adult-with-context stratum first) to confirm the estimated baselines.

Confidence calibration (Mission 4.1) once B3 sidecar data is complete; quality-signal additivity test (Mission 4.2).

### Client-Driven Features

Multi-speaker support (client priority #2).

Arabic language path (client priority #3).

Save trained k-means weights to the golden list (Mission 16).

### Operations

Repaint demo-MP4 burn overlays + UI screenshots to the blue/orange/purple palette.

Rebuild the vsp_docker/ image to fold in the per-commit container-overlay changes deferred this quarter.

This summary covers Argos work for Q2 2026 (April 1 – June 15). It is the standalone quarterly companion to the living Project Summary (last full snapshot March 11, 2026). For detailed analysis see the per-topic reports under docs/ (confidence, beam-search, evaluation, finetuning) and the deployment lessons under docs/guides/.