ARGOS

Multi-Speaker Lip-Reading

A small end-of-training-phase project

The Orchard

Yoad Oxman

End-of-training-phase project

5 days

## Goal

Extend our lip-reading system so that a video with two speakers produces a clean, attributed transcript per speaker. Off-the-shelf tools only — no model training. Today the system silently mashes both speakers into one transcript, often attributed to the wrong person.

## Why it matters

Most real-world video has more than one person — interviews, podcasts, meetings, news clips. The single-speaker assumption silently breaks all of these.

Pilot customers have multi-speaker footage. Today we have to ask them to manually crop each speaker first — friction.

A working multi-speaker demo is far more compelling than the single-speaker case.

## The work

Four steps, each one short:

Detect and track each face. Off-the-shelf face detector (YOLO is the standard choice) per frame, off-the-shelf tracker to link the per-frame detections into persistent identities.

Get who-speaks-when from audio. Off-the-shelf speaker-diarization tool (pyannote is the open-source standard) outputs labeled segments — "speaker A from 0–3.5 s, speaker B from 3.5–5.2 s."

Attribute audio segments to face tracks (the interesting research piece). For each diarization segment, pick the face track with the most mouth movement during that interval. The researcher chooses the mouth-movement metric and the tie-breaker rule.

Run our pipeline per speaker and recombine. Crop video + audio per identity, decode each, recombine into a timeline-ordered, per-speaker labeled transcript.

The researcher builds a small test set of 3–5 hand-labeled YouTube interview clips for evaluation.

## What the researcher learns

How to use a third-party detection + tracking model in production — face detection per frame, persistent identities across frames, brief-occlusion handling, the full pipeline from library import to clean output.

Speaker diarization in practice — what it does, where it works, where it fails.

Aligning two independent segmentation systems (visual face tracks vs. audio speaker turns) — the same kind of fusion problem that comes up everywhere in production ML.

Extending a multi-stage pipeline — running existing stages in parallel per identity and merging the outputs into a single timeline.

## Schedule (5 days, balanced)

| Day | Task |
| --- | --- |
| 1 | Read the repo. Get the face detector + tracker working on one test clip. Verify tracks are stable across the clip. |
| 2 | Install the diarization library and run it on the same clip's audio. Pick the test clips from YouTube and hand-label the first one. |
| 3 | Build the audio-to-face attribution logic. Test on the hand-labeled clip. Finish hand-labeling the remaining test clips. |
| 4 | Wire up per-speaker pipeline runs and the timeline-ordered recombination. End-to-end test on the hand-labeled clips. |
| 5 | Polish, edge-case handling (face out of frame, partial occlusion). Short write-up in docs/features/. |