ARGOS

Pre-Decode Video Quality Score

A small end-of-training-phase project

The Orchard

Yoad Oxman

End-of-training-phase project

5 days

## Goal

Build a fast, lightweight tool that looks at a silent video clip and outputs a 0-to-1 score: "this clip is likely readable" vs. "this clip is hopeless." It runs before our main lip-reading model, in milliseconds, using nothing but classical computer vision — no GPU, no neural network. Today the system happily spends 30 seconds of GPU time on clips it has no chance of decoding.

## Why it matters

Arabic training-data filter. We're building an Arabic version of the system. No public Arabic lip-reading dataset exists, so we'll be scraping YouTube at 10,000+ scale. An automated quality gate is the only realistic way to reject bad clips before they pollute the training set.

Measuring whether a new model or fine-tune actually helped, and where. Today when we fine-tune or swap the LLM, we get a single average accuracy number and have to guess whether the change helped. With a per-clip quality score, we can stratify the evaluation set into quality tiers (high / medium / low footage) and measure the gain — or regression — per tier. That tells us things the average can't: "the fine-tune lifted medium-quality footage by 8 points but didn't move the high-quality tier" or "the new LLM is better on low-quality clips but worse on high". The same stratified view also lets us tell prospective clients whether their typical footage falls in a tier we currently work well on.

Concrete filming guidance for clients. Once we know which visual properties matter and by how much, we can tell clients up front what kind of shooting works (frontal angles, even lighting, minimum mouth-pixel width) and what doesn't (sharp side profiles, harsh backlight, hand or microphone near the mouth). Today we can only handwave; the ablation gives us actual numbers to recommend.

## The work

Two parts, run on a dataset the researcher builds — the existing 1,497 labeled clips plus stratified samples plucked from our AVSpeech S3 archive to fill gaps in the parameter space:

(A) Ablation. Compute candidate visual features — head pose, lip-region brightness / contrast / sharpness, mouth visibility, motion blur, resolution, etc. (the list is open-ended; the researcher decides what to test). Rank them by how strongly they predict the per-clip quality signal.

(B) Score. Combine the top features into a single 0-to-1 score with a logistic regression. Pick reject and warn thresholds from the data. Ship as an optional pipeline stage behind a feature flag.

## What the researcher learns

How to design and run a real ablation — picking the variables, shaping the dataset so every variable has enough coverage to be measured, ranking by effect size.

Classical computer vision for video — head pose from landmarks, sharpness and brightness metrics, optical flow, lip-region analysis.

How to integrate a new stage into a multi-stage production pipeline, behind a feature flag, the way the rest of the system already works.

## Schedule (5 days, balanced)

| Day | Task |
| --- | --- |
| 1 | Read the repo. Run the pipeline end-to-end on one small video. Set up the feature-extraction skeleton. Implement the first 3–4 features. |
| 2 | Implement the remaining candidate features. Compute all features on the existing 1,497 clips. Plot parameter-space coverage and propose the stratification scheme — review with the team. |
| 3 | Pull AVSpeech clips from S3. Pluck stratified samples from under-represented regions. Run them through the pipeline offline. Compute features on the augmented set. |
| 4 | Correlation and ranking analysis on the full stratified dataset. Fit the score. Pick the reject and warn thresholds. |
| 5 | Wire the score in as an optional pipeline stage with tests. Short write-up in docs/evaluation/. |